Bangalore Development Authority (BDA)

BDA Housing Management System (BHMS)

Module & Feature-wise Effort Estimate

Client Copy  ·  Effort in person-hours

This summary presents the estimated software implementation effort for the BDA Housing Management System. Figures cover application development for the in-scope modules and features, including user interface, server-side processing, data persistence, integrations, testing and documentation. They do not include training, hosting, third-party licences, warranty/AMC, or scanning of physical legacy files.

Officer access follows the BDA organisational model: a Person is mapped to a Post; each Post has a Role; each Role has permissions; Posts may report to a Manager Post. Approval levels are mapped to Posts.

# 1. Summary totals

| Scope | Features | Hours |
| --- | --- | --- |
| Recommended go-live scope | 73 | 3,855 |
| Optional add-ons (DigiLocker & Aadhaar eKYC) | 2 | 86 |
| All features (including optional add-ons) | 75 | 3,941 |

Recommended go-live includes online payment gateway support. DigiLocker and Aadhaar eKYC are listed separately and may be taken up subject to BDA and legal approval.

# 2. Module-wise summary

| # | Module | Type | Features | Hours | % of go-live |
| --- | --- | --- | --- | --- | --- |
| 01 | User & Role Management | Shared | 7 | 395 | 10.2% |
| 02 | Master Data & System Configuration | Business | 5 | 249 | 6.5% |
| 03 | Housing Project Management | Business | 4 | 203 | 5.3% |
| 04 | Flats & Villas Inventory & Status | Business | 5 | 286 | 7.4% |
| 05 | Housing Notification Management | Business | 3 | 182 | 4.7% |
| 06 | Citizen Registration & Portal | Shared | 5 | 262 | 6.8% |
| 07 | Application & First-Come Booking | Business | 6 | 382 | 9.9% |
| 08 | Online Payment Management | Business | 5 | 311 | 8.1% |
| 09 | Allotment, Sale Deed, Registration & Possession | Business | 4 | 258 | 6.7% |
| 10 | Cancellation, Refund & Auto-Cancellation | Business | 4 | 249 | 6.5% |
| 11 | Bank / Loan NOC Management | Business | 4 | 147 | 3.8% |
| 12 | Notification Service | Technical | 6 | 214 | 5.6% |
| 13 | Integrations | Technical | 4 | 122 (excl. optional) / 208 (all) | 3.2% |
| 14 | Analytics, Dashboards & Reports | Business | 8 | 317 | 8.2% |
| 15 | Data Migration | Shared | 5 | 278 | 7.2% |
|  | Recommended go-live |  | 73 | 3,855 | 100% |
|  | All features (incl. optional) |  | 75 | 3,941 |  |

# 3. Feature-wise estimation

## Module 01: User & Role Management

Type: Shared    |    Module total: 395 hours    |    7 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F01-001 | Person Master & Person–Post Mapping | 65 | Person occupies Post; no direct person roles |
| F01-002 | Roles & Permission Sets | 59 | Role → permissions; attached to Posts |
| F01-003 | Post Master, Post–Role & Post–Manager Mapping | 80 | Post has Role; Post → Manager Post |
| F01-004 | Authentication, Password & Session Security | 55 | Session resolves Post → Role → permissions |
| F01-005 | Citizen Credential Linkage | 38 | Citizen portal (unchanged model) |
| F01-006 | Login History & Access Audit | 43 | Includes Person/Post/Role context |
| F01-007 | Segregation-of-Duties Enforcement | 55 | Evaluated on Person/Post/Role |
|  | Subtotal | 395 |  |

## Module 02: Master Data & System Configuration

Type: Business    |    Module total: 249 hours    |    5 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F02-001 | Housing Structure Masters | 41 | Included in module scope. |
| F02-002 | Charges & Document Type Masters | 41 | Included in module scope. |
| F02-003 | Notification Templates & System Parameters | 57 | Included in module scope. |
| F02-004 | Approval Workflow Configuration | 74 | Levels map to Posts (not persons) |
| F02-005 | Master Activate, Deactivate & Export | 36 | Included in module scope. |
|  | Subtotal | 249 |  |

## Module 03: Housing Project Management

Type: Business    |    Module total: 203 hours    |    4 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F03-001 | Housing Project Register | 53 | Included in module scope. |
| F03-002 | Project Documents & Media | 40 | Included in module scope. |
| F03-003 | Project Publish Approval | 70 | Included in module scope. |
| F03-004 | Project History & Search | 40 | Included in module scope. |
|  | Subtotal | 203 |  |

## Module 04: Flats & Villas Inventory & Status

Type: Business    |    Module total: 286 hours    |    5 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F04-001 | Flat & Villa Unit Register | 53 | Included in module scope. |
| F04-002 | Unit Pricing & Charges | 45 | Included in module scope. |
| F04-003 | Unit Documents & Media | 40 | Included in module scope. |
| F04-004 | Unit Status Lifecycle | 78 | Included in module scope. |
| F04-005 | Post-Publish Unit Change Approval | 70 | Included in module scope. |
|  | Subtotal | 286 |  |

## Module 05: Housing Notification Management

Type: Business    |    Module total: 182 hours    |    3 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F05-001 | Housing Notification Create & Publish | 70 | Included in module scope. |
| F05-002 | Notification Extend, Modify & Withdraw | 70 | Included in module scope. |
| F05-003 | Citizen Active Notification Visibility | 42 | Included in module scope. |
|  | Subtotal | 182 |  |

## Module 06: Citizen Registration & Portal

Type: Shared    |    Module total: 262 hours    |    5 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F06-001 | Citizen OTP Registration | 39 | OTP-verified identity capture |
| F06-002 | Citizen Profile, Login & Password | 39 | Self-service profile and credentials |
| F06-003 | Published Inventory Search & Compare | 61 | Published inventory discovery |
| F06-004 | Citizen Portal Shell & Ownership Isolation | 68 | Portal shell and ownership boundary |
| F06-005 | Citizen Downloads & Status Tracking | 55 | Personal tracking and released downloads |
|  | Subtotal | 262 |  |

## Module 07: Application & First-Come Booking

Type: Business    |    Module total: 382 hours    |    6 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F07-001 | Online Application Submission | 78 | Citizen application intake |
| F07-002 | Officer-Assisted Application Entry | 47 | Same workflow through officer entry |
| F07-003 | Application Verification & Approval | 86 | Scrutiny and configured approvals |
| F07-004 | First-Come Booking Confirmation | 70 | Payment-gated FCFS booking |
| F07-005 | Concurrent Booking Exclusivity Controls | 62 | Double-booking prevention |
| F07-006 | Booking Confirmation & Receipts | 39 | Confirmation and receipt artefacts |
|  | Subtotal | 382 |  |

## Module 08: Online Payment Management

Type: Business    |    Module total: 311 hours    |    5 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F08-001 | Payment Dues Ledger & Heads | 62 | Dues, heads, and balances |
| F08-002 | Online Payment Checkout & Status | 70 | Hub-backed checkout and status |
| F08-003 | Payment Receipts & History | 47 | Receipts and payment history |
| F08-004 | Payment Due Reminders | 62 | Due qualification and reminders |
| F08-005 | Accounts Reconciliation Views | 70 | Accounts exceptions and reconciliation |
|  | Subtotal | 311 |  |

## Module 09: Allotment, Sale Deed, Registration & Possession

Type: Business    |    Module total: 258 hours    |    4 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F09-001 | Allotment Letter Generation | 62 | Approval-gated allotment letter |
| F09-002 | Draft Sale Deed Generate, Revise & Approve | 76 | Versioned deed drafting and approval |
| F09-003 | Offline Registration Record & Deed Upload | 50 | Offline registration recording |
| F09-004 | Possession Letter & Handover | 70 | Readiness-gated handover |
|  | Subtotal | 258 |  |

## Module 10: Cancellation, Refund & Auto-Cancellation

Type: Business    |    Module total: 249 hours    |    4 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F10-001 | Voluntary Cancellation Request & Approval | 70 | Approval-controlled cancellation |
| F10-002 | Refund Calculation & Processing | 70 | Configurable refund calculation |
| F10-003 | Auto-Cancellation for Non-Payment | 62 | 130-day configurable auto-cancel |
| F10-004 | Inventory Release & Notifications Handoff | 47 | Safe inventory release and notices |
|  | Subtotal | 249 |  |

## Module 11: Bank / Loan NOC Management

Type: Business    |    Module total: 147 hours    |    4 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F11-001 | NOC Request Capture | 31 | — |
| F11-002 | NOC Scrutiny & Approval | 54 | — |
| F11-003 | NOC Letter Issuance & Download | 31 | — |
| F11-004 | NOC Reissue, Withdraw & History | 31 | — |
|  | Subtotal | 147 |  |

## Module 12: Notification Service

Type: Technical    |    Module total: 214 hours    |    6 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F12-001 | In-app & Portal Notification Framework | 31 | — |
| F12-002 | SMS Dispatch Service | 43 | — |
| F12-003 | Email Dispatch Service | 43 | — |
| F12-004 | OTP Notification Flow | 34 | — |
| F12-005 | Process Event Alert Orchestration | 35 | — |
| F12-006 | Notification Delivery Logging | 28 | — |
|  | Subtotal | 214 |  |

## Module 13: Integrations

Type: Technical    |    Module total: 208 hours    |    4 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F13-001 | Payment Gateway Connector | 76 | — |
| F13-002 | Integration Authentication, Callback & Reconciliation | 46 | — |
| F13-003 | DigiLocker Connector (Optional) | 43 | — |
| F13-004 | Aadhaar eKYC Connector (Optional) | 43 | — |
|  | Subtotal | 208 |  |

## Module 14: Analytics, Dashboards & Reports

Type: Business    |    Module total: 317 hours    |    8 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F14-001 | Analytics Shell & Role-Based Views | 39 | — |
| F14-002 | Management Dashboard | 39 | — |
| F14-003 | Engineering Dashboard | 39 | — |
| F14-004 | Accounts Dashboard | 39 | — |
| F14-005 | Citizen Dashboard | 39 | — |
| F14-006 | Standard Operational Reports | 40 | — |
| F14-007 | Financial, Refund & Cancellation Reports | 40 | — |
| F14-008 | PDF & Excel Export Framework | 42 | — |
|  | Subtotal | 317 |  |

## Module 15: Data Migration

Type: Shared    |    Module total: 278 hours    |    5 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F15-001 | Migration Templates & Validation | 56 | — |
| F15-002 | Project & Unit Bulk Import | 56 | — |
| F15-003 | Booking & Applicant Bulk Import | 56 | — |
| F15-004 | Document Metadata Bulk Link | 46 | — |
| F15-005 | Trial, Final Reconciliation & Cutover | 64 | — |
|  | Subtotal | 278 |  |

# 4. Optional commercial line items

| Feature ID | Feature Name | Hours | Recommendation |
| --- | --- | --- | --- |
| F13-003 | DigiLocker Connector | 43 | Subject to BDA / legal approval |
| F13-004 | Aadhaar eKYC Connector | 43 | Subject to legal approval |
|  | Optional subtotal | 86 |  |

# 5. Effort profile

## Top features by effort (go-live scope)

| Rank | Feature ID | Feature Name | Module | Hours |
| --- | --- | --- | --- | --- |
| 1 | F07-003 | Application Verification & Approval | 07 | 86 |
| 2 | F01-003 | Post Master, Post–Role & Post–Manager Mapping | 01 | 80 |
| 3 | F07-001 | Online Application Submission | 07 | 78 |
| 4 | F04-004 | Unit Status Lifecycle | 04 | 78 |
| 5 | F13-001 | Payment Gateway Connector | 13 | 76 |
| 6 | F09-002 | Draft Sale Deed Generate, Revise & Approve | 09 | 76 |
| 7 | F02-004 | Approval Workflow Configuration | 02 | 74 |
| 8 | F10-002 | Refund Calculation & Processing | 10 | 70 |
| 9 | F10-001 | Voluntary Cancellation Request & Approval | 10 | 70 |
| 10 | F09-004 | Possession Letter & Handover | 09 | 70 |
| 11 | F08-005 | Accounts Reconciliation Views | 08 | 70 |
| 12 | F08-002 | Online Payment Checkout & Status | 08 | 70 |
| 13 | F07-004 | First-Come Booking Confirmation | 07 | 70 |
| 14 | F05-002 | Notification Extend, Modify & Withdraw | 05 | 70 |
| 15 | F05-001 | Housing Notification Create & Publish | 05 | 70 |

## Hours by module type (go-live)

| Type | Features | Hours | % |
| --- | --- | --- | --- |
| Business | 48 | 2,584 | 67.0% |
| Shared | 17 | 935 | 24.3% |
| Technical | 8 | 336 | 8.7% |
| Total | 73 | 3,855 | 100% |

# 6. Indicative delivery phasing

Aligned to the Statement of Work: full functional scope for Flats and Villas allotment, including online payments and bank/loan NOC, is targeted for the first production release.

| Phase | Scope | Hours |
| --- | --- | --- |
| Phase 1 — Production go-live | Modules 01–15 (recommended go-live scope, including payment gateway and Person–Post access model) | 3,855 |
| Phase 2 — Optional integrations | DigiLocker and Aadhaar eKYC (if approved) | 86 |
|  | All features if optional items are included | 3,941 |

# 7. Items not included in feature hours

| Item | Treatment |
| --- | --- |
| Training, UAT support and hypercare | Project services (quote separately) |
| Warranty / AMC | Post go-live commercial |
| Hosting, DR and third-party licences (SMS, email, payment gateway) | Infrastructure and vendor fees |
| Scanning of physical legacy files | BDA responsibility |
| Native mobile apps; lottery/quota engines; online Sub-Registrar integration | Out of scope unless added later |

# 8. Key planning assumptions

Officer authority follows Person → Post → Role → Permissions, with Post → Manager Post reporting lines.

Approval workflow levels are mapped to Posts; the incumbent Person on the Post acts on the work item.

Allotment uses first-come-first-served booking; a lottery or category-quota engine is not included.

Citizen payments are online through an approved payment gateway.

The system generates the draft sale deed; registration at the Sub-Registrar is offline and then recorded in BHMS.

Bank / loan NOC processing is included in the go-live scope.

English interface is mandatory at go-live; Kannada support can follow content approval.

— End of Client Estimation Summary —

Estimates are indicative for planning and commercial discussion. Final commercials may vary based on confirmed scope, optional integrations, and separately priced service streams.