Bangalore Development Authority (BDA)

Correct Dimension Report Management System (CDRMS)

Module & Feature-wise Effort Estimate

Client Copy · Effort in person-hours

Date: 2026-07-23 · Version 1.0

# 1. Introduction

This document presents the indicative person-hour effort to design and build CDRMS as described in the Statement of Work. Hours cover application software implementation for the mobile and web solution (users/access, masters, OTP login and geo enforcement, field CDR capture, CAO verification and PDF, KPIs, and SMS OTP). They do not include hardware procurement, hosting commercial charges, SMS gateway fees, training workshops beyond included documentation effort, or AMC.

# 2. Summary Totals

| Scope | Person-hours |
| --- | --- |
| Recommended go-live (Phase 1 — all modules) | 797 |
| Optional / Phase 2 (not estimated) | 0 |
| All-in (estimated) | 797 |

# 3. Module-wise Summary

| # | Module | Type | Features | Hours | % of go-live |
| --- | --- | --- | --- | --- | --- |
| 01 | User & Access Management | Shared | 5 | 92 | 11.5% |
| 02 | Master Data & System Configuration | Business | 5 | 117 | 14.7% |
| 03 | Mobile Onboarding & Geo Enforcement | Business | 5 | 110 | 13.8% |
| 04 | Field Site Visit Capture | Business | 9 | 238 | 29.9% |
| 05 | CAO Verification & PDF Export | Business | 5 | 134 | 16.8% |
| 06 | Dashboards, KPIs & MIS | Business | 2 | 67 | 8.4% |
| 07 | Notification Service | Technical | 1 | 39 | 4.9% |
|  | Total |  | 32 | 797 | 100% |

# 4. Feature-wise Effort

## 01. User & Access Management — 92 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F01-001 | User Management | 26 | Create, update, search, activate and deactivate BDA users who will use CDRMS (En |
| F01-002 | Role Assignment | 14 | Assign each user one of Engineer, CAO, or Super Admin roles controlling channel |
| F01-003 | Engineer Credential & Geo Binding | 22 | Provision engineer login credentials and bind each engineer to exactly one geo-l |
| F01-004 | CAO & Super Admin Credentials | 14 | Provision and manage web login credentials for CAO and Super Admin users. |
| F01-005 | Access Deactivation & Reset | 16 | Deactivate users and support secure credential reset when access must be revoked |

## 02. Master Data & System Configuration — 117 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F02-001 | Geo-Location Master | 26 | Maintain the geo-location list used to bind engineers and filter applications/KP |
| F02-002 | Site Visit Attribute Masters | 27 | Maintain dropdown/coded values for CDR capture: site category/type, shape, road |
| F02-003 | Application Status Configuration | 14 | Maintain application statuses: Draft, Submitted, Returned, Verified, Rejected. |
| F02-004 | System Parameters & Media Limits | 22 | Configure OTP validity, photo count/size (default 10 / 10 MB), video max size, s |
| F02-005 | Master Search Filter Export | 28 | Search, filter, and export master lists for administration. |

## 03. Mobile Onboarding & Geo Enforcement — 110 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F03-001 | Engineer Mobile Login | 26 | Initiate engineer mobile login using provisioned identity with no OTP-free acces |
| F03-002 | Mandatory OTP Login (Every Session) | 33 | Require OTP validation on every login before establishing a session; fresh OTP a |
| F03-003 | Mandatory Location Enablement | 14 | Require device location services to be enabled before capture features can be us |
| F03-004 | Assigned Geo-Location Enforcement | 29 | Prevent capture/submit outside the engineer’s assigned geo-location with server- |
| F03-005 | Engineer Profile & Assignment View | 8 | Show engineer identity and assigned geo-location on mobile. |

## 04. Field Site Visit Capture — 238 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F04-001 | Site Visit Application Create & Draft | 24 | Create and save draft CDR/site-visit applications on mobile within geo rules. |
| F04-002 | Site Details Capture | 37 | Capture site identification, shape, and regular or odd/irregular multi-side dime |
| F04-003 | Check Bandi Capture | 15 | Capture Check Bandi date, number, acknowledgement (optional remarks) on the appl |
| F04-004 | Directions & Width Capture | 22 | Capture narrative directions and mandatory approach/road width (optional road ty |
| F04-005 | Surroundings Capture | 22 | Capture what is around the site at each direction (type + short description). |
| F04-006 | Photo Capture (10 × 10 MB) | 39 | Capture/upload up to 10 photographs with per-file max 10 MB enforcement. |
| F04-007 | Video Capture | 36 | Capture/upload one video per application within configured max size. |
| F04-008 | Application Validation & Submit | 26 | Validate mandatory data/media and submit application to CAO queue. |
| F04-009 | Engineer Application Status View | 17 | Engineer views own applications and statuses. |

## 05. CAO Verification & PDF Export — 134 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F05-001 | CAO Application Workbench | 24 | List/search/filter all site-visit/CDR applications for CAO. |
| F05-002 | Application Detail & Media Review | 28 | Review full application data, photos, and video. |
| F05-003 | Verify / Return / Reject Workflow | 29 | Perform verification decisions with remarks and status update. |
| F05-004 | PDF Generation & Download | 31 | Generate and download PDF copy of the application for official use. |
| F05-005 | Resubmission Handling | 22 | Allow returned applications to be corrected by engineer and resubmitted. |

## 06. Dashboards, KPIs & MIS — 67 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F06-001 | Super Admin Basic KPIs | 43 | Simple count KPIs for users/applications for Super Admin with date/geo filters a |
| F06-002 | CAO Basic KPIs | 24 | Pending and outcome count KPIs for CAO with filters. |

## 07. Notification Service — 39 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F07-001 | SMS OTP Dispatch & Validation | 39 | Send and validate OTP via SMS gateway for every engineer mobile login. |

# 5. Effort Profile

## 5.1 Hours by type

| Type | Hours |
| --- | --- |
| Business | 666 |
| Shared | 92 |
| Technical | 39 |

## 5.2 Highest-effort features

| Hours | Feature ID | Feature Name | Module |
| --- | --- | --- | --- |
| 43 | F06-001 | Super Admin Basic KPIs | Dashboards, KPIs & MIS |
| 39 | F07-001 | SMS OTP Dispatch & Validation | Notification Service |
| 39 | F04-006 | Photo Capture (10 × 10 MB) | Field Site Visit Capture |
| 37 | F04-002 | Site Details Capture | Field Site Visit Capture |
| 36 | F04-007 | Video Capture | Field Site Visit Capture |
| 33 | F03-002 | Mandatory OTP Login (Every Session) | Mobile Onboarding & Geo Enforcement |
| 31 | F05-004 | PDF Generation & Download | CAO Verification & PDF Export |
| 29 | F05-003 | Verify / Return / Reject Workflow | CAO Verification & PDF Export |

# 6. Indicative Delivery Phasing

Phase 1 delivers Modules 01–07 for production go-live of engineer geo-bound CDR capture, CAO verification with PDF, Super Admin masters/users/KPIs, and OTP login. Phase 2 items, if any, will be agreed separately with BDA and are not included in these hours.

# 7. Not Included in Feature Hours

Mobile devices, servers, and other hardware

Cloud/on-prem hosting commercial charges

SMS gateway subscription / per-message fees

Classroom training delivery and travel

Warranty / AMC commercials

Bulk digitization of legacy paper files

# 8. Key Planning Assumptions

Android and iOS mobile apps plus responsive web for Super Admin and CAO.

Online-only operation; no offline sync.

OTP-based login required on every engineer session via SMS.

Each engineer bound to one geo-location with server-side enforcement.

Up to 10 photos (10 MB each) and one video per application.

CAO has organization-wide application visibility.

Estimates assume a single coordinated delivery team producing production-quality software.

# 9. Disclaimer

These estimates are indicative for planning and commercial discussion. Final commercials may vary based on clarified requirements, non-functional targets, hosting model, and third-party service arrangements agreed with BDA.