Statement of Work (SOW)

Karnataka State Commission for Women (KSCW)

Complaint Management System (CMS)

Document Type: Statement of Work – Study, Design, Develop, Test, Commission & Warranty

Version: 1.0

Status: Draft for IFQ / RFP alignment

Source: Invitation for Quotations (IFQ) No. KSEDC/IT5/P180/2026-27 / Call 2 [E-290886] dated 30.07.2026

Issuing Agency: Karnataka State Electronics Development Corporation Limited (KEONICS)

End Client / Purchaser for delivery: Karnataka State Commission for Women (KSCW)

Table of Contents

Introduction

Project Overview

Project Objectives

In Scope / Out of Scope

Solution Expectations

Consolidated Functional Modules

End-to-End Workflows

Role-Based Access Control

Channels – Web, Mobile & Other Intake Channels

Integrations

Audit, Compliance & Security

Non-Functional Requirements

Data Migration / Data Porting

Phased Delivery, Milestones & Timelines

Deliverables

Warranty Services

Service Level Agreement (SLA)

Acceptance Criteria (Program Level)

Intellectual Property Rights

Payment Terms

Contract Period

Expected Benefits

Assumptions & Dependencies

Vendor / Applicant Response Expectations

Commercial Quotation Conditions (from IFQ)

Appendices

1. Introduction

This Statement of Work (SOW) defines the complete scope for study, design, develop, test, commission, and warranty of a Complaint Management System (CMS) for the Karnataka State Commission for Women (KSCW).

The work is floated by Karnataka State Electronics Development Corporation Limited (KEONICS) through Invitation for Quotations (IFQ) No. KSEDC/IT5/P180/2026-27 / Call 2 [E-290886] dated 30.07.2026, to appoint an agency for the CMS engagement.

The appointed agency shall deliver:

Requirements study and approved design documentation (FRS, UI/UX & Workflow Design, Dashboard Design, technology stack, and infrastructure requirement documents)

Development of web application and mobile application

Unit, system, and integration testing

Master and one-time transaction data porting

User Acceptance Testing (UAT) support and UAT report

Safe-to-Host certificate from a CERT-In empaneled IT Security Auditor (at no additional cost)

Training, refresher training, handholding, and user manuals (document + video)

Deployment and commissioning on servers and related infrastructure provided by KSCW

Warranty of 3 years from the date of commissioning

Document handling and workflow / escalation are embedded in the complaint lifecycle and are not separate bid modules.

Indicative functional scope note (IFQ §4): High-level functional requirements in this SOW are based on the IFQ indicative list. Final functional detail shall be determined after KSCW approval of the FRS, UI/UX & Workflow Design, and Dashboard Design documents. Nothing in that note reduces the agency’s obligation to complete study, design, build, test, commission, security audit, training, and warranty as stated in the IFQ.

2. Project Overview

KSCW requires a digital Complaint Management System to receive, categorize, route, track, escalate, notify, and monitor complaints through multiple channels, with role-based operations and management dashboards.

2.1 Engagement Item (IFQ Quotation Line)

| SI | Item | Quantity | Unit |
| --- | --- | --- | --- |
| 1 | Study, design, develop, test, commission and warranty of Complaint Management System (CMS) | 1 | Lump sum |

2.2 Business Context

| Aspect | Description |
| --- | --- |
| End client | Karnataka State Commission for Women (KSCW) |
| Issuing agency | KEONICS (Government of Karnataka Enterprise) |
| Solution | Complaint Management System (CMS) — web + mobile |
| Primary outcome | Digitized multi-channel complaint intake, routing, SLA tracking, notifications, dashboards, and MIS |
| Hosting | On servers and related infrastructure provided by KSCW |
| Delivery window | One (1) month from date of issue of supply order (working-day milestones as per IFQ) |
| Warranty | Three (3) years from commissioning |
| Contract period | Three (3) years and two (2) months (including warranty) |

2.3 Guiding Principles

Study before build — FRS, UI/UX & Workflow Design, and Dashboard Design must be presented, reviewed, and approved by KSCW before development proceeds on approved baseline.

Multi-channel intake — complaints may originate from web, mobile app, email, call center, and other channels agreed in FRS.

Controlled processing — categorization, auto-routing, role-based access, escalation, and SLA tracking govern complaint handling.

Visibility — dashboards, analytics, real-time monitoring, and MIS reports support operations and management.

Secure go-live — CERT-In empaneled Safe-to-Host is mandatory before / as part of commissioning timeline.

Sustainment — 3-year warranty covers defects, enhancements (as defined), operations support, backups, redeployment, and yearly security audits in years 2 and 3.

3. Project Objectives

Carry out requirements study and produce a detailed Functional Requirements Specification (FRS).

Carry out UI/UX design and workflow design and produce the UI/UX and Workflow Design document.

Design Dashboards, Analytics, Real-time monitoring, and MIS Reports and produce the Dashboard Design document.

Obtain KSCW approval for FRS, UI/UX & Workflow Design, and Dashboard Design documents.

Submit server, storage, database, communication, and related infrastructure requirements needed to deploy web and mobile applications.

Develop web application and mobile application as per approved documents.

Complete unit testing, system testing, and integration testing for web and mobile applications.

Port master data and one-time transaction data.

Prepare UAT test cases; conduct UAT with KSCW officials and obtain UAT report.

Obtain Safe-to-Host certificate from a CERT-In empaneled IT Security Auditor at no additional cost.

Provide training, refresher training, handholding, and publish user manuals in document and video formats.

Deploy and commission web and mobile applications on KSCW-provided infrastructure; obtain Commissioning and Go-live Completion Report; provide deployment architecture and step-by-step deployment, configuration & test checklist manual.

Provide warranty services for 3 years from commissioning, including the warranty services listed in this SOW.

Deliver a CMS that supports multi-channel registration, categorization & routing, RBAC, workflow automation with escalation and SLA, SMS/Email notifications, and dashboards/analytics (finalized via approved FRS/designs).

4. In Scope / Out of Scope

4.1 In Scope

A. Study & Design

Requirements study and detailed FRS document

UI/UX design and workflow design document

Dashboard design document (dashboards, analytics, real-time monitoring, MIS reports)

Technology stack document

Server and allied infrastructure requirement document

Presentation, review, and approval of FRS, UI/UX & Workflow Design, and Dashboard Design with KSCW officials

B. Build & Test

Development of web application and mobile application as per approved documents

Unit testing, system testing, and integration testing of web and mobile applications

Preparation of UAT test cases

UAT presentation to KSCW officials and obtaining UAT report

C. Data

Data porting of master data and one-time transaction data

D. Security

Safe-to-Host certificate for web and mobile applications from a CERT-In empaneled IT Security Auditor, at no additional cost

2nd year and 3rd year IT Security Audits from CERT-In empaneled auditor (under warranty)

E. Training & Documentation

Training, refresher training, and handholding for end users of web and mobile applications

User manuals in document and video formats for web and mobile applications

Deployment architecture document

Step-by-step deployment, configuration & test checklist manual

F. Deployment & Commissioning

Deploy and commission web and mobile applications on servers and related infrastructure provided by KSCW

Obtain Commissioning and Go-live Completion Report from KSCW

G. Functional CMS (indicative; finalized via approved FRS / designs)

Multi-channel complaint registration: Web, mobile app, email, call center, etc.

Complaint categorization and auto-routing based on department, priority, location

Role-based access: Admin, Supervisor, Operator, etc.

Workflow automation with escalation matrix and SLA-based tracking

SMS / Email notifications and alerts

Dashboard and Analytics for real-time monitoring

H. Warranty (3 years from commissioning)

All warranty services listed in Section 16 of this SOW

I. Commercial / Contractual obligations as per IFQ

Compliance with milestones, SLA, IPR, payment milestones, quotation and evaluation conditions as stated in the IFQ and reflected in this SOW

4.2 Out of Scope (unless added by change request / purchase order amendment)

Supply / procurement of servers, storage, networking, or other hardware (infrastructure is provided by KSCW; agency submits requirements)

Recurring SMS / email gateway commercial charges beyond what is agreed in contract (agency shall integrate; commercial accounts typically facilitated by KSCW / KEONICS — see Assumptions)

Business process re-engineering outside the CMS digitalization scope

Permanent staffing of KSCW operations beyond training, handholding, and warranty helpdesk support

Any functional scope explicitly excluded in the approved FRS

5. Solution Expectations

| Area | Expectation |
| --- | --- |
| Channels | Web application + mobile application; intake also via email, call center, and other channels agreed in FRS |
| Access | Role-based access including Admin, Supervisor, Operator, and other roles finalized in FRS |
| Complaint handling | Categorization, auto-routing by department / priority / location, workflow, escalation, SLA tracking |
| Notifications | SMS and Email notifications and alerts |
| Visibility | Dashboards, analytics, real-time monitoring, MIS reports |
| Hosting | Deployed on KSCW-provided infrastructure per approved architecture |
| Security | CERT-In empaneled Safe-to-Host before go-live; warranty-year audits in years 2 and 3 |
| Documentation | FRS, UI/UX & Workflow, Dashboard design, tech stack, infra requirements, user manuals (doc + video), deployment manuals |
| Sustainment | 3-year warranty including bug fixes, performance, configuration, minor changes, training/handholding, helpdesk, backup/restore, redeployment |

6. Consolidated Functional Modules

The CMS functional solution shall be delivered as seven consolidated modules.

Document attachment / retrieval and workflow / escalation steps are embedded inside the complaint lifecycle modules — they are not bid as standalone modules.

Final field-level and screen-level detail shall align to the approved FRS, UI/UX & Workflow Design, and Dashboard Design. The modules below organize the IFQ indicative requirements for delivery and estimation without inventing unrelated business domains.

01. User Access & Role Management

Purpose: Provide secure authentication and role-based access for CMS users (Admin, Supervisor, Operator, and other roles defined in FRS).

Functional requirements:

Create, update, activate / deactivate users.

Assign roles (at minimum Admin, Supervisor, Operator; additional roles as approved in FRS).

Enforce role-based permissions for menus, actions, and data visibility.

Support password / credential policies and session controls as defined in FRS / security requirements.

Maintain audit of privileged access changes.

Acceptance criteria:

| ID | Criterion |
| --- | --- |
| M01-AC1 | Authorized Admin can create users and assign roles without code change. |
| M01-AC2 | Users can access only functions permitted by their role. |
| M01-AC3 | Deactivated users cannot log in. |
| M01-AC4 | Role / permission changes are auditable. |

Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F01-001 | User lifecycle management | Create, update, activate / deactivate CMS users |
| F01-002 | Role & permission assignment | Configure Admin, Supervisor, Operator and FRS-defined roles/permissions |
| F01-003 | Authentication & session control | Secure login and session handling for web and mobile |
| F01-004 | Access audit | Record privileged user/role changes for audit |

02. Master Data & System Configuration

Purpose: Provide configurable masters and parameters used for categorization, routing, priority, location, SLA, escalation, and notifications.

Functional requirements:

Maintain masters required for complaint processing (e.g., departments, categories / sub-categories, priorities, locations / geography as applicable, statuses, SLA parameters, escalation matrix parameters).

Configure notification templates (SMS / Email) as enabled.

Configure system parameters required for routing and SLA (as finalized in FRS).

Activate / deactivate masters without breaking historical references.

Support search / filter of masters for administrators.

Acceptance criteria:

| ID | Criterion |
| --- | --- |
| M02-AC1 | Admin can configure listed masters without code change. |
| M02-AC2 | Routing and SLA use configured masters / parameters. |
| M02-AC3 | Deactivated masters are not selectable for new complaints but remain visible on history. |

Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F02-001 | Complaint taxonomy masters | Categories, sub-categories, departments, priorities |
| F02-002 | Location / jurisdiction masters | Location hierarchy used for routing and reporting |
| F02-003 | SLA & escalation configuration | Configurable SLA timers and escalation matrix parameters |
| F02-004 | Notification templates | SMS/Email templates and trigger mapping |
| F02-005 | Status & parameter configuration | Complaint statuses and system parameters |

03. Multi-Channel Complaint Registration

Purpose: Capture complaints from multiple channels into a single CMS register.

Functional requirements:

Register complaints via web application.

Register complaints via mobile application.

Accept complaints originating from email (as defined in FRS — e.g., intake mailbox processing / officer registration of email complaints).

Accept complaints originating from call center (as defined in FRS — e.g., operator registration of call complaints).

Support additional channels agreed in approved FRS (“etc.” in IFQ).

Capture complainant details, complaint description, category inputs, location, priority indicators, attachments / evidence as configured.

Generate unique complaint reference / acknowledgement.

Allow draft / submit behavior if configured in FRS.

Acceptance criteria:

| ID | Criterion |
| --- | --- |
| M03-AC1 | Complaints can be registered from web and mobile channels. |
| M03-AC2 | Email- and call-center-originated complaints can be recorded in CMS as configured. |
| M03-AC3 | Each submitted complaint receives a unique reference. |
| M03-AC4 | Mandatory fields and attachments enforce FRS validation rules. |

Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F03-001 | Web complaint registration | Citizen / user complaint intake on web |
| F03-002 | Mobile complaint registration | Complaint intake on mobile application |
| F03-003 | Email channel intake | Register / ingest email-originated complaints |
| F03-004 | Call-center intake | Operator registration of call-center complaints |
| F03-005 | Complaint acknowledgement | Unique reference and acknowledgement to complainant as configured |
| F03-006 | Attachment / evidence capture | Upload and link supporting documents/media as configured |

04. Categorization, Auto-Routing & Assignment

Purpose: Categorize complaints and auto-route them based on department, priority, and location.

Functional requirements:

Support complaint categorization (manual and/or assisted as per FRS).

Auto-route complaints based on department, priority, and location rules.

Assign to queues / roles / users (Supervisor / Operator) as configured.

Allow authorized reassignment / reclassification with audit.

Ensure routed complaints appear in the correct worklists.

Acceptance criteria:

| ID | Criterion |
| --- | --- |
| M04-AC1 | Categorized complaints route according to configured department / priority / location rules. |
| M04-AC2 | Unauthorized users cannot access non-assigned queues (per RBAC). |
| M04-AC3 | Reassignment / reclassification is audited. |

Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F04-001 | Complaint categorization | Apply / update category and related classification |
| F04-002 | Auto-routing engine | Route by department, priority, location rules |
| F04-003 | Worklist & assignment | Present routed items to Supervisor / Operator queues |
| F04-004 | Reassignment / reclassification | Controlled transfer with history |

05. Workflow Automation, Escalation & SLA Tracking

Purpose: Automate complaint handling workflow with escalation matrix and SLA-based tracking through to closure.

Functional requirements:

Configurable workflow stages for complaint handling (as approved in UI/UX & Workflow Design).

Capture actions, remarks, and documents at workflow steps.

Maintain escalation matrix and trigger escalations on breach / approaching breach as configured.

Track SLA clocks, statuses (within SLA / breached), and aging.

Support resolve / close / reopen (if configured) with reasons.

Provide supervisor oversight of pending / escalated items.

Acceptance criteria:

| ID | Criterion |
| --- | --- |
| M05-AC1 | Complaints move only through configured workflow transitions. |
| M05-AC2 | Escalations fire according to configured matrix / timers. |
| M05-AC3 | SLA status is visible on complaint and worklists. |
| M05-AC4 | Closure requires configured mandatory fields / remarks. |

Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F05-001 | Workflow stage processing | Action complaints through configured stages |
| F05-002 | Escalation matrix execution | Auto / manual escalation per configured matrix |
| F05-003 | SLA tracking & aging | Track SLA timers, breaches, and aging views |
| F05-004 | Resolution & closure | Close / resolve with reasons and evidence as configured |
| F05-005 | Supervisor oversight | Monitor pending, escalated, and breached items |

06. Notifications & Alerts (SMS / Email)

Purpose: Notify stakeholders through SMS and Email alerts on key complaint events.

Functional requirements:

Send SMS notifications/alerts on configured events (registration, assignment, escalation, SLA breach, closure, etc. as finalized in FRS).

Send Email notifications/alerts on configured events.

Use configurable templates.

Log notification success / failure for operations support.

Respect role / recipient rules (complainant, operator, supervisor, admin).

Acceptance criteria:

| ID | Criterion |
| --- | --- |
| M06-AC1 | Configured SMS events trigger messages to intended recipients. |
| M06-AC2 | Configured Email events trigger messages to intended recipients. |
| M06-AC3 | Notification delivery attempts are logged. |

Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F06-001 | SMS notification dispatch | Send SMS alerts for configured complaint events |
| F06-002 | Email notification dispatch | Send Email alerts for configured complaint events |
| F06-003 | Notification log & retry support | Track delivery status for support/warranty operations |

07. Dashboards, Analytics, Real-time Monitoring & MIS

Purpose: Provide dashboards, analytics, real-time monitoring, and MIS reports for operational and management use.

Functional requirements:

Role-appropriate dashboards (Admin / Supervisor / Operator as designed).

Real-time (or near-real-time as agreed) monitoring of complaint volumes, pending, SLA breach, escalations, channel-wise intake, department-wise load.

Analytics views as per approved Dashboard Design.

MIS / operational reports with filters and export (as approved).

Align KPI widgets to underlying registers for an agreed sample period at UAT.

Acceptance criteria:

| ID | Criterion |
| --- | --- |
| M07-AC1 | Dashboards render for authorized roles per approved design. |
| M07-AC2 | Real-time monitoring widgets reflect current operational status within agreed refresh window. |
| M07-AC3 | MIS reports can be filtered and exported as configured. |
| M07-AC4 | Sample KPI values reconcile to complaint registers. |

Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F07-001 | Operational dashboards | Role-based operational dashboard views |
| F07-002 | Real-time monitoring | Live/near-live monitoring of intake, pending, SLA, escalations |
| F07-003 | Analytics views | Analytical summaries per approved dashboard design |
| F07-004 | MIS reports & export | Standard MIS reports with export |

7. End-to-End Workflows

Workflows below are indicative and shall be finalized in the approved UI/UX & Workflow Design document.

7.1 Study–Design–Approve Flow

Supply Order
→ Requirements Study
→ Draft FRS + UI/UX & Workflow Design + Dashboard Design
  (+ Technology Stack + Server/Infra Requirement documents)
→ Present & Review with KSCW
→ Incorporate feedback
→ KSCW Approval of FRS / UI-UX-Workflow / Dashboard Design
→ Development baseline locked

7.2 Multi-Channel Complaint Intake to Closure

Complaint received (Web / Mobile / Email / Call Center / other)
→ Validation & Registration → Unique Reference / Acknowledgement
→ Categorization → Auto-Routing (Department / Priority / Location)
→ Assignment to Supervisor / Operator Worklist
→ Workflow Actions + Documents/Remarks
→ SLA Tracking
→ Escalation (if threshold breached / matrix triggered)
→ Notifications (SMS / Email) at configured events
→ Resolution / Closure
→ Dashboard & MIS reflection

7.3 Build–Test–Secure–Go-Live Flow

Approved Designs
→ Web & Mobile Development
→ Unit / System / Integration Testing
→ Data Porting (masters + one-time transactions)
→ UAT Test Cases → UAT with KSCW → UAT Report
→ CERT-In Empaneled Safe-to-Host
→ Deploy on KSCW Infrastructure
→ Commissioning & Go-live Completion Report
→ Training / Manuals / Handholding
→ Warranty Start

8. Role-Based Access Control

8.1 Roles (from IFQ; extendable in FRS)

| Role | Typical Access |
| --- | --- |
| Admin | User/role configuration, masters, system parameters, overall monitoring |
| Supervisor | Oversight of queues, reassignment, escalations, SLA monitoring, approvals as configured |
| Operator | Day-to-day complaint handling on assigned worklists |
| Other roles | As defined and approved in FRS (e.g., call-center agent, viewer, auditor) |

8.2 Access Principles

Least privilege based on role and (if configured) organizational / location scope.

Segregation of duties for configuration vs operational processing where required.

All privileged and workflow actions auditable.

The agency shall produce a role–permission matrix during design for KSCW sign-off.

9. Channels – Web, Mobile & Other Intake Channels

9.1 Web Application

Complaint registration (as enabled for public and/or internal users per FRS).

Role-based operational processing for Admin / Supervisor / Operator.

Dashboards, analytics, MIS.

Configuration functions for authorized Admin users.

9.2 Mobile Application

Complaint registration and/or operational handling as finalized in FRS and UI/UX design.

Secure authentication consistent with RBAC.

Notifications visibility as configured.

9.3 Email Channel

Intake of email-originated complaints into CMS as defined in approved FRS (mailbox integration and/or assisted registration).

9.4 Call Center Channel

Capture of call-center-originated complaints by authorized operators into CMS as defined in approved FRS.

9.5 Other Channels

Additional channels indicated by “etc.” in the IFQ shall be confirmed during requirements study and included only if approved in FRS.

10. Integrations

| Integration | Priority | Notes |
| --- | --- | --- |
| SMS Gateway | Mandatory (functional) | Notifications and alerts |
| Email Service | Mandatory (functional) | Notifications, alerts, and email-channel intake as designed |
| Call Center systems | Conditional | As required to support call-center intake per approved FRS |
| Other systems | Conditional | Only if identified and approved in FRS |

Agency shall describe secure integration approach, failure handling, and operational monitoring without locking KSCW to a proprietary pattern that prevents future interconnection.

11. Audit, Compliance & Security

The system and engagement shall provide:

Audit trail of create / update / workflow / assignment / escalation / closure actions

Login and privileged activity logging

Notification dispatch logs

Secure authentication and role-based authorization

Protection of personal / sensitive complainant data as applicable to KSCW operations

Safe-to-Host certification by CERT-In empaneled IT Security Auditor for web and mobile applications (no additional cost)

2nd year and 3rd year IT Security Audits by CERT-In empaneled auditor under warranty

12. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Platforms | Web application and mobile application |
| Usability | Role-based, usable screens consistent with approved UI/UX |
| Performance | Fit for intended concurrent operational use; performance monitoring and tuning under warranty |
| Availability | Uptime obligations under warranty / deployment management |
| Security | CERT-In empaneled Safe-to-Host; secure coding and hardening as required to obtain certificate |
| Backup & restore | Backup and restore of data and application (warranty) |
| Deployability | Deployable on KSCW-provided servers; documented architecture and runbooks |
| Language | As finalized in FRS (English mandatory unless KSCW requires additional language) |

Deep technology stack choices shall be proposed in the Technology Stack document and finalized with KSCW during design, provided functional and non-functional requirements are met.

13. Data Migration / Data Porting

13.1 In Scope

Porting of master data

Porting of one-time transaction data

13.2 Expectations

Agency shall provide templates, validation, import approach, and reconciliation support.

KSCW shall provide source data / extracts and nominate data owners for cleansing decisions.

Milestone deliverable: web and mobile application along with ported data (IFQ milestone).

13.3 Acceptance Criteria (Data Porting)

| ID | Criterion |
| --- | --- |
| MIG-AC1 | Agreed masters are available in CMS after porting. |
| MIG-AC2 | Agreed one-time transaction data is available and reconcilable for sample checks. |
| MIG-AC3 | Exception list (if any) is reviewed with KSCW. |

14. Phased Delivery, Milestones & Timelines

The project shall be completed within one (1) month from the date of issue of supply order, as per the following milestones, deliverables, and timelines (IFQ §5).

| SI | Milestone | Deliverables | Deadline |
| --- | --- | --- | --- |
| 1 | Supply order to Agency | — | T |
| 2 | Requirements Study and documentation | Detailed FRS; UI/UX and Workflow Design document; Dashboard design document; Technology stack document; Server and Allied infrastructure requirement document | T+10 working days |
| 3 | Development and testing of web application and mobile application | Web application and mobile application | T+15 working days |
| 4 | Data Porting | Web application and mobile application along with ported data | T+20 working days |
| 5 | User Acceptance Test (UAT) | User Acceptance Test report | T+25 working days |
| 6 | IT Security Audit by CERT-In empaneled IT Security Auditor | Safe-to-Host certificate for web application and mobile application | T+30 working days |
| 7 | Deployment of application on Server Infrastructure | Commissioning and Go-live report; Deployment architecture; Step-by-step deployment, configuration & test checklist manual | T+30 working days |
| 8 | Warranty Start Date | Warranty commencement | T+31 working days |

14.1 Milestone Certification

All milestones and their deliverables shall be certified by a competent authority from KSCW.

15. Deliverables

| # | Deliverable |
| --- | --- |
| 1 | Detailed Functional Requirements Specification (FRS) document |
| 2 | UI/UX and Workflow Design document |
| 3 | Dashboard design document |
| 4 | Technology stack document |
| 5 | Server and Allied infrastructure requirement document |
| 6 | Web application (developed, tested, deployed) |
| 7 | Mobile application (developed, tested, deployed) |
| 8 | Unit / system / integration test evidence as required for UAT readiness |
| 9 | UAT test cases |
| 10 | User Acceptance Test report |
| 11 | Safe-to-Host certificate (CERT-In empaneled auditor) |
| 12 | Ported master data and one-time transaction data in the commissioned system |
| 13 | User manuals — document format (web + mobile) |
| 14 | User manuals — video format (web + mobile) |
| 15 | Training, refresher training, and handholding |
| 16 | Deployment architecture |
| 17 | Step-by-step deployment, configuration & test checklist manual |
| 18 | Commissioning and Go-live Completion Report (issued/certified by KSCW) |
| 19 | Warranty services for 3 years (including year-2 and year-3 security audits) |
| 20 | Source code and related IPR artefacts as owned by Purchaser (see Section 19) |

16. Warranty Services

Warranty period: 3 years from the date of commissioning.

Warranty shall include, but not be limited to:

Deployment management

Ensuring uptimes

Bug fixes / defect resolution

Software change requirements

Software enhancements

Deployment support

Data support

Backups & restore

Software performance monitoring and performance optimization / fine tuning / resolution

Software and data configuration

Minor change requirements

Training and handholding

Helpdesk support

Redeployment as necessary and required

2nd year IT Security Audit from CERT-In empaneled auditor

3rd year IT Security Audit from CERT-In empaneled auditor

17. Service Level Agreement (SLA)

| SI | SLA Type | Resolution Time | Penalty after completion of Resolution Time |
| --- | --- | --- | --- |
| 1 | Submission of deliverables (*T* = deliverable submission deadline) | Within T + 7 working days | Rs. 5,000 per day of delay after T + 7 working days |
| 2 | Delay in starting the Project (*T* = supply order issue date) | Within T + 7 working days | Rs. 10,000 per day of delay after T + 7 working days |

18. Acceptance Criteria (Program Level)

The engagement shall be accepted when:

FRS, UI/UX & Workflow Design, and Dashboard Design are reviewed and approved by KSCW.

Web and mobile applications are developed per approved documents and pass unit / system / integration testing.

Master data and one-time transaction data are ported and sample-verified.

UAT is completed and UAT report is obtained.

Safe-to-Host certificate from CERT-In empaneled auditor is obtained for web and mobile applications.

Applications are deployed on KSCW infrastructure; Commissioning and Go-live Completion Report is obtained.

Deployment architecture and step-by-step deployment / configuration / test checklist manual are provided.

Training, handholding, and user manuals (document + video) are delivered.

Indicative CMS capabilities (multi-channel intake, categorization/routing, RBAC, workflow/escalation/SLA, SMS/Email alerts, dashboards/analytics) are demonstrated as finalized in approved designs.

Warranty start is acknowledged as per milestone T+31 working days (or actual commissioning date basis as certified).

19. Intellectual Property Rights

The Intellectual Property Rights of the source code, web application, mobile application, database, documentations, trademark, patents, etc. shall be owned by the Purchaser.

20. Payment Terms

| # | Payment | Condition |
| --- | --- | --- |
| 1 | 85% of contract value | Against the Commissioning and Go-live Completion Report issued by KSCW |
| 2 | 5% of contract value | After completion of 1st year Warranty and its certification by KSCW |
| 3 | 5% of contract value | After completion of 2nd year Warranty and its certification by KSCW |
| 4 | 5% of contract value | After completion of 3rd year Warranty and its certification by KSCW |

21. Contract Period

The contract shall be for a period of 3 years and 2 months, including the 3 years warranty period.

22. Expected Benefits

Single digital system for KSCW complaint intake and processing

Multi-channel accessibility (web, mobile, email, call center, etc.)

Faster routing through department / priority / location-based rules

Accountability via roles, workflow, escalation, and SLA tracking

Timely stakeholder communication via SMS/Email

Management visibility through dashboards, analytics, and MIS

Secure go-live via CERT-In empaneled Safe-to-Host

Sustained operations through 3-year warranty including audits in years 2 and 3

23. Assumptions & Dependencies

KSCW will nominate competent authority / SMEs for timely review and certification of milestones and deliverables.

Final field-level functional detail will be fixed in the approved FRS, UI/UX & Workflow Design, and Dashboard Design (per IFQ indicative note).

KSCW will provide servers and related infrastructure required for deployment, based on the agency’s infrastructure requirement document.

KSCW / KEONICS will facilitate access to SMS gateway, email service, and any call-center interfaces required by the approved FRS (commercial accounts / credentials as applicable).

Source master data and one-time transaction data will be provided by KSCW in agreed formats for porting.

CERT-In empaneled auditor engagement for Safe-to-Host and year-2 / year-3 audits is included in agency scope at no additional cost (as per IFQ).

“Minor change requirements” and “software enhancements” under warranty will be governed by a mutually agreed change classification during kickoff (boundary of minor vs major change).

Mobile application platform targets (Android / iOS / both) will be confirmed during requirements study and recorded in FRS / Technology Stack document.

Defaults used for SOW structuring: document management and workflow are embedded; access model is user → role (Admin / Supervisor / Operator + FRS roles); single Phase-1 delivery within one month plus 3-year warranty.

24. Vendor / Applicant Response Expectations

Responses / quotations shall address at minimum:

Understanding of this SOW / IFQ scope (study → design → build → test → secure → commission → warranty).

Approach for FRS, UI/UX & Workflow, and Dashboard design and KSCW approval cycle within T+10 working days.

Functional compliance to indicative CMS requirements (Sections 6–10), noting FRS finalization.

Web and mobile delivery approach and testing strategy.

Data porting approach.

CERT-In empaneled Safe-to-Host plan (and warranty-year audits).

Training, manuals (document + video), and handholding plan.

Deployment approach on KSCW infrastructure.

Warranty operating model (helpdesk, uptime, backup/restore, redeployment, minor changes).

Compliance with milestones, SLA penalties, IPR, payment terms, and contract period.

Commercial quotation in the IFQ format (lump sum for the single line item), inclusive of duties/taxes as required.

Eligibility evidence: registration with Commercial Tax Department / copy of GST registration.

25. Commercial Quotation Conditions (from IFQ)

These conditions are part of the IFQ and apply to the engagement:

Quoted price: Applicant shall quote in the format of quotation attached to the IFQ.

All duties, taxes and other levies payable by the tenderer (including GST) shall be included in the quotation.

Rates and amounts quoted shall be fixed for the duration of the contract and not subject to adjustment.

Rates for supply of partial requirements are not acceptable.

Corrections, if any, shall be made by crossing out, initialing, dating and rewriting.

Cable or facsimile quotations are not acceptable.

Each tenderer must submit only one quotation.

Validity: Quotation shall remain valid for a period not less than 60 days after the deadline fixed for submission of quotations.

Evaluation: Purchaser will evaluate substantially responsive quotations (properly signed; conforming to terms, conditions, specifications):

- Evaluation including all taxes; if taxes not included/indicated, quoted rate treated as inclusive of taxes and no extra tax payment will be made.

- Evaluation for all items put together; items with no rates treated as zero; partial quantity quotes treated as non-responsive; award to responsive tenderer with lowest total cost.

Client reserves the right to cancel the IFQ process and/or reject all proposals at any time during the IFQ process.

Purchaser reserves the right to accept or reject any quotations and to cancel the quotation process and reject all quotations at any time prior to award of contract.

Last date and time of receipt of quotations: sealed quotations superscribed as specified in the IFQ, on or before 07.08.2026.

Eligibility: Applicant should be registered with the Commercial Tax Department and submit a copy of GST registration.

26. Appendices

Appendix A — Module & Feature Index

| Module | Module Name | Type | Feature IDs (count) |
| --- | --- | --- | --- |
| 01 | User Access & Role Management | Shared | F01-001 … F01-004 (4) |
| 02 | Master Data & System Configuration | Shared | F02-001 … F02-005 (5) |
| 03 | Multi-Channel Complaint Registration | Business | F03-001 … F03-006 (6) |
| 04 | Categorization, Auto-Routing & Assignment | Business | F04-001 … F04-004 (4) |
| 05 | Workflow Automation, Escalation & SLA Tracking | Business | F05-001 … F05-005 (5) |
| 06 | Notifications & Alerts (SMS / Email) | Technical | F06-001 … F06-003 (3) |
| 07 | Dashboards, Analytics, Real-time Monitoring & MIS | Business | F07-001 … F07-004 (4) |

Total provisional features: 31

Explicitly not separate modules: Document Management; Workflow Engine (embedded in Modules 03–05).

Appendix B — Indicative Data Entities

User, Role, Permission, Department, Category, Sub-category, Priority, Location, Complaint, Complaint Channel, Assignment, Workflow Action, Escalation Event, SLA Timer, Notification Log, Attachment, Dashboard KPI Snapshot, Audit Log, Master Data Record, Ported Transaction Record.

Appendix C — IFQ Scope Traceability (Agency Obligations)

| IFQ Ref | Obligation | SOW Section |
| --- | --- | --- |
| 2.1 | GST registration eligibility | §24, §25 |
| 3.1 | FRS document | §4.1, §15 |
| 3.2 | UI/UX and Workflow Design document | §4.1, §15 |
| 3.3 | Dashboard design document | §4.1, §15 |
| 3.4 | Present/review/approve design docs with KSCW | §4.1, §7.1, §18 |
| 3.5 | Server/storage/database/communication requirements | §4.1, §15 |
| 3.6 | Develop web and mobile applications | §4.1, §6, §9 |
| 3.7 | Unit, system, integration testing | §4.1, §15 |
| 3.8 | Data porting (masters + one-time transactions) | §13 |
| 3.9 | UAT test cases | §15 |
| 3.10 | UAT presentation and UAT report | §15, §18 |
| 3.11 | Safe-to-Host (CERT-In empaneled) at no additional cost | §11, §15 |
| 3.12 | Training, refresher, handholding; manuals (doc + video) | §15, §16 |
| 3.13 | Deploy/commission on KSCW infrastructure | §14, §15 |
| 3.14 | Commissioning & Go-live report; deployment architecture; checklist manual | §14, §15 |
| 3.15 | 3-year warranty services | §16 |
| 4.1–4.6 | Indicative CMS functional requirements | §6, §9, §10 |
| 5.1–5.3 | Milestones, certification, warranty service list | §14, §16 |
| 6.1 | SLA and penalties | §17 |
| 7.1 | IPR ownership by Purchaser | §19 |
| 8.1–8.4 | Payment terms 85% / 5% / 5% / 5% | §20 |
| 9.1 | Contract period 3 years 2 months | §21 |
| 10–16 | Quotation, validity, evaluation, rights, deadline | §25 |

Appendix D — Document Types (Indicative)

FRS; UI/UX & Workflow Design; Dashboard Design; Technology Stack; Server & Allied Infrastructure Requirement; UAT Test Cases; UAT Report; Safe-to-Host Certificate; Deployment Architecture; Deployment/Configuration/Test Checklist Manual; Commissioning & Go-live Completion Report; User Manuals (document); User Manuals (video); Training attendance / handholding records; Warranty certification records (Year 1 / 2 / 3); Year-2 and Year-3 Security Audit reports.

*This SOW consolidates the KEONICS IFQ (Call 2) requirements for study, design, development, testing, commissioning, and warranty of the KSCW Complaint Management System, including all indicative functional requirements and all commercial, milestone, SLA, IPR, and payment conditions stated in the source IFQ.*