BANGALORE DEVELOPMENT AUTHORITY (BDA)

Module & Feature-wise Effort Estimate

IT Asset Request and Helpdesk

Client Copy  ·  Effort in person-hours

Version 1.1  ·  August 2026

# 1. Purpose

This estimate sets out indicative person-hours to design, build, test and document the BDA IT Asset Request and Helpdesk application described in the Statement of Work. Hours cover application software for user accounts, dropdown values used on raise forms, asset requests, support tickets, and an Administrator dashboard. They do not cover hosting infrastructure, annual maintenance of IT hardware, classroom training, or a catalogue / inventory product.

# 2. Summary totals

| Item | Person-hours |
| --- | --- |
| Recommended go-live | 541 |
| Optional / conditional | 0 |
| All-in (this baseline) | 541 |
| Features | 13 |
| Modules | 5 |

# 3. Module-wise summary

| Module | Type | Features | Hours | % of go-live |
| --- | --- | --- | --- | --- |
| 01. User Account and Access Management | Shared | 4 | 188 | 34.8% |
| 02. Dropdown Values | Business | 1 | 16 | 3.0% |
| 03. Asset Request Management | Business | 3 | 122 | 22.6% |
| 04. Ticket Management | Business | 3 | 120 | 22.2% |
| 05. Admin Dashboard | Business | 2 | 95 | 17.6% |
| Total |  | 13 | 541 | 100% |

# 4. Feature-wise estimate

## 01. User Account and Access Management — 188 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F01-001 | Employee and Contractor Accounts | 58 | Admin creates employees (with employee number) and contractors |
| F01-002 | Username and Password Administration | 44 | Admin sets, resets and changes usernames and passwords |
| F01-003 | Login and Role Session | 48 | Sign-in with Admin-issued credentials; User or Admin access |
| F01-004 | Account Enable and Disable | 38 | Withdraw access without deleting history |

## 02. Dropdown Values — 16 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F02-001 | Create Dropdown Values | 16 | Admin adds values that appear in request and ticket dropdowns |

## 03. Asset Request Management — 122 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F03-001 | Raise Asset Request | 40 | User submits a request using the asset-type dropdown |
| F03-002 | User Status Tracking for Asset Requests | 36 | User sees own requests and current status |
| F03-003 | Admin Processing of Asset Requests | 46 | Admin remarks and status, including Rejected |

## 04. Ticket Management — 120 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F04-001 | Raise Ticket | 40 | User submits an IT ticket using the ticket-category dropdown |
| F04-002 | User Status Tracking for Tickets | 36 | User sees own tickets and current status |
| F04-003 | Admin Processing of Tickets | 44 | Admin remarks and status (Open / In progress / Closed) |

## 05. Admin Dashboard — 95 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F05-001 | Request and Ticket Snapshot | 55 | Admin counts and recent or open work list |
| F05-002 | Dashboard Filters | 40 | Filter by type, status and date |

# 5. Effort profile

| Type | Hours |
| --- | --- |
| Shared | 188 |
| Business | 353 |
| Total | 541 |

Largest features (indicative)

| Feature ID | Feature Name | Hours |
| --- | --- | --- |
| F01-001 | Employee and Contractor Accounts | 58 |
| F05-001 | Request and Ticket Snapshot | 55 |
| F01-003 | Login and Role Session | 48 |
| F03-003 | Admin Processing of Asset Requests | 46 |
| F04-003 | Admin Processing of Tickets | 44 |
| F01-002 | Username and Password Administration | 44 |

# 6. Indicative delivery phasing

| Phase | Primary modules |
| --- | --- |
| Access and dropdown values | User accounts; dropdown values for raise forms |
| Asset requests and tickets | Asset request management; ticket management |
| Administrator dashboard | Operational snapshot and filters |

The Statement of Work is a single Phase 1. The grouping above is indicative for build sequence only.

# 7. Items not included in feature hours

Hosting, SSL certificates, backup operations and BDA network access

Classroom training and organisation-wide change-management programmes

Email, SMS or other outbound notifications

Active Directory / single sign-on, or live HR validation of employee number

IT asset inventory, stock, barcode tagging, purchase or tender processes

A catalogue or item-master product (edit, deactivate, history)

Migration of historical email or paper requests and tickets

Annual maintenance of IT hardware itself

# 8. Planning assumptions

1. Users are BDA employees and contractors only; there is no public or citizen portal.

2. Access is a plain User or Administrator account. There is no person or post directory.

3. Administrator creates every login and is the only party that sets or resets username and password.

4. Employee number is captured for employees and is not captured for contractors.

5. Administrator creates the values that appear in the asset-type and ticket-category dropdowns. There is no separate catalogue.

6. Administrator updates request and ticket status; users raise records and track their own status.

7. Status values are Open, In progress and Closed, plus Rejected for asset requests.

8. Optional supporting attachment is a single file on a request or ticket.

9. No email, SMS, single sign-on, HR feed or data migration is included in this baseline.

# 9. Disclaimer

These figures are indicative person-hours for planning and commercial discussion. They assume a production-quality build with validation, error handling, logging, security and testing, for the functional scope in the Statement of Work. They are not a commercial offer, a staffing plan, or a calendar duration.