BANGALORE METROPOLITAN TRANSPORT CORPORATION

Client Copy · Effort in person-hours

Module & Feature-wise Effort Estimate

BMTC Integrated Material Management and Vehicle Maintenance

# 1. Purpose

This estimate sets out indicative person-hours to design, build, test and document BMTC Integrated Material Management and Vehicle Maintenance as covered in the functional scope, including bidder-provided MeitY hosting setup/helpdesk tooling and twelve months of maintenance after Go-Live (Addendum-1231). Product hours assume enterprise-grade build quality with validation, error handling, logging and security.

# 2. Summary totals

| Item | Person-hours |
| --- | --- |
| Product (modules, Estimation Master) | 6,007 |
| AMC 12 months after Go-Live (2 FTE) | 3,840 |
| MeitY hosting run 12 months (0.5 FTE) | 960 |
| All-in person-hours | 10,807 |
| Optional second AMC year | Not included |
| Features | 45 |
| Modules | 16 |

# 3. Module-wise summary

| Module | Type | Features | Hours | % of go-live |
| --- | --- | --- | --- | --- |
| 01. Person, Post, Role & Access Governance | Shared | 6 | 692 | 11.5% |
| 02. Organisation and Location Masters | Business | 2 | 182 | 3.0% |
| 03. Item Master and Catalogue | Business | 2 | 182 | 3.0% |
| 04. Vehicle Master, KM and Fleet History | Business | 3 | 411 | 6.8% |
| 05. Digital Job Card and Fitment | Business | 3 | 371 | 6.2% |
| 06. Component Removal, Lifecycle, Warranty and Scrap | Business | 3 | 383 | 6.4% |
| 07. Tyre and Major Assembly Management | Business | 3 | 423 | 7.0% |
| 08. Fuel Management | Business | 3 | 419 | 7.0% |
| 09. Preventive Maintenance Scheduling | Business | 1 | 155 | 2.6% |
| 10. Stores Receipt and Inspection | Business | 2 | 272 | 4.5% |
| 11. Distribution, Stock Visibility and Replenishment | Business | 3 | 417 | 6.9% |
| 12. Purchase and Supplier Management | Business | 3 | 369 | 6.1% |
| 13. Barcode, QR, Notifications and External Integrations | Technical | 3 | 449 | 7.5% |
| 14. Reporting and Dashboards | Business | 3 | 395 | 6.6% |
| 15. Data Migration and Record Digitisation | Business | 2 | 346 | 5.8% |
| 16. Hosting, Helpdesk and Post Go-Live Maintenance | Technical | 3 | 541 | 9.0% |
| Total |  | 45 | 6,007 | 100% |

# 4. Feature-wise estimate

## 01. Person, Post, Role & Access Governance — 692 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F01-001 | Person Master | 91 | Foundational person directory. |
| F01-002 | Post Master and Unit Placement | 91 | Unit-scoped post catalogue. |
| F01-003 | Post-to-Person Mapping with Effective Dates | 125 | Effective-dated occupancy. |
| F01-004 | Role-to-Post Mapping and Permission Matrix | 119 | Post-level permission matrix. |
| F01-005 | Authentication, Session, OTP and 2FA | 115 | Login, OTP and 2FA. |
| F01-006 | Access Audit Log and Recertification | 151 | Access forensic log. |

## 02. Organisation and Location Masters — 182 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F02-001 | Depot, Zone and Workshop Master | 91 | Depot/zone/workshop catalogue. |
| F02-002 | Stores Location and Section Master | 91 | Stores and section catalogues. |

## 03. Item Master and Catalogue — 182 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F03-001 | BMTC Item ID and OEM Linkage | 91 | FR-S-05, FR-S-06. |
| F03-002 | Schedule Hierarchy, ABC and Substitute Items | 91 | FR-S-07 to FR-S-09. |

## 04. Vehicle Master, KM and Fleet History — 411 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F04-001 | Vehicle Master and Depot Allocation | 91 | FR-M-19, FR-M-23 allocation. |
| F04-002 | Daily KM Entry and AVLS KM | 169 | FR-M-20 and RFP AVLS KM. |
| F04-003 | Vehicle Lifecycle, Transfer and History | 151 | Transfers, scrap alerts, assembly history view. |

## 05. Digital Job Card and Fitment — 371 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F05-001 | Digital Job Card Creation and Work Capture | 151 | Job card create/edit/submit. |
| F05-002 | Stores Issue and Fitment Recording | 97 | Issue + fitment. |
| F05-003 | Job Card Closure and Labour Hours | 123 | Supervisor sign-off and labour. |

## 06. Component Removal, Lifecycle, Warranty and Scrap — 383 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F06-001 | Item Removal and Inter-Vehicle Transfer | 119 | Removal and transfer. |
| F06-002 | Reusable Return and Scrap Routing | 145 | Stock routing. |
| F06-003 | Warranty Claim against Supplier | 119 | Warranty tracking. |

## 07. Tyre and Major Assembly Management — 423 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F07-001 | Tyre History Card, Position and Inflation | 153 | Tyre card. |
| F07-002 | Tyre Life Analysis and Scrap Tyres | 139 | Life analysis and scrap. |
| F07-003 | New and RC Major Assembly Tracking | 131 | Assembly tracking. |

## 08. Fuel Management — 419 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F08-001 | Underground Tank Master | 91 | UGT catalogue. |
| F08-002 | Fuel GRN and Fuel Register | 139 | Fuel receipt. |
| F08-003 | Daily Fuel Issue and KMPL | 189 | Issue and KMPL. |

## 09. Preventive Maintenance Scheduling — 155 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F09-001 | PM Schedule, Due Calculation and Alerts | 155 | PM engine. |

## 10. Stores Receipt and Inspection — 272 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F10-001 | Gate Entry (Receipt Control) | 119 | Gate entry. |
| F10-002 | Inspection Report and Receipt Voucher | 153 | IR and RV. |

## 11. Distribution, Stock Visibility and Replenishment — 417 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F11-001 | Indent, Stock Transfer and Acknowledgement | 135 | Distribution flow. |
| F11-002 | Real-Time Stock Visibility | 95 | Live stock views. |
| F11-003 | Min/Reorder Alerts, Average Cost and Physical Verification | 187 | Control and PV. |

## 12. Purchase and Supplier Management — 369 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F12-001 | Supplier Master | 91 | Supplier catalogue. |
| F12-002 | Auto Purchase Request and Manual PR | 127 | PR. |
| F12-003 | CPO, LPO, LOI and PO Amendment | 151 | PO lifecycle. |

## 13. Barcode, QR, Notifications and External Integrations — 449 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F13-001 | Barcode and QR Generation and Scanning | 109 | QR/barcode software only. |
| F13-002 | SMS and Email Notifications | 155 | Notifications. |
| F13-003 | AVLS and BMTC IT Integration Hooks | 185 | External hooks. |

## 14. Reporting and Dashboards — 395 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F14-001 | Job Card and Maintenance Reports | 91 | Maintenance MIS. |
| F14-002 | CME Analysis Reports (Defect, KMPL, DVP) | 125 | CME/DC/DME analysis. |
| F14-003 | Role-based Dashboards and Accounts Views | 179 | Dashboards. |

## 15. Data Migration and Record Digitisation — 346 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F15-001 | Legacy Data Migration | 195 | Migration software effort. |
| F15-002 | Paper Record Digitisation into System Structures | 151 | Digitisation of paper into masters/transactions. |

## 16. Hosting, Helpdesk and Post Go-Live Maintenance — 541 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F16-001 | MeitY Cloud Hosting Provision and Operations Console | 229 | Bidder-provided MeitY hosting setup. |
| F16-002 | Standalone Complaint Registering and Monitoring | 149 | Standalone helpdesk. |
| F16-003 | CERT-IN Audit, VAPT and Safe-to-Host Cycle | 163 | Audit cycle tooling. |

# 5. Items not included in feature hours

Hardware procurement including barcode/QR scanners, printers and related devices (RFP: hardware cost not paid by BMTC).

Classroom training delivery and scanning bureau operations, unless separately ordered.

SMS usage charges (BMTC). MeitY cloud consumption is INR inside the per-user-per-month rate, not a separate hour line.

Optional second AMC year at the same price is not included unless BMTC confirms it.

# 6. Planning assumptions

Addendum-1231: maintenance is 12 months from Go-Live (original 60-month clause is superseded).

Pre-bid: hosting infrastructure is provided by the successful bidder on MeitY-empaneled cloud in India.

AMC hours assume 2 FTE (on-site SPOC + L2) at 160 hours per month for 12 months; hosting run assumes 0.5 FTE.

AVLS and HPCL field maps should be confirmed early. Barcode/QR hardware remains out of hours.

# 7. Disclaimer

These figures are indicative person-hours for planning and commercial discussion. They assume a production-quality build with validation, error handling, logging, security and unit testing.