SPECIAL OFFICER & COMPETENT AUTHORITY (SPLOCA)

Government of Karnataka

Module & Feature-wise Effort Estimate

Claim Management System

Client Copy · Effort in person-hours

# 1. Purpose

This estimate sets out indicative person-hours to design, build, test and document Claim Management System as specified in the Statement of Work. Hours cover application software for the modules listed below. They do not cover hosting infrastructure, annual maintenance, scanning bureau operations, or classroom training unless those items are ordered separately.

# 2. Summary totals

| Item | Person-hours |
| --- | --- |
| Recommended go-live | 4,533 |
| Optional / conditional | 0 |
| All-in (this baseline) | 4,533 |
| Features | 60 |
| Modules | 9 |

# 3. Module-wise summary

| Module | Type | Features | Hours | % of go-live |
| --- | --- | --- | --- | --- |
| 01. Access Control, Person–Post–Role & Forensic Audit | Shared | 10 | 753 | 16.6% |
| 02. FE Master Import (from existing application) | Business | 4 | 361 | 8.0% |
| 03. Asset Attachment & Recovered Funds | Business | 6 | 372 | 8.2% |
| 04. Depositor Master & Identity Verification | Business | 10 | 739 | 16.3% |
| 05. Investment Portfolio Management | Business | 8 | 586 | 12.9% |
| 06. Claim Notification & Intake | Business | 5 | 384 | 8.5% |
| 07. Claim Verification, Evaluation & Approval | Business | 5 | 465 | 10.3% |
| 08. Settlement, Payment & Closure | Business | 5 | 371 | 8.2% |
| 09. Operational Reports, Lists & Special Court Outputs | Business | 7 | 502 | 11.1% |
| Total |  | 60 | 4,533 | 100% |

# 4. Feature-wise estimate

## 01. Access Control, Person–Post–Role & Forensic Audit — 753 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F01-001 | Person master | 67 | Unique Person; later claim actions stored against Person, not a shared login |
| F01-002 | Post, Role-to-Post and Post-to-Person mapping | 100 | Post catalogue; Role-to-Post; Post-to-Person with effective dates and history |
| F01-003 | RBAC menus and need-to-know visibility | 83 | Menus and records follow current Post/Roles; denied access is audited |
| F01-004 | Official staff identity | 60 | Official or administered email only; personal consumer email refused as primary identity |
| F01-005 | OTP before account activation | 71 | Email and mobile OTP must succeed before Active; OTP after success is not acceptable |
| F01-006 | Two-Factor Authentication (staff) | 92 | Staff login requires second factor; OOK claimants are not enrolled in staff 2FA |
| F01-007 | Joiner–mover–leaver; no credential sharing | 69 | Leaver deactivated; joiner gets new Person and credentials; no copy of previous login |
| F01-008 | Constrained OOK claimant access | 61 | OOK path only, open window, own pack; in-KA claimants get no self-service account |
| F01-009 | Claim-pack document rights | 60 | View vs download by Post; who viewed/downloaded which document is recorded |
| F01-010 | Forensic and login/security audit | 90 | Register of who/what/when/before-after/channel including login, 2FA, mapping and claim actions |

## 02. FE Master Import (from existing application) — 361 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F02-001 | Import FE details | 100 | Import unique ID, name and aliases as read-only; no Create FE dossier |
| F02-002 | Import Directors and Promoters | 81 | Import FE people references for accused/colluder lists; no re-typing the FE people master |
| F02-003 | Import Investment Schemes | 79 | Schemes selectable on notification, investment and intake; no free-text scheme names |
| F02-004 | Refresh imported FE reference data | 101 | Refresh FE, directors, promoters and schemes without duplicate FE identities |

## 03. Asset Attachment & Recovered Funds — 372 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F03-001 | Attached asset register | 63 | Claim-side asset registration against imported FE; search by FE or identification |
| F03-002 | Title, e-Khata and dues tracking | 60 | Title-transfer, e-Khata progress, dues obtained/paid; auction complete blocked if path not recorded |
| F03-003 | Attachment order and valuation e-format | 71 | Upload attachment order; enter valuation e-format summary; consume EVAL pack when linked — no GIS capture |
| F03-004 | Auction tracking and recovered funds | 78 | Auction milestones including e-Governance points; recovered amount must match settlement fund |
| F03-005 | Asset documents, status and history | 50 | Uploads, status changes, replayable who/when/previous/new status history |
| F03-006 | Depositor and FE asset association | 50 | FE link mandatory; depositor link where applicable; used later in reports and claim checks |

## 04. Depositor Master & Identity Verification — 739 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F04-001 | OCR, translation and format conversion | 104 | OCR/translate/convert working copies; original scan/JPEG/PDF unchanged |
| F04-002 | Unique depositor profile (four-parameter match) | 77 | Four Authority-defined parameters; continue on existing profile across FEs or confirm new unique profile |
| F04-003 | KYC capture | 65 | Personal, Aadhaar, PAN, contacts, deposit/refund banks, nominee and legal-heir details |
| F04-004 | Address and pin-code verification | 58 | Pin code tallied to actual areas; discrepancy and RPAD re-verification recorded |
| F04-005 | Name and address tally across ID sources | 63 | Side-by-side Aadhaar, PAN, EPIC, passbook and claim form; match or differ before proceeding |
| F04-006 | Auto mismatch query generation | 71 | Query created on disagreement; identity not clean until closed per policy |
| F04-007 | Penny-drop verification recording | 79 | Record contracted-bank penny-drop against refund account; visible on depositor and payment trail |
| F04-008 | Special depositor and claim situations | 88 | Ineligible, deceased, legal heir, joint, third-party, lost receipt, cash investment — flagged, papers, routed to resolution |
| F04-009 | Aadhaar and PAN verification | 84 | Unverified Aadhaar is not identity proof; unverified capture remains visible as unverified only |
| F04-010 | Depositor documents, status and history | 50 | Structured fields and status history on the profile; not a PDF published on a home page |

## 05. Investment Portfolio Management — 586 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F05-001 | Investment record capture | 59 | FE and scheme from import only; customer ID, bond/MOU, receipt, dates, amounts, promised interest, amount received |
| F05-002 | Interest and outstanding auto-calculation | 66 | Interest received, promised vs paid, outstanding; interest paid as principal repaid where rule applies; stored for audit |
| F05-003 | Maturity and violation analytics | 67 | Flags investments whose maturity date is violated; used in verification or categorisation |
| F05-004 | Depositor / colluder / accused categorisation | 71 | Rule-based proposal using imported Director/Promoter names; Officer accepts or overrides with remarks |
| F05-005 | Bank returns analysis and claim cross-check | 88 | Analyse scanned bank-return data after transfer; matches/exceptions recorded on claim or investment |
| F05-006 | Bank-officer verification requests | 60 | Email request unless bank already submitted data; reply or timeout recorded on the same record |
| F05-007 | Cross-FE comparison (FIR / seized-FE via existing app) | 104 | Compare local investments/claims/assets; FIR/seized lookup to existing FE app; no local FE dossier |
| F05-008 | Excess payment analysis | 71 | Flag excesses on bank and cash transactions; Officer records outcome; analysis and decision audited |

## 06. Claim Notification & Intake — 384 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F06-001 | Claim notification and window | 63 | Publish notification with imported FE/schemes and period; close window refuses intake |
| F06-002 | Staff-mediated claim intake (in-Karnataka) | 88 | Counter originals; Submit blocked unless full mandatory pack and fields; claimant does not self-file |
| F06-003 | Constrained online claim submission (OOK) | 82 | OOK submit during open window; same mandatory pack as F06-002; same block-and-list-gaps |
| F06-004 | Claim pack validation and document uploads | 78 | Shared Submit rule for F06-002 and F06-003; incomplete pack never stored as submitted; F07-002 is after first Submit |
| F06-005 | Existing limited online access outcomes | 73 | Retrieve existing OOK/limited-access outcomes; do not send claimant to a new mass public portal |

## 07. Claim Verification, Evaluation & Approval — 465 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F07-001 | Officer verification checklist | 74 | Identity, investment, scheme, customer ID, deposits, uploads, bank, previous returns, existing claims, eligibility |
| F07-002 | Additional document request loop | 71 | Request after first Submit; prior checklist ticks retained when evaluation resumes |
| F07-003 | Agentic verification assists (non-generative) | 74 | Rule-based highlights only; Officer must confirm or reject; no generative compose; assists audited |
| F07-004 | Verification report for Competent Authority | 119 | Report generated from checklist and remarks; CA opens that report, not a blank claim |
| F07-005 | Claim approval decisions | 127 | Approved / Partially Approved / Rejected / Pending Clarification with remarks; Pending returns to Officer |

## 08. Settlement, Payment & Closure — 371 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F08-001 | Settlement fund and net payable calculation | 78 | Recovered amount from Module 03 must match; eligible, previous returns/settlements, net payable |
| F08-002 | Payment batch generation (NEFT / RTGS) | 82 | Select approved claims with net payable; NEFT or RTGS; batch ID; confirm list before transfer |
| F08-003 | Payment reference and status recording | 79 | Payment reference, transaction number, status pending/success/failed/reversed per claim in the batch |
| F08-004 | Claim closure and balance update | 65 | Close only on success as policy requires; failed/reversed leaves claim open; investment balance and payment history updated |
| F08-005 | Payment forensic audit | 67 | Who generated batch, who recorded bank references, each status change and closure — Person, Post, timestamp, channel |

## 09. Operational Reports, Lists & Special Court Outputs — 502 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F09-001 | Equitable distribution statement | 72 | From approved input format (recovered funds, approved claims); output for Special Court filing |
| F09-002 | Special Court filing report | 70 | Same class of approved inputs; on-screen review and filing copy; no re-key of settlement figures |
| F09-003 | Parameterised operational lists | 63 | Claimant, accused, colluder, address and vendor lists; Post-restricted; Vakalat/Caveat not in this SOW |
| F09-004 | Claim decision dashboards | 81 | Filters by imported FE, scheme, window or status; counts and exceptions; menus follow Module 01 |
| F09-005 | Legacy web app and document-software hooks | 86 | Send/retrieve agreed claim outcomes to legacy/web app; Idea/Adobe working copies; no second unofficial claim ledger |
| F09-006 | Structured operational reports | 78 | Depositor, asset, claim, verification, status, historical, user/activity from structured records — not homepage PDFs |
| F09-007 | Role / Post mapping reports | 52 | Current and history who was mapped, effective dates, who changed mapping; for access audit, not granting access |

# 5. Effort profile

| Type | Hours |
| --- | --- |
| Shared | 753 |
| Business | 3,780 |
| Total | 4,533 |

Largest features (indicative)

| Feature ID | Feature Name | Hours |
| --- | --- | --- |
| F07-005 | Claim approval decisions | 127 |
| F07-004 | Verification report for Competent Authority | 119 |
| F05-007 | Cross-FE comparison (FIR / seized-FE via existing app) | 104 |
| F04-001 | OCR, translation and format conversion | 104 |
| F02-004 | Refresh imported FE reference data | 101 |
| F02-001 | Import FE details | 100 |
| F01-002 | Post, Role-to-Post and Post-to-Person mapping | 100 |
| F01-006 | Two-Factor Authentication (staff) | 92 |

# 6. Indicative delivery phasing

| Phase | Primary modules |
| --- | --- |
| P1 — Identity and FE import | 01, 02 |
| P2 — Recovery feed | 03 |
| P3 — Depositor, investment, intake | 04, 05, 06 |
| P4 — Verification and settlement | 07, 08 |
| P5 — Reports and Special Court outputs | 09 |

Phasing is indicative for planning. Exact go-live grouping is a commercial and Authority decision.

# 7. Items not included in feature hours

FE Management dossier rebuild

Legal Management Application

GIS field valuation (eValueI / eValueM)

Generative AI

Hardware, hosting AMC, scanning bureau

Market intelligence and police investigation process

# 8. Planning assumptions

1. Feature IDs match the Claim Management Statement of Work.

2. Access is Person mapped to Post, with Roles on the Post. This identity is also used by Legal Management and GIS field valuation.

3. FE dossiers remain in the existing FE application; this estimate covers import of FE details, Directors and Promoters, and Investment Schemes only.

4. In-Karnataka intake is staff-mediated from originals; out-of-Karnataka uses a constrained path. Submit requires the full mandatory document pack.

5. GIS field valuation and Legal Management are separate estimates and are not included in these hours.

6. Hours are indicative person-hours for planning and commercial discussion. Hosting, AMC, scanning bureau and classroom training are not included unless separately ordered.

# 9. Disclaimer

These figures are indicative person-hours for planning and commercial discussion. They assume a production-quality build with validation, error handling, logging, security and unit testing. They are not a fixed-price quotation until commercials, staffing mix and delivery window are agreed.