SPECIAL OFFICER & COMPETENT AUTHORITY (SPLOCA)

Government of Karnataka

Module & Feature-wise Effort Estimate

Legal Management Application

Client Copy · Effort in person-hours

# 1. Purpose

This estimate sets out indicative person-hours to design, build, test and document Legal Management Application as specified in the Statement of Work. Hours cover application software for the modules listed below. They do not cover hosting infrastructure, annual maintenance, scanning bureau operations, or classroom training unless those items are ordered separately.

# 2. Summary totals

| Item | Person-hours |
| --- | --- |
| Recommended go-live | 4,149 |
| Optional / conditional | 0 |
| All-in (this baseline) | 4,149 |
| Features | 57 |
| Modules | 9 |

# 3. Module-wise summary

| Module | Type | Features | Hours | % of go-live |
| --- | --- | --- | --- | --- |
| 01. Shared User & Access Control (consumed) | Shared | 4 | 292 | 7.0% |
| 02. Legal Masters, Keywords & Templates | Shared | 6 | 403 | 9.7% |
| 03. Legal Knowledge Library & Search | Business | 7 | 523 | 12.6% |
| 04. Matter Management | Business | 7 | 507 | 12.2% |
| 05. Tasks, Collaboration & Communication | Business | 9 | 727 | 17.5% |
| 06. Unified Contact Database | Business | 5 | 324 | 7.8% |
| 07. Court Attendance & Expense Management | Business | 5 | 296 | 7.1% |
| 08. Knowledge, SOP, Training & Retention | Business | 6 | 368 | 8.9% |
| 09. Legal Android Application (Advocates & Legal Cell) | Business | 8 | 709 | 17.1% |
| Total |  | 57 | 4,149 | 100% |

# 4. Feature-wise estimate

## 01. Shared User & Access Control (consumed) — 292 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F01-001 | Consume shared Person–Post–Role identity | 76 | Wiring to Claim Module 01; no second Person master |
| F01-002 | Limited vs Community legal spaces | 67 | Named Limited members vs Community publish; need-to-know still applies |
| F01-003 | Legal document rights | 64 | View/download/share/edit by Post and classification; access log |
| F01-004 | Legal web and Android on shared identity | 85 | Same Person/2FA on web and Android; deactivation ends both |

## 02. Legal Masters, Keywords & Templates — 403 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F02-001 | Keyword and entity catalogues | 68 | FE/CA/Accused/Advocate/Judge/Act/doctrine catalogues for coding |
| F02-002 | Act and Rules coding | 64 | Code Acts/Rules/sections for library hyperlinks |
| F02-003 | Court-approved legal templates | 71 | Stored 5(2)/notice/7(1)/8(1)/SOB/PWR/Caveat/IA/SLP/letter/freezing/warrant |
| F02-004 | Generate draft from template | 94 | Human-verified merge from stored templates; no generative AI |
| F02-005 | Central static and master data | 52 | One central master; matter/Android consume, do not fork |
| F02-006 | Keyword–document link maintenance | 54 | Create/repair keyword links after catalogue change |

## 03. Legal Knowledge Library & Search — 523 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F03-001 | Acts and Rules library | 62 | Upload/code Acts/Rules; originals unchanged on open |
| F03-002 | Research and legal opinions | 64 | File opinions with FE/CA/case/Act coding |
| F03-003 | Special Court and High Court orders | 65 | File orders with accused/advocates/judge coding |
| F03-004 | Petitions, SOBs and written arguments | 64 | Same referencing as orders; versioned petitions/SOB/arguments |
| F03-005 | Natural-language search and search-within-results | 102 | Plain-language query plus Search Within Results |
| F03-006 | Boolean terms and connectors | 104 | AND OR NOT /p /s /pg /d quoted phrase /# ! parentheses |
| F03-007 | Highlight and hyperlink in results | 62 | Highlighted, hyperlinked hits to document passage |

## 04. Matter Management — 507 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F04-001 | Create and classify matter | 68 | Create matter with classification, FE, CA, court, opponents, date |
| F04-002 | Matter dashboard | 96 | Single hub: tasks, docs, comms, team, hearings, time, key dates |
| F04-003 | Capture and edit matter variables | 62 | Edit court, type, issues, opponent and lawyers |
| F04-004 | Matter documents, versions and controlled share | 83 | Scan/upload, versions, share only to allowed Posts/Persons |
| F04-005 | Consult client or expert | 54 | Consult Client / External / Research Expert / Other on the matter |
| F04-006 | Key dates, deadlines, compliance and next action | 69 | Key dates, alerts, compliance status, next action, overdue on dashboard |
| F04-007 | Matter reports | 75 | Case/court/team/CA/FE/key date/stage reports from matter records |

## 05. Tasks, Collaboration & Communication — 727 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F05-001 | Assign task with due date and status | 122 | Assign Person/Post, due date, status; inbox alert |
| F05-002 | Accept, reject, reassign, reminder, overdue, reprimand | 67 | Accept/reject, reassign, reminder, overdue, reprimand with Person/timestamp |
| F05-003 | Task completion report and team schedule | 64 | Completion report attachment; team member schedule/status |
| F05-004 | Court proceedings, stay alerts and cause lists | 69 | Proceedings, stay alerts, cause lists, time-critical to-dos |
| F05-005 | Queries, task requests and meetings | 64 | Queries, task requests, meeting slots on the matter |
| F05-006 | Limited/Community document sharing for legal work | 64 | Purpose-based share; Limited named vs Community |
| F05-007 | Team messages saved and searchable per matter | 70 | Sidebar/matter messages saved; search by Person/Date/Case/Key Word |
| F05-008 | Email sync, messaging, calendar and file alerts | 122 | Authorised email sync, group messaging, task calendar, file/bill alerts |
| F05-009 | Operational unit and Legal Cell coordination | 85 | Authorised group meeting/AV/docs; unauthorised cannot join |

## 06. Unified Contact Database — 324 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F06-001 | Office and agency contacts | 60 | SPLOCA, RC, CA, RD, DFPC, IO, Legal Team contacts |
| F06-002 | Categorised external contacts | 58 | Advocate, Accused, Petitioner, Visitor, Expert, Tahsildar, AC, Sub Registrar, custom |
| F06-003 | Unify lists and update existing | 89 | Import/merge lists; no duplicate where match confirmed |
| F06-004 | Free-text contact search | 53 | Free-text by name, office, category or fragment |
| F06-005 | Send to SMS, email or team | 64 | From contact, send number/address to SMS, email or team; log it |

## 07. Court Attendance & Expense Management — 296 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F07-001 | Submit court attendance | 65 | Attendance with cause list, times, Effective/Ineffective, matter |
| F07-002 | Capture category-wise expenses | 62 | Category-wise expenses with voucher against the matter |
| F07-003 | Search attendance and expense | 52 | Search by date, court, matter, person or category |
| F07-004 | Submit expense bill | 65 | Compile/submit bill; linked to matter for CA/supervisor review |
| F07-005 | Link attendance and expense to matter | 52 | Mandatory matter on save; no unlinked personal notes |

## 08. Knowledge, SOP, Training & Retention — 368 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F08-001 | Manuals, guidelines and SOP | 60 | Upload SOP/manuals/guidelines; search by keyword or title |
| F08-002 | Forms and format templates | 52 | Knowledge forms; distinct from Module 02 court templates |
| F08-003 | Key judgement database | 60 | Key judgements with title, date, court, keywords |
| F08-004 | OM, GO and guard-file database | 54 | OM/GO/guard file with docket title, date, author; title/word search |
| F08-005 | Training modules and FAQ | 63 | In-app Legal Research/Writing/Word/Excel training and module FAQ |
| F08-006 | Outgoing-member knowledge capture and rights | 79 | Capture leaver knowledge; remains searchable after shared IAM deactivation |

## 09. Legal Android Application (Advocates & Legal Cell) — 709 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F09-001 | Add contact and matter on Android | 89 | Android add contact/matter; appears on web |
| F09-002 | Android task inbox and lifecycle | 152 | Android inbox: create, accept/reject, reassign, complete, overdue, outbox |
| F09-003 | Android communication and messaging | 79 | Matter/internal messages from Android; stored on matter; web+Android |
| F09-004 | Time entry on Android | 62 | Time entry (date, duration, activity) on matter from Android |
| F09-005 | Matter dashboard on device | 89 | Android hub: tasks, comms, docs, hearings, team, client contact |
| F09-006 | Attendance and expense on Android | 85 | Android attendance/expense with voucher photo, linked to matter |
| F09-007 | Android documents | 85 | View, download, folder, upload, shared docs; same rights as web |
| F09-008 | Android distribution and licensing | 68 | Non-speculative distribution; Play Store only if SPLOCA approves; IP with SPLOCA |

# 5. Effort profile

| Type | Hours |
| --- | --- |
| Shared | 695 |
| Business | 3,454 |
| Total | 4,149 |

Largest features (indicative)

| Feature ID | Feature Name | Hours |
| --- | --- | --- |
| F09-002 | Android task inbox and lifecycle | 152 |
| F05-008 | Email sync, messaging, calendar and file alerts | 122 |
| F05-001 | Assign task with due date and status | 122 |
| F03-006 | Boolean terms and connectors | 104 |
| F03-005 | Natural-language search and search-within-results | 102 |
| F04-002 | Matter dashboard | 96 |
| F02-004 | Generate draft from template | 94 |
| F09-005 | Matter dashboard on device | 89 |

# 6. Indicative delivery phasing

| Phase | Primary modules |
| --- | --- |
| P1 — Identity and masters | 01, 02 |
| P2 — Library and search | 03 |
| P3 — Matters and work | 04, 05, 06, 07 |
| P4 — Knowledge | 08 |
| P5 — Android | 09 |

Phasing is indicative for planning. Exact go-live grouping is a commercial and Authority decision.

# 7. Items not included in feature hours

Rebuild of user management (Claim Management Module 01)

Claim settlement

GIS field valuation (eValueI / eValueM)

FE Management dossier

Market intelligence and investigation process

Generative AI

Hardware and hosting AMC

# 8. Planning assumptions

1. Feature IDs match the Legal Management Statement of Work.

2. User management is consumed from Claim Management Module 01; these hours cover Legal wiring, Limited/Community spaces and document rights — not a second identity product.

3. Generative AI is not used for legal drafting. Templates are stored and human-verified.

4. Hours are indicative person-hours for planning and commercial discussion. Hosting, AMC, classroom training and Play Store fees (if any) are not included unless separately ordered.

# 9. Disclaimer

These figures are indicative person-hours for planning and commercial discussion. They assume a production-quality build with validation, error handling, logging, security and unit testing. They are not a fixed-price quotation until commercials, staffing mix and delivery window are agreed.