KARNATAKA STATE AUDIT AND ACCOUNTS DEPARTMENT (KSAAD)

Detailed Statement of Work (SOW)

# Introduction

KSAAD requests a production-grade, workflow-driven digital platform covering audit operations, HRMS and office administration workflows,

supported by auditable governance, role-based access control and integrated evidence handling.

# Project Overview

The KSAAD Digital Platform platform will digitize end-to-end departmental processes across Head Office (HO), Regional Offices (ROs),

Local Audit Circles (LACs) and Auditee Institutions to improve transparency, accountability and audit readiness.

# Project Objectives

Standardize audit lifecycle and administrative workflows across units.

Provide reliable audit evidence management and traceable approvals.

Improve timeliness through configurable workflows and escalation triggers.

Provide MIS reporting, dashboards and exportable outputs for oversight.

# In Scope / Out of Scope

## In Scope

Functional modules listed in Section 6 (Consolidated Functional Modules).

Role-based access, maker-checker governance patterns and auditable logging.

Document management capabilities required for controlled evidence handling.

Reporting, dashboards and standard exports for audit, HR and office operations.

## Out of Scope

Detailed technical architecture, class diagrams and UI wireframes (covered in design stage).

Hardware procurement, hosting infrastructure and AMC items unless separately ordered.

Classroom training and scanning bureau operations unless separately ordered.

# Solution Expectations (Business-level Only)

Configuration-driven workflows and approvals.

Enterprise-grade audit traceability and evidence retention.

Usability for internal operations and role-scoped outputs for stakeholders.

# Consolidated Functional Modules

## 01. Person, Post, Role & Access Governance

Purpose: Shared identity and access model: Person, Post, Post-to-Person mapping, Role-to-Post and audit-grade access controls.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F01-001 | Foundational person identity directory. | An Administrator maintains each official as a unique Person |
| F01-002 | Foundational post catalogue. | Administrator maintains the Post catalogue: office, designation and supervising Post used for approval routing |
| F01-003 | Explicit Person-to-Post mapping. | Administrator maps a Person to a Post with effective dates |
| F01-004 | Role assignment is at Post level. | Administrator assigns Roles to Posts and maintains the permission matrix (module, action, data scope) |
| F01-005 | Explicit authentication and MFA. | The Person signs in with official credentials, completes MFA, and works under a selected current Post |
| F01-006 | External access is isolated from staff Posts. | Institution Administrator requests access for an auditee-institution user |
| F01-007 | JML and post reassignment. | Administrator processes joiner (new mapping), mover (end one Post, start another) and leaver (deactivate Person / end mappings) with history retained |
| F01-008 | Logging plus recertification. | The system records access events |

## 02. Master Data & System Configuration

Purpose: Organisation setup, reference catalogues and configuration used by platform workflows.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F02-001 | Organisation and office setup. | Administrator maintains HO, RO and LAC offices and their parent hierarchy |
| F02-002 | Supports governance and HR processes. | Administrator maintains departments and designations used when creating Posts |
| F02-003 | Shared system catalogues. | Administrator maintains shared lists: leave types, statuses, document types, para types, fee heads |
| F02-004 | Commercial configurability of routing. | Administrator defines which supervising Post (or Role) approves which transaction type, including SLA hours |
| F02-005 | Supports standardised reporting. | Administrator sets default filters, export formats and alert thresholds used by Module 14 |

## 03. HRMS Core Personnel Management

Purpose: Employee lifecycle and core HRMS: service details, leave, diary, attendance, training and communications.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F03-001 | Core HR employee records on the Person. | HR Establishment Officer maintains service particulars on the Person (joining date, cadre, office of posting as HR data) |
| F03-002 | Vacancy uses Post master + current mappings. | HR Establishment Officer maintains sanctioned strength vs occupied Posts (from Module 01 mappings) and vacancy |
| F03-003 | Full leave create / edit / submit / approve / history. | The staff member applies for leave against their current Post |
| F03-004 | Work diary create / submit / acknowledge / history. | The staff member records work done for a date or week and submits it to the supervising Post for acknowledgement |
| F03-005 | Attendance capture plus exception approval. | Attendance is recorded (manual mark or imported punch) |
| F03-006 | Training nomination workflow. | HR or a supervisor nominates a Person to a training programme; the nominee's supervising Post (or Training Officer) approves; attendance/completion is recorded |
| F03-007 | Retirement lifecycle tracking. | HR opens a retirement case from the Person's service dates; the case is submitted through establishment approvals; pension checklist progress is recorded |
| F03-008 | Rewards register with approval. | A supervisor proposes a reward for a Person; competent Post approves; the register and history are visible to HR and the Person |
| F03-009 | Circular publish workflow. | An authorised officer drafts a circular, submits for release approval, publishes to selected Posts/offices; staff acknowledge if required; history of publish and acknowledgement is kept |

## 04. Deputation & Posting Management

Purpose: Deputation lifecycle, approvals and posting impact on vacancy and hierarchy.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F04-001 | Proposal intake. | HR or the supervising officer raises a deputation proposal for a Person to a target office/Post |
| F04-002 | Approval-heavy deputation flow. | Competent Post approves or rejects the proposal; on approve, tenure is stored and mapping/vacancy updates are triggered |
| F04-003 | Extension and repatriation. | HR requests extension or early repatriation; competent Post decides; tenure and mappings update on approval |
| F04-004 | Links deputation to vacancy. | On approved deputation/repatriation, occupied/vacant counts update from mappings |
| F04-005 | History and hierarchy coverage. | While on deputation, reporting hierarchy may temporarily follow the host Post |

## 05. HRMS Tour, Travel & TA/DA Claims

Purpose: Tour planning and TA/DA processing with evidence, approval and history.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F05-001 | Tour planning. | Staff member (or supervisor) plans a tour; supervising Post approves the plan before travel/TA |
| F05-002 | Claim capture. | After an approved tour (or admissible journey), the Person captures fare, DA and other heads on a claim linked to the tour |
| F05-003 | Evidence and validation. | Applicant attaches bills/tickets to the draft claim, system validates completeness, then applicant submits for approval |
| F05-004 | Approval and reconciliation. | Supervisor sees submitted claims, reviews lines and evidence, approves/rejects/returns, and reconciles against advances |

## 06. Office & Administration (Visitor, Reception and Meetings)

Purpose: Movement, visitors, meetings, MoM, grants and digitised office registers.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F06-001 | Movement register. | Staff or reception records in/out movement; supervisor may confirm exceptions; history is the register itself |
| F06-002 | Visitor intake. | Reception creates a visitor pass, host Post acknowledges, reception checks out; both see history |
| F06-003 | Meeting setup. | Organiser creates a meeting, invites Posts/Persons, submitting for room/host approval if required; participants see it; history of versions is kept |
| F06-004 | MoM capture. | Organiser or designated recorder drafts MoM against a held meeting, submits to chair Post for confirmation; attendees can view history |
| F06-005 | Action tracking. | From confirmed MoM, recorder assigns actions to a Person/Post with due date; assignee updates; assigner/chair closes; history on each item |
| F06-006 | Grants/allocation. | Finance/admin officer records a grant or internal allocation, submits for competent approval, tracks utilisation against later expenses |
| F06-007 | Office register digitisation. | Clerk records entries in a named office register (dak, peon book, etc |

## 07. Audit Planning & Resource Allocation

Purpose: Auditee setup, annual plan, auditor allocation and GP committee tracking.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F07-001 | Auditee setup. | Audit planning officer creates/updates auditee institution master and financial-year data used in planning |
| F07-002 | Plan workflow. | Planning officer builds the annual plan (institutions, slots), submits to competent Post; versions are kept |
| F07-003 | Resource allocation. | Planning officer assigns Persons (auditors) to a planned audit; supervising Post approves the allocation |
| F07-004 | GP committee tracking. | Officer records GP adhoc/non-adhoc committee composition and status updates; supervisor confirms; history per GP |

## 08. Field Audit Execution & Reporting

Purpose: Field execution, observations, report draft/review/issue and timeline escalation.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F08-001 | Core field workflow. | In-charge auditor runs the assignment checklist in the field; supervisor sees progress; history of task completion is kept |
| F08-002 | Observation capture. | Team member records an observation against the assignment, attaches evidence, in-charge reviews before it can go to the report |
| F08-003 | Drafting stage. | In-charge compiles accepted observations into a draft report, edits narrative, submits to review chain |
| F08-004 | Review/approval stage. | Reviewing officer and then competent authority see the draft in an inbox, comment, return or approve for issue |
| F08-005 | Issuance stage. | After approval, designated officer issues the report to the institution and internal copies; issue event is history |
| F08-006 | Reminder/escalation. | System computes SLA from plan/allocation/issue; officers see a dashboard; overdue items escalate to supervising Post |

## 09. Objection, Para & Recovery Management

Purpose: Paras, objections/replies, recovery tracking and closure.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F09-001 | Para intake. | Officer registers a para from the issued report (or supplementary); in-charge/supervisor confirms classification; history on the para |
| F09-002 | Objection/reply workflow. | Institution reply (from Module 16) or internal representation is linked to a para; audit officer proposes disposal; competent Post decides |
| F09-003 | Recovery monitoring. | When disposal is recover, officer opens a recovery action, records demand and receipts, submits status to supervisor |
| F09-004 | Recovery closure. | Officer proposes closure when outstanding is zero (or write-off path); competent Post approves; evidence pack frozen |

## 10. Audit Fee, Billing and Collections

Purpose: Fee assessment, billing, dispatch and collection reconciliation.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F10-001 | Assessment stage. | Officer computes/records fee from rules and institution FY data; checker approves assessment before billing |
| F10-002 | Billing generation. | Officer generates a bill from an approved assessment; checker approves the bill before dispatch |
| F10-003 | Dispatch stage. | Officer dispatches an approved bill, records mode and date; status history is visible internally and to the institution |
| F10-004 | Collection reconciliation. | Accounts records receipts against bills, reconciles, submits mismatch for checker; institution sees paid/outstanding |

## 11. Finance, Procurement & Inventory Management

Purpose: Expenses, budget, indent, purchase, inventory, assets and payments.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F11-001 | Expense control. | Office clerk/officer records an expense, submits to supervising/accounts Post; history of decisions and amounts |
| F11-002 | Budget utilisation. | Finance officer enters budget for office/head/year; checker approves; utilisation is derived from approved expenses/POs |
| F11-003 | Indent workflow. | Indenting officer creates indent, submits to supervisor then purchase cell; history of quantities and decisions |
| F11-004 | Purchase/vendor. | Purchase officer maintains vendor (checked) and raises PO against approved indent; competent Post approves PO |
| F11-005 | Inventory. | Stores receives against PO, issues to office, adjusts stock with checker on write-off; stock and movement history |
| F11-006 | Asset register. | Officer creates an asset from purchase/capitalisation, submits to checker; later transfers/disposal are requests with history |
| F11-007 | Payment tracking. | Accounts prepares payment for approved expense/PO/TA/DA, submits to checker, records bank status; payee and auditor see history |

## 12. API Integration Hub

Purpose: Trusted exchanges, adapters, monitoring and retry — operated by administrators, not business applicants.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F12-001 | Framework. | Integration Administrator registers a trusted client, maps credentials to a technical Post, checker approves before go-live |
| F12-002 | Orchestration. | Administrator configures a run (source, mapping, schedule); checker approves config; operator starts/monitors runs; failed runs retry with history |
| F12-003 | Target adapters. | Administrator enables a target adapter (HRMS/audit/external) with endpoint mapping; checker approves; tests recorded in history |
| F12-004 | Monitoring. | Operator watches dashboards, opens failed runs, retries or raises incident; history of retries is kept |

## 13. Document Management System (DMS)

Purpose: Upload, version, access, search, retention and evidence packs used by other modules.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F13-001 | Document intake. | User in a business transaction or DMS Role uploads a file, classifies type and links parent record; virus/size checks; history of uploads |
| F13-002 | Version control. | User uploads a replacement; previous bytes remain as version N; user and auditor see version history; cannot edit old versions |
| F13-003 | Document ACL. | Owner Post shares a document to another Post/Person with view or download; checker may be required for download of sensitive types; revoke is history |
| F13-004 | Search/retrieval. | Authorised user searches metadata they are allowed to see, opens/downloads current version; search itself is logged |
| F13-005 | Retention and audit. | DMS admin sets retention on document types; legal hold stops purge; every view/download is logged; purge runs are history |
| F13-006 | Evidence packs. | Officer selects documents on a parent (audit, recovery, claim), compiles a pack, submits if the parent workflow requires a frozen pack; history of pack versions |

## 14. Reporting, Dashboards & Analytics

Purpose: Operational reports, dashboards, MIS and controlled distribution.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F14-001 | audit operational report outputs. | Planning/execution officers run audit operational reports from live records; no approval of the data, optional publish of a snapshot |
| F14-002 | para/recovery report outputs. | Officers run para and recovery position reports; snapshots may be submitted for internal publish |
| F14-003 | fee collection report outputs. | Accounts runs outstanding/collection reports from billing and receipts |
| F14-004 | HRMS report outputs. | HR runs leave, attendance, diary, training reports scoped to office |
| F14-005 | administration report outputs. | Office admin runs visitor, movement, meeting reports |
| F14-006 | procurement/finance report outputs. | Finance/purchase/stores run indent, PO, stock, expense, payment reports |
| F14-007 | Dashboards. | User opens role-scoped dashboards, drills to registers; admin publishes dashboard definitions with checker |
| F14-008 | Analytics/MIS. | MIS officer builds a compliance/MIS pack (period, office), submits for internal release if required; history of released packs |
| F14-009 | Export/schedule/share. | User saves a report filter, schedules export, shares to Posts; checker approves schedules that leave the organisation; alerts fire on thresholds |

## 15. Knowledge Center & Learning

Purpose: Knowledge articles, SOP library, learning catalogue and completion tracking.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F15-001 | Knowledge articles. | Author drafts an article, submits to knowledge owner Post; after publish, staff search and read; versions kept |
| F15-002 | Policy library. | Admin links SOPs/policies (often also circulars from F03-009) into a searchable library with version; owner approves listing |
| F15-003 | Learning catalogue. | Training officer adds a course/content item to the catalogue, submits for publish; staff browse catalogue |
| F15-004 | Completion tracking. | Staff mark acknowledgement/completion of a learning item (or Training Officer records it); supervisor may confirm; history per Person |

## 16. External / Institution Interaction

Purpose: Institution portal: AFS upload, para replies, issued reports and fee visibility.

Functional requirements:

Provide the required workflows and role-scoped processing aligned to KSAAD audit and administration practices.

Enforce security, access controls, and audit-grade traceability.

Provide reliable outputs for review, reporting and oversight.

Acceptance criteria:

Transactions and approvals are processed through governed workflow states with complete history.

Role-scoped access prevents unauthorised viewing/acting.

Reporting and MIS outputs can be generated from controlled operational records.

#### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| --- | --- | --- |
| F16-001 | Portal workspace. | Institution user (F01-006) signs in to a constrained workspace listing their tasks (AFS, replies, reports, fee) |
| F16-002 | AFS upload. | Institution user uploads Annual Financial Statement and supporting files, submits to KSAAD; audit officer acknowledges or returns |
| F16-003 | Institution response. | Institution user selects a para on an issued report, writes reply, attaches evidence, submits; audit officer receives it in F09-002 |
| F16-004 | Issued report visibility. | Institution user lists issued reports for their institution, views/downloads per F13 rights; downloads are logged |
| F16-005 | Fee visibility. | Institution user sees approved assessments, dispatched bills and outstanding/paid status; cannot edit |
| F16-006 | External touchpoints. | If an approved external system sends AFS/reply metadata, operator maps it to an institution submission; checker confirms; staff then process as if portal-submitted |

# End-to-End Workflows

RBAC and governance enabled entry into operational workspaces.

Transaction intake with maker-checker approvals and audit trail recording.

Document evidence handling and controlled access for review.

Reporting outputs and dashboard views for oversight and monitoring.

# Access Control / RBAC

Staff access is Person → Post → Role → Permissions. A Person is mapped to a Post; Roles and permissions attach to the Post. Approval routing uses the supervising Post on the Post master.

Institution users (Module 16) are not staff Posts. Maker–checker applies where a change or transaction requires a checker. Every action is logged against the acting Person and Post.

# Channels

Staff users with role-scoped access for operational execution.

Oversight and approval users for governed reviews and decisions.

Auditee institution users where the documents and approvals require institution participation.

# Integrations

Internal platform services for workflow, reporting and evidence management.

Configurable integration hooks for interoperable data exchange with trusted systems where required by the programme.

# Audit, Compliance & Security

Audit trail for actions, approvals and evidence references.

Secure authentication and permission checks.

Compliance reporting and secure access to evidence packs.

# Non-Functional Requirements

Performance and availability suitable for enterprise operations.

Secure handling of confidential evidence and audit data.

Scalability for modular feature expansion.

# Data Migration

Legacy data migration is out of scope unless separately specified; reference configuration and master setups are handled through the platform.

# Phased Delivery

Phase 1: Access governance, master configuration and evidence foundation.

Phase 2: HRMS and office administration workflows.

Phase 3: Audit planning and field execution capabilities.

Phase 4: Objections/recovery and billing/collections.

Phase 5: Integrations, reporting and knowledge services.

Phase 6: External and institution interaction rollout.

# Deliverables

Production-grade modules, features and governed workflows.

Test-ready build with audit-grade evidence handling and role-based access enforcement.

Documentation for configuration, operation and maintenance handover.

# Acceptance Criteria (Program Level)

End-to-end workflows execute with approvals and auditable history.

Reporting and dashboards reflect controlled operational records with correct access filters.

Evidence management supports controlled upload, versioning and sharing.

# Expected Benefits

Improved audit readiness and compliance transparency.

Reduced manual workflows and improved timeliness.

Better visibility through operational dashboards and reporting exports.

# Assumptions & Dependencies

KSAAD provides final role hierarchy and approval routing rules.

Integration targets are confirmed early for Module 12 work planning.

Document evidence handling requirements are clarified during design.

# Vendor Response Expectations

Provide a production-quality build aligned to the functional scope and acceptance criteria.

Maintain traceability, validation and security for enterprise governance.

# Appendices

Appendix A — Module & Feature Index (summary).

| Module | Module Name | Type | Feature IDs (count) |
| --- | --- | --- | --- |
| --- | --- | --- | --- |
| 01 | Person, Post, Role & Access Governance | Shared | F01-001, F01-002, F01-003, F01-004, F01-005, F01-006, F01-007, F01-008 (8) |
| 02 | Master Data & System Configuration | Business | F02-001, F02-002, F02-003, F02-004, F02-005 (5) |
| 03 | HRMS Core Personnel Management | Business | F03-001, F03-002, F03-003, F03-004, F03-005, F03-006, F03-007, F03-008, F03-009 (9) |
| 04 | Deputation & Posting Management | Business | F04-001, F04-002, F04-003, F04-004, F04-005 (5) |
| 05 | HRMS Tour, Travel & TA/DA Claims | Business | F05-001, F05-002, F05-003, F05-004 (4) |
| 06 | Office & Administration (Visitor, Reception and Meetings) | Business | F06-001, F06-002, F06-003, F06-004, F06-005, F06-006, F06-007 (7) |
| 07 | Audit Planning & Resource Allocation | Business | F07-001, F07-002, F07-003, F07-004 (4) |
| 08 | Field Audit Execution & Reporting | Business | F08-001, F08-002, F08-003, F08-004, F08-005, F08-006 (6) |
| 09 | Objection, Para & Recovery Management | Business | F09-001, F09-002, F09-003, F09-004 (4) |
| 10 | Audit Fee, Billing and Collections | Business | F10-001, F10-002, F10-003, F10-004 (4) |
| 11 | Finance, Procurement & Inventory Management | Business | F11-001, F11-002, F11-003, F11-004, F11-005, F11-006, F11-007 (7) |
| 12 | API Integration Hub | Technical | F12-001, F12-002, F12-003, F12-004 (4) |
| 13 | Document Management System (DMS) | Shared | F13-001, F13-002, F13-003, F13-004, F13-005, F13-006 (6) |
| 14 | Reporting, Dashboards & Analytics | Business | F14-001, F14-002, F14-003, F14-004, F14-005, F14-006, F14-007, F14-008, F14-009 (9) |
| 15 | Knowledge Center & Learning | Business | F15-001, F15-002, F15-003, F15-004 (4) |
| 16 | External / Institution Interaction | Business | F16-001, F16-002, F16-003, F16-004, F16-005, F16-006 (6) |