KARNATAKA STATE ELECTRONICS DEVELOPMENT CORPORATION LIMITED (KEONICS)

Statement of Work (SOW)

Scanning and Digitization of Files and Records

Department of Mines and Geology, Bengaluru Urban

Document Type: Statement of Work – Business Requirements

Version: 1.0

Status: Draft

Source: Invitation for Quotation No. KSEDC/IT/P2S1/2026-27 [E-245458] dated 28.08.2026

Prepared for: KEONICS (Purchaser) / Department of Mines and Geology, Bengaluru Urban (User Department)

# Table of Contents

Introduction

Project Overview

Project Objectives

In Scope / Out of Scope

Solution Expectations

Consolidated Functional Modules

End-to-End Workflows

Access Control

Channels

Integrations

Audit, Compliance & Security

Non-Functional Requirements

Data Migration

Phased Delivery

Deliverables

Acceptance Criteria

Expected Benefits

Assumptions & Dependencies

Vendor Response Expectations

Appendix A — Module & Feature Index

Appendix B — Indicative Volumes and Quotation Lines

Appendix C — Metadata Fields

Appendix D — Inward Log Fields

# 1. Introduction

This Statement of Work restates the Invitation for Quotation (IFQ) issued by Karnataka State Electronics Development Corporation Limited (KEONICS) to appoint a Service Provider for scanning and digitization of files and records at the Department of Mines and Geology (DMG), Bengaluru Urban District, office of the Senior Geologist.

The IFQ is a service procurement (on-site scanning, digitization, metadata, upload and physical file return). This SOW is prepared for RFP discussion and estimation. It does not prescribe technology stack, APIs, database design or screen layouts.

Document handling (physical files and searchable PDF/A) and status workflow (inward → scan → quality check → metadata → upload → return) are embedded in the production process. They are not a separate document-management product. Target storage for departmental use is e-Office and/or the Department’s system, not a new public portal.

# 2. Project Overview

KEONICS invites sealed quotations from GST-registered companies/firms to complete scanning and digitization only at the DMG Bengaluru Urban office (not at multiple locations or at the Service Provider’s premises).

Indicative volume is 12,000 files and 5,45,000 pages (about 5,15,000 A4 and/or Legal pages and 30,000 A3 or larger pages). Quantities in the IFQ are indicative for arriving at total project cost; actual A3/A2/A1 counts will be determined from physical files during work.

The production chain is:

Pre-scanning — receive files, clean/dust/fumigate, untag/unpin, number pages, unique file ID, inward log.

Scanning and digitization — sheet-feed / overhead / flatbed / digital camera as required; searchable PDF/A (ISO 19005-1:2005) at 150–200 dpi grey scale or colour (or 600 dpi+ if not legible); English and/or Kannada text searchable as present on the page.

Post-scanning — independent quality check, incremental backup, restore physical order, outward log, return files daily.

Metadata, cataloguing and indexing — Department-approved folder tree, file names, and metadata for Active, Closed and Archive files (quarry-lease oriented fields).

Upload to e-Office and/or the Department’s system; daily backup and periodic restore tests; daily/weekly/monthly progress reports; training of Department staff.

## 2.1 Business context

| Aspect | Description |
| --- | --- |
| Purchaser | KEONICS (a Government of Karnataka enterprise) |
| User department | Department of Mines and Geology, Bengaluru Urban |
| Place of work | Office of the Senior Geologist, DMG Bengaluru Urban only |
| Working hours | 10:00 AM to 05:30 PM on Government working days; longer hours/holidays only with Senior Geologist permission |
| Contract period | Two (2) months |
| Payment | 100% after successful completion and Department certification; KEONICS pays the Service Provider after receipt of corresponding payment from DMG |
| Primary outcome | Searchable PDF/A files with metadata, uploaded as required, physical files returned intact |

## 2.2 Guiding principles

Files never leave DMG premises.

Physical files are returned in original order, all pages intact, on a daily basis to authorised staff.

Scanned PDF/A must be a replica of the paper file and compatible with e-Office (and any Department DMS) — compatibility is tested before full-scale production.

Blank pages are not counted for payment.

Unfinished work, left-outs and error rectification identified during or after the contract remain the Service Provider’s responsibility at no extra cost.

Confidentiality: no third party or public in the designated area; no scanning of files other than those handed over by the Department.

# 3. Project Objectives

Digitise the indicated DMG Bengaluru Urban files and records on site within the contract period.

Maintain an auditable chain of custody (unique ID, inward/outward log, authorised staff).

Produce searchable PDF/A files (English and/or Kannada as on the page) at the required quality.

Capture metadata, catalogue and index files for Active, Closed and Archive categories.

Upload digitised files to e-Office and/or the Department system.

Protect data through daily backup and restore verification.

Train Department staff on scanning, indexing, upload and retrieval in the software and/or e-Office.

Provide daily, weekly, monthly and overall progress visibility to the Department.

# 4. In Scope / Out of Scope

## In Scope

A. Scanning and digitization services (commercial / production — IFQ quotation lines)

Pre-scanning activities for the indicative page volume.

Scanning and digitization of A4 and/or Legal pages and of A3 or larger pages.

Post-scanning activities (QC, backup of images, physical reconstitution).

Metadata creation, cataloguing and indexing per file.

On-site scanners (sheet-feed, overhead, flatbed), digital camera where no scanner can be used, computers, servers, LAN, UPS, printers, consumables, pinning/unpinning tools, licensed QC software, and skilled staff.

Work only at DMG Bengaluru Urban; hours as in the IFQ.

Training of Department staff.

Completion of leftover/error work at no extra cost.

B. Operational software supporting the service (estimable application scope in Section 6)

Simple user → role access for Service Provider operators/supervisors and Department authorised officers.

Digital support for unique file ID, inward/outward log (fields in Appendix D), page census and exception flags (missing pages, unfit for scan).

Recording of scan production (page size, colour/grey, device type) and link to the PDF/A package.

Quality-check recording (independent of the scanning team) and rescan tracking.

Capture of folder path, file name and metadata (Appendix C), expandable per Department instruction.

Recording of e-Office / Department-system upload status.

Backup/restore verification log and daily/weekly/monthly progress reports.

## Out of Scope

Scanning at any location other than DMG Bengaluru Urban.

Building, replacing or customising e-Office or a general Department DMS product (compatibility and upload only).

Citizen / public portal, mobile application for the public, or KEONICS-wide scanning factory software beyond this site.

(The IFQ IPR clause mentions web/mobile source code in generic purchaser language. No mobile or public web product is specified in the scope of services; none is included here.)

Payment for blank pages.

Office space, furniture, electricity and internet bandwidth (provided by DMG).

GST registration of the bidder (eligibility; not a deliverable).

SLA cash penalties, liquidated damages and commercial bid evaluation (procurement, not software features).

Civil works, department file-room redesign, and long-term archival hardware owned by DMG after handover.

Detailed technical architecture, API contracts, database schemas and UI wireframes (design stage).

# 5. Solution Expectations

Chain of custody is complete: every file handed over is uniquely identified, logged in, scanned (or exception recorded), quality-checked, metadated, backed up, uploaded as required, and logged out with signatures.

PDF/A packages open page-by-page over the network and print 1:1 legibly after compression.

Metadata supports quarry-lease retrieval (file no., lease no., applicant/lease/crusher, survey, village/hobli/taluk, keywords, status).

Department officers can see progress without waiting for the final invoice.

e-Office compatibility is proven on a sample before mass scanning.

Language and labels suit Department and Service Provider staff (English/Kannada content on pages; operational UI language as agreed with the Department).

# 6. Consolidated Functional Modules

These modules are the operational software that supports the IFQ production process. Physical scanning throughput, hardware hire and page-rate effort are not converted into software hours; they remain IFQ commercial lines (Appendix B).

## 01. User and Access Management

Purpose: Identify Service Provider and Department staff who may receive, scan, check, metadate or acknowledge files, without a person/post hierarchy.

Type: Shared

Functional requirements:

Maintain accounts for Service Provider operators, Service Provider supervisor, and Department authorised officers.

Capture name, designation and ID of staff authorised to receive and return files (IFQ 3.3.2.11).

One role per account; login with credentials issued for this project site.

Disable accounts when a person is no longer authorised.

Acceptance criteria:

Only listed authorised staff appear on inward/outward logs.

Department officers cannot be impersonated by Service Provider operators.

Disabled accounts cannot sign in.

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F01-001 | Project staff accounts | Create and maintain Service Provider and Department users with name, designation and ID |
| F01-002 | Login and role session | Sign-in shows only the functions of Operator, Supervisor or Department Officer |
| F01-003 | Authorised handover list | Maintain who may hand over and receive physical files for the log |

## 02. File Inward, Unique ID and Pre-Scan Control

Purpose: Receive files from the Department, assign a unique ID, number pages, record the inward log, and prepare batches without mixing chronology.

Type: Business

Functional requirements:

Allocate and mark a unique file ID on front cover, back cover and internal noting pages before scanning.

Record inward log fields (Appendix D), including page counts by size and grey/colour intent.

Record cleaning/dusting/fumigation done, untag/unpin, manual page numbering (self-inking numbering machines), sequence check.

Flag missing pages/documents and files unfit for scan; notify Department Official (recorded, not email product).

Track that files do not leave premises.

Acceptance criteria:

No scan job starts without unique ID and inward log.

Page count at inward is available to compare with pages scanned.

Missing-page exceptions are visible to the Department Officer.

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F02-001 | Unique file ID | Allocate and record unique ID marked on file covers and noting pages |
| F02-002 | Inward log and page census | Log receipt with IFQ inward fields and page counts by size |
| F02-003 | Pre-scan batch and exceptions | Batch preparation notes; missing page / unfit-for-scan flags |

## 03. Scanning and Searchable PDF/A Production

Purpose: Capture every page with the appropriate device and store one searchable PDF/A digital file per physical file.

Type: Business

Functional requirements:

Record device used (sheet-feed, overhead, flatbed, digital camera) per file or page-range.

Produce searchable PDF/A (ISO 19005-1:2005) at 150–200 dpi grey/colour, or 600 dpi+ if not legible; bilingual search English/Kannada as on the page.

Do not count blank pages for production/payment quantities.

Store under Department-approved naming (detailed in Module 05) and keep pages in original chronology.

Acceptance criteria:

Each completed file has one PDF/A containing all required pages.

Pages scanned can be reconciled to inward page census (excluding blanks).

Torn/fragile items use overhead/flatbed/camera as recorded.

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F03-001 | Scan production recording | Record pages scanned by size, colour/grey and device |
| F03-002 | Searchable PDF/A package | Assemble and store one searchable PDF/A per file |
| F03-003 | Exception capture devices | Record overhead, flatbed, camera and high-DPI rescans for fragile or illegible pages |

## 04. Quality Control and Physical Return

Purpose: An independent team checks image quality against the IFQ checklist, triggers rescan, reconstitutes the physical file, and logs outward return.

Type: Business

Functional requirements:

QC by a team other than scanners: skew, crop, lighting, colour consistency, blur, folds, binding bulge, edge darkness, replica of original.

Failures raise rescan; no extra commercial claim.

After QC, restore original tagging/stapling, serial count, outward log with date-time and Department countersignature.

Daily return to authorised officer.

Acceptance criteria:

QC pass/fail is stored against the digital file.

Outward log matches inward unique IDs.

Damage incidents can be recorded for penalty handling (penalty itself is commercial).

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F04-001 | Independent QC checklist | Record IFQ image-quality checks pass/fail |
| F04-002 | Rescan and defect closure | Track failed QC to rescan completion |
| F04-003 | Outward log and physical return | Log return of reconstituted files to Department |

## 05. Metadata, Cataloguing and Indexing

Purpose: Apply Department-approved folder tree, file names, keywords and metadata for Active, Closed and Archive files (Mines and Geology / e-Office digitisation framework).

Type: Business

Functional requirements:

Store files in the approved folder tree with approved file names.

Capture metadata sets in Appendix C; fields are indicative and must be extendable when the Department customises them.

Keywords for search; document type; page size and number; file status; remarks / closing / archive remarks as applicable.

Acceptance criteria:

A digitised file cannot be marked complete for upload without mandatory metadata for its status (Active / Closed / Archive).

Search by file no., quarry lease no., survey no., village and keywords is possible in the operational tool.

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F05-001 | Folder tree and file naming | Apply Department-approved storage path and file name |
| F05-002 | File metadata capture | Capture Active, Closed and Archive metadata including quarry-lease fields |

## 06. e-Office Upload, Backup and Progress MIS

Purpose: Upload packages to e-Office and/or the Department system, prove daily backups, and report progress.

Type: Technical

Functional requirements:

Record upload of each digitised file to e-Office and/or Department system; retry on failure.

Daily incremental backup to secure external storage; periodic restore test recorded.

If data is lost during the contract, rescan at no extra cost (operational obligation; system records the loss event).

Daily, weekly, monthly and overall progress reports (files, pages by size, QC pending, uploaded, returned).

Sample compatibility test with e-Office before full-scale scanning (gate recorded).

Acceptance criteria:

Upload status is visible per unique file ID.

Backup and restore tests are dated and attributable.

Progress reports match production counts used for Department certification.

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F06-001 | e-Office and department upload | Record and complete upload of each PDF/A package |
| F06-002 | Backup and restore verification | Daily backup log and periodic restore test |
| F06-003 | Progress reports | Daily, weekly, monthly and overall production MIS |

# 7. End-to-End Workflows

## 7.1 File day cycle

Department authorised officer hands over files; both sides identified.

Service Provider inward-logs, unique-IDs, numbers pages, prepares batch.

Operators scan with the appropriate device; PDF/A is stored.

Separate QC team checks images; fail → rescan.

Metadata and folder/file name applied.

Incremental backup; upload when Department requires.

Physical file reconstituted and outward-logged; returned the same day.

There is no maker–checker approval of allotment or lease decisions. Department countersignature on the log is custody acknowledgement, not a content approval inbox.

## 7.2 e-Office compatibility gate

Service Provider produces a sample set of PDF/A files.

Compatibility with e-Office / Department DMS is tested.

Full-scale scanning proceeds only after this check is recorded as passed.

# 8. Access Control

Access is user → role. There is no person, post or organisational-position model in the IFQ.

| Role | Who | What they can do |
| --- | --- | --- |
| Service Provider Operator | Scanning / metadata staff | Inward (as assigned), scan recording, metadata entry, not final Department acknowledgement |
| Service Provider Supervisor | Site in-charge | All operator functions plus QC oversight, reports, staff list, backup verification |
| Department Officer | DMG authorised staff | Hand over / receive files, view logs and progress, countersign outward, raise exceptions |

Rules:

Permissions only through the role on the account.

Cross-user visibility of all files is Supervisor and Department Officer.

Operators work the production queue they are assigned.

# 9. Channels

| Channel | In scope | Notes |
| --- | --- | --- |
| On-site operational application at DMG office | Yes | Used by Service Provider and Department officers |
| e-Office / Department system (upload target) | Yes | Existing systems; not rebuilt |
| Citizen / public portal | No |  |
| Native mobile app | No | Not specified in IFQ services |

# 10. Integrations

| System | Status |
| --- | --- |
| e-Office | In scope — compatibility test and upload of digitised files |
| Department application / DMS | In scope if the Department designates it as the upload target |
| Email / SMS gateways | Out of scope |
| Payment gateways | Out of scope |

Internet for upload is provided by DMG (IFQ Section 4).

# 11. Audit, Compliance & Security

Log who received, scanned, QC’d, metadated, uploaded and returned each unique file ID, with date and time.

Maintain confidentiality; Service Provider is responsible for data breach.

No third party or public in the designated area.

Backup media handled securely; data does not leave premises except as Department-approved upload.

IPR of deliverable digital records vests with the Purchaser as per IFQ; this SOW does not add a custom product IPR beyond operational software for this site.

# 12. Non-Functional Requirements

Production window: 10:00–17:30 Government working days unless extended by Senior Geologist.

PDF/A viewable page-by-page over typical office network.

Scanners, PCs and licensed QC tools kept working; replacements at Service Provider cost (SLA).

Bilingual page content (English/Kannada) must be searchable in the PDF/A.

Contract duration two months; software must be usable from day one of production (simple, not a multi-year platform).

# 13. Data Migration

This project is the digitization of paper records. There is no separate legacy *database* migration. Historical paper files become PDF/A + metadata as described. Prior digital repositories are out of scope unless already inside e-Office.

# 14. Phased Delivery

Single contract phase of two months, covering all IFQ services.

Indicative build order for operational software (not a second commercial phase):

Access, unique ID, inward/outward log.

Scan production + PDF/A + QC.

Metadata, e-Office upload, backup, MIS.

# 15. Deliverables

Digitised searchable PDF/A files for accepted pages/files.

Metadata, catalogue and index as approved by the Department.

Upload into e-Office and/or Department system as instructed.

Physical files returned intact with logs.

Backup copies as specified.

Daily/weekly/monthly/overall progress reports.

Training of Department staff.

Operational software listed in Section 6 (site use for the contract).

# 16. Acceptance Criteria

Program-level acceptance (aligned to Department certification before payment) is met when:

Agreed files are digitised to IFQ quality, blank pages excluded from counts.

Unique IDs, inward and outward logs, and page reconciliation are complete.

QC has been performed by a team other than scanners; defects closed.

Metadata for Active/Closed/Archive is captured as instructed.

Files are uploaded where required; backups exist and restore has been demonstrated.

Physical files are returned; Department has certified completion.

# 17. Expected Benefits

Retrievable digital copies of quarry/lease files without removing paper from site during the job.

Search by lease, survey and location fields.

Use inside e-Office.

Auditable movement of files during the two-month exercise.

# 18. Assumptions & Dependencies

Project code for artefacts is DMGSCAN; display name as on this cover.

Output root is `Projects/scanner-keonics/`. Original IFQ PDF is unchanged.

Access model is user → role (Operator / Supervisor / Department Officer).

Feature-hour estimates (later) cover only Section 6 operational software. IFQ quotation lines 1–5 (pre-scan, scan A4/Legal, scan A3+, post-scan, metadata production labour) are commercial page/file rates, not software hours.

Log register in the IFQ may be paper; the operational software digitally mirrors those fields for unique-ID tracking, metadata and MIS.

e-Office APIs/upload method will be as the Department can actually provide; effort assumes a documented upload channel. If only manual e-Office user upload is allowed, F06-001 is a recording-and-checklist feature rather than a system-to-system feed.

Metadata field lists in Appendix C are indicative and may be extended during the project without changing module boundaries.

Cover-table A4/Legal quantity 5,15,000 is used for quotation; clause 3.1.13.3 stating 5,14,000 is treated as the same indicative band.

Last date of quotation in the IFQ is read as printed; this SOW does not change procurement dates.

DMG provides space, furniture, electricity and internet.

No SMS/email notification product.

Licensed QC software is brought by the Service Provider; this SOW does not rebuild a full imaging-QC engine, only records QC results in the operational tool.

# 19. Vendor Response Expectations

Vendors should:

Quote IFQ lines 1–5 inclusive of all taxes as specified.

Confirm on-site only delivery, two-month duration, and e-Office compatibility test before full scan.

Describe (business language) how unique ID, logs, QC independence, metadata and backup will be run.

Not treat this SOW as a licence to bill a separate statewide DMS or mobile app.

Identify dependencies on DMG (authorised officers, e-Office access, internet).

# 20. Appendix A — Module & Feature Index

| Module | Module Name | Type | Feature IDs (count) |
| --- | --- | --- | --- |
| 01 | User and Access Management | Shared | F01-001 … F01-003 (3) |
| 02 | File Inward, Unique ID and Pre-Scan Control | Business | F02-001 … F02-003 (3) |
| 03 | Scanning and Searchable PDF/A Production | Business | F03-001 … F03-003 (3) |
| 04 | Quality Control and Physical Return | Business | F04-001 … F04-003 (3) |
| 05 | Metadata, Cataloguing and Indexing | Business | F05-001 … F05-002 (2) |
| 06 | e-Office Upload, Backup and Progress MIS | Technical | F06-001 … F06-003 (3) |

Total: 6 modules, 17 feature outlines.

Slugs: `user-and-access-management`, `file-inward-unique-id-and-pre-scan-control`, `scanning-and-searchable-pdfa-production`, `quality-control-and-physical-return`, `metadata-cataloguing-and-indexing`, `eoffice-upload-backup-and-progress-mis`.

# 21. Appendix B — Indicative Volumes and Quotation Lines

| Line | Description | Indicative quantity |
| --- | --- | --- |
| 1 | Pre-scanning activities | 5,45,000 pages |
| 2 | Scanning and digitization of A4 and/or Legal | 5,15,000 pages |
| 3 | Scanning and digitization of A3 or larger | 30,000 pages |
| 4 | Post-scanning activities | 5,45,000 pages |
| 5 | Metadata creation, cataloguing, indexing | 12,000 files |

Quantities are indicative for total cost; actual A3/A2/A1 counts follow physical files.

# 22. Appendix C — Metadata Fields

Active files: File No.; Quarry Lease No.; Applicant / Lease / Crusher name; Subject/Description; Taluk; Hobli; Village; Survey No.; Keywords for Search; Created date; Document Type; Page Size & No.; File status; Remark.

Closed files: as Active, plus Closed date; Closing Remarks (Created date still captured).

Archive files: as Closed, plus Archived By; Archived On; Archived Remarks.

Fields are indicative and to be customised with the Department.

# 23. Appendix D — Inward Log Fields

Name of the document collected; Number of pages (A4 / Legal / A3 / A2 / A1 / A0 / others); Greyscale or colour scanning; Collected from (Department Official Name); Collected by and signature (Service Provider); Date of collection; Expected date of return; Returned to (Department Official) name and signature; Returned by (Service Provider); Actual date of return.

End of Statement of Work