Examination Module

Client Copy · Effort in person-hours

Module & Feature-wise Effort Estimate

test1

# 1. Purpose

This estimate sets out indicative person-hours to design, build, test and document test1 as covered in the functional scope. Hours cover application software for the modules listed below and assume enterprise-grade build quality with validation, error handling, logging and security.

# 2. Summary totals

| Item | Person-hours |
| --- | --- |
| Recommended go-live | 1,755 |
| Optional / conditional | 0 |
| All-in (this baseline) | 1,755 |
| Features | 35 |
| Modules | 11 |

# 3. Module-wise summary

| Module | Type | Features | Hours | % of go-live |
| --- | --- | --- | --- | --- |
| 01. User and Role Management | Shared | 3 | 137 | 7.8% |
| 02. Examination Configuration | Business | 3 | 163 | 9.3% |
| 03. Candidate Access and Registration | Business | 5 | 233 | 13.3% |
| 04. Fee and Payment | Business | 2 | 120 | 6.8% |
| 05. Scheduling Allocation and Hall Ticket | Business | 3 | 159 | 9.1% |
| 06. Examination Centre Management and Enforcement | Business | 3 | 163 | 9.3% |
| 07. Question Bank and Paper Generation | Business | 3 | 145 | 8.3% |
| 08. Computer-Based Examination Conduct | Business | 3 | 151 | 8.6% |
| 09. Results Certificates and Verification | Business | 3 | 123 | 7.0% |
| 10. Dashboards Reports and Audit | Business | 4 | 168 | 9.6% |
| 11. Integrations and Notifications | Technical | 3 | 193 | 11.0% |
| Total |  | 35 | 1,755 | 100% |

# 4. Feature-wise estimate

## 01. User and Role Management — 137 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F01-001 | Internal User Lifecycle | 51 | User register and onboarding for admin and centre roles |
| F01-002 | Role and Permission Matrix | 51 | Role-to-permission mapping for examination operations |
| F01-003 | Staff Session and Access Control | 35 | Staff authentication and session handling |

## 02. Examination Configuration — 163 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F02-001 | Examination Catalogue and Registration Windows | 59 | Exam catalogue and open registration control |
| F02-002 | Fee Rules and Attempt Eligibility | 49 | Fee and attempt eligibility configuration |
| F02-003 | Evaluation Rules and Examination Parameters | 55 | Evaluation and conduct parameter setup |

## 03. Candidate Access and Registration — 233 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F03-001 | OTP-Based Candidate Login | 47 | Mobile OTP login for candidates |
| F03-002 | Government Employee Registration with KGID | 69 | KGID-driven government employee registration |
| F03-003 | Other Organisation Candidate Registration | 47 | Manual registration for other organisation employees |
| F03-004 | Competent Authority Document Handling | 33 | Competent authority template and upload |
| F03-005 | Examination and Centre Preference Selection | 37 | Exam and dual centre preference capture |

## 04. Fee and Payment — 120 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F04-001 | Registration Fee Determination and Payment | 83 | Fee presentation and payment initiation |
| F04-002 | Payment Reconciliation Views | 37 | Payment reconciliation register |

## 05. Scheduling Allocation and Hall Ticket — 159 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F05-001 | Examination Scheduling | 53 | Examination schedule planning |
| F05-002 | Centre Allocation | 67 | Centre allocation against preferences |
| F05-003 | Hall Ticket Generation | 39 | Digital hall ticket issuance |

## 06. Examination Centre Management and Enforcement — 163 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F06-001 | Examination Centre Master | 47 | Examination centre master data |
| F06-002 | Authorised Centre Access Enforcement | 49 | Centre-only access validation |
| F06-003 | Centre Session Activation and Invigilator Controls | 67 | Invigilator session activation |

## 07. Question Bank and Paper Generation — 145 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F07-001 | Question Bank Maintenance | 53 | Question bank administration |
| F07-002 | Random Paper Generation and Versions | 57 | Randomised multi-version papers |
| F07-003 | Question and Option Order Randomisation | 35 | Order randomisation controls |

## 08. Computer-Based Examination Conduct — 151 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F08-001 | Examination Credential Issuance and Exam Login | 41 | Examination credential lifecycle |
| F08-002 | Examination Interface and Timer | 67 | CBT delivery and timer |
| F08-003 | Examination Security Activity and Submission | 43 | Security logging and submission |

## 09. Results Certificates and Verification — 123 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F09-001 | Automatic Evaluation and Result Publication | 49 | Evaluation and result views |
| F09-002 | Certificate Generation with QR Code | 47 | Certificate issuance with QR |
| F09-003 | Public Online Certificate Verification | 27 | Public QR verification |

## 10. Dashboards Reports and Audit — 168 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F10-001 | Administrator Dashboard | 39 | Administrator operational dashboard |
| F10-002 | Examination Centre Dashboard | 39 | Centre dashboard |
| F10-003 | Operational Reports and Export | 47 | Standard report catalogue |
| F10-004 | Audit Trail Inquiry | 43 | Audit log inquiry |

## 11. Integrations and Notifications — 193 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F11-001 | KGID Integration Service | 51 | KGID lookup integration |
| F11-002 | Payment Gateway Integration | 85 | Payment gateway adapter |
| F11-003 | Notification Delivery Service | 57 | Multi-channel notifications |

# 5. Items not included in feature hours

Hosting infrastructure and annual maintenance (AMC), unless separately ordered.

Hardware procurement and deployment tickets.

Classroom training and scanning bureau operations, unless separately ordered.

# 6. Planning assumptions

KGID and payment gateway interfaces must be available for integration and test environments.

Authorised examination centre enforcement (network, device or centre authentication) will be agreed with the department.

Notification channels (SMS, email) and templates will be confirmed during requirements finalisation.

Hours are indicative person-hours for planning and commercial discussion.

# 7. Disclaimer

These figures are indicative person-hours for planning and commercial discussion. They assume a production-quality build with validation, error handling, logging, security and unit testing.