Bangalore Development Authority (BDA)

Commercial Property Management System (CPMS)

Module & Feature-wise Effort Estimate

Client Copy  ·  Effort in person-hours

This summary presents the estimated software implementation effort for the Commercial Property Management System. Figures cover application development for the in-scope modules and features, including user interface, server-side processing, data persistence, integrations, testing and documentation. They do not include training, hosting, third-party licences, warranty/AMC, data migration services, or scanning of physical legacy files.

# 1. Summary totals

| Scope | Features | Hours |
| --- | --- | --- |
| Recommended go-live scope | 90 | 3,676 |
| Optional add-ons (ERP, Treasury, DigiLocker, eKYC) | 4 | 230 |
| All features (including optional add-ons) | 94 | 3,906 |

Recommended go-live excludes optional ERP, Treasury, DigiLocker and Aadhaar eKYC connectors, which may be included subject to approval and readiness.

# 2. Module-wise summary

| # | Module | Type | Features | Hours | % of go-live |
| --- | --- | --- | --- | --- | --- |
| 01 | User & Role Management | Shared | 10 | 362 | 9.8% |
| 02 | Master Data & System Configuration | Business | 11 | 425 | 11.6% |
| 03 | Property & Asset Inventory | Business | 9 | 357 | 9.7% |
| 04 | Tenant & Lease Lifecycle | Business | 9 | 421 | 11.5% |
| 05 | Revenue Billing & Collections | Business | 9 | 405 | 11.0% |
| 06 | Utilities & Statutory Payments | Business | 7 | 255 | 6.9% |
| 07 | Operations, Maintenance & Expenditure | Business | 7 | 329 | 8.9% |
| 08 | Document Management | Shared | 6 | 203 | 5.5% |
| 09 | Notification Service | Technical | 6 | 204 | 5.5% |
| 10 | Integrations | Technical | 10 | 298 (excl. optional) / 528 (all) | 8.1% |
| 11 | Analytics, Dashboards & Reports | Business | 10 | 417 | 11.3% |
|  | Recommended go-live |  | 90 | 3,676 | 100% |
|  | All features (incl. optional) |  | 94 | 3,906 |  |

Percentages use the recommended go-live total. Optional connectors under Integrations are excluded from that base.

# 3. Feature-wise estimation

## Module 01: User & Role Management

Type: Shared    |    Module total: 362 hours    |    10 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F01-001 | Secure Login & Session Management | 32 | Secure officer authentication |
| F01-002 | Password Policy & Account Recovery | 40 | Password rules and recovery |
| F01-003 | Two-Factor Authentication | 39 | Optional second factor |
| F01-004 | User Lifecycle Management | 39 | Create, update and deactivate users |
| F01-005 | Role & Permission Management | 62 | Roles and permission matrix |
| F01-006 | User Data Scope Mapping | 31 | Location and property scope |
| F01-007 | Segregation of Duties Controls | 29 | Finance segregation of duties |
| F01-008 | Tenant Portal Credential Management | 34 | Issue and reset portal access |
| F01-009 | Login History & User Activity Logs | 32 | Access audit trail |
| F01-010 | Baseline Roles & Permission Seed | 24 | Initial role pack for BDA |
|  | Subtotal | 362 |  |

## Module 02: Master Data & System Configuration

Type: Business    |    Module total: 425 hours    |    11 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F02-001 | Location Hierarchy Masters | 41 | Zone to survey hierarchy |
| F02-002 | Property Structure & Asset Masters | 57 | Complex to asset masters |
| F02-003 | Rental Classification Masters | 22 | Category, type and lease class |
| F02-004 | Rent Revision Rule Configuration | 57 | Effective-dated rent revision |
| F02-005 | Penalty Rule Configuration | 31 | Grace, interest and flat penalty |
| F02-006 | Deposit Rule Configuration | 31 | Deposit multiples and forfeiture |
| F02-007 | GST Configuration | 31 | Rates and taxability |
| F02-008 | Financial & Payment Lookup Masters | 35 | Income, expense and banks |
| F02-009 | Approval Workflow Configuration | 50 | Multi-level approval setup |
| F02-010 | Notice Template Configuration | 45 | SMS, email and PDF templates |
| F02-011 | System Parameters Configuration | 25 | Financial year and billing parameters |
|  | Subtotal | 425 |  |

## Module 03: Property & Asset Inventory

Type: Business    |    Module total: 357 hours    |    9 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F03-001 | Property & Building Register | 59 | Core commercial inventory |
| F03-002 | Rentable Unit Inventory | 39 | Shops, offices and open spaces |
| F03-003 | Hierarchy Navigation & Search | 44 | Browse and find properties |
| F03-004 | Property Status Lifecycle | 35 | Status changes with approvals |
| F03-005 | Geo-location & Map View | 43 | Map view of property location |
| F03-006 | Property Photos & Document Linkage | 34 | Media and linked documents |
| F03-007 | Building Occupancy Percentage | 19 | Auto-computed occupancy |
| F03-008 | Parking Inventory Management | 37 | Parking bays and classification |
| F03-009 | Vacancy Management & Pipeline | 47 | Vacancy tracking and readiness |
|  | Subtotal | 357 |  |

## Module 04: Tenant & Lease Lifecycle

Type: Business    |    Module total: 421 hours    |    9 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F04-001 | Tenant Registration & KYC Profile | 63 | Tenant types and KYC |
| F04-002 | Allocation Application & Approval | 67 | Application to approval |
| F04-003 | Lease Creation & Agreement | 67 | Lease terms and activation |
| F04-004 | Property Handover & Possession | 37 | Handover to occupied status |
| F04-005 | Lease Amendments & Version History | 37 | Controlled lease changes |
| F04-006 | Lease Renewal & Termination | 39 | Renewal and vacate paths |
| F04-007 | Security Deposit Lifecycle | 51 | Collect, refund and forfeit |
| F04-008 | Lease Notice Triggers | 38 | Expiry, eviction and deposit notices |
| F04-009 | Tenant Portal Lease Summary | 22 | Tenant self-service lease view |
|  | Subtotal | 421 |  |

## Module 05: Revenue Billing & Collections

Type: Business    |    Module total: 405 hours    |    9 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F05-001 | Scheduled Demand Generation | 78 | Periodic rent demand run |
| F05-002 | Ad-hoc Demand & Manual Charges | 28 | Approved one-off charges |
| F05-003 | Credit Notes & Demand Cancellation | 31 | Controlled credit and cancel |
| F05-004 | Offline Collections & Instruments | 39 | Cash, cheque and NEFT |
| F05-005 | Online Payment Collection | 49 | Online pay and reconciliation |
| F05-006 | Payment Allocation Engine | 43 | Partial payment allocation |
| F05-007 | Receipts, History & Outstanding Statements | 41 | Receipts and ledgers |
| F05-008 | Arrears, Ageing & Defaulter Notices | 51 | Ageing buckets and notices |
| F05-009 | Tenant Portal Dues & Payments | 45 | View dues, pay and download |
|  | Subtotal | 405 |  |

## Module 06: Utilities & Statutory Payments

Type: Business    |    Module total: 255 hours    |    7 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F06-001 | Utility Meter Registry & Linkage | 32 | Meter master linkage |
| F06-002 | Meter Reading Management | 37 | Reading entry and validation |
| F06-003 | Utility Bill Lifecycle | 43 | Bill capture and tracking |
| F06-004 | Tenant Utility Recovery Billing | 29 | Recover utility dues on lease |
| F06-005 | Property Tax Assessment Register | 39 | Assessment dues and paid status |
| F06-006 | Property Tax Payments & Expenditure Link | 41 | Payment recording and link to spend |
| F06-007 | Utility & Tax Overdue Alerts & Notices | 34 | Overdue alerts and notices |
|  | Subtotal | 255 |  |

## Module 07: Operations, Maintenance & Expenditure

Type: Business    |    Module total: 329 hours    |    7 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F07-001 | Complaint Registration & Tracking | 51 | Officer and portal complaints |
| F07-002 | Maintenance Work Order & SLA Workflow | 72 | Assign through closure |
| F07-003 | Inspection Scheduling & Execution | 47 | Periodic and ad-hoc inspections |
| F07-004 | Vendor & Contractor Management | 43 | Register, AMC and blacklist |
| F07-005 | Vendor Work Assignment & Completion | 39 | Estimate to completion certificate |
| F07-006 | Property Expenditure Management | 53 | Expenditure with approvals |
| F07-007 | Simple Budget vs Actual | 24 | Annual budget comparison |
|  | Subtotal | 329 |  |

## Module 08: Document Management

Type: Shared    |    Module total: 203 hours    |    6 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F08-001 | Document Repository Upload & Linkage | 51 | Central document store |
| F08-002 | Document Versioning, Preview & Download | 34 | Versions and viewer |
| F08-003 | Document Category Access Control | 37 | Restricted downloads |
| F08-004 | Cross-entity Document Search | 30 | Search across property and lease |
| F08-005 | Retention & Archival Management | 23 | Retention flags and policies |
| F08-006 | Generated Artefact Archival | 28 | Notices and receipts archive |
|  | Subtotal | 203 |  |

## Module 09: Notification Service

Type: Technical    |    Module total: 204 hours    |    6 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F09-001 | Multi-channel Dispatch Engine | 57 | SMS and email dispatch |
| F09-002 | Template Rendering & Merge Fields | 26 | Template merge for notices |
| F09-003 | In-app Notification Center | 30 | In-app alerts inbox |
| F09-004 | Delivery Status & Acknowledgement Logs | 31 | Delivery audit trail |
| F09-005 | Batch & Event Notification Orchestration | 39 | Event-driven and batch notices |
| F09-006 | OTP Messaging Support | 21 | OTP for authentication |
|  | Subtotal | 204 |  |

## Module 10: Integrations

Type: Technical    |    Module total: 528 hours    |    10 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F10-001 | Integration Hub Framework | 44 | Shared connector platform |
| F10-002 | Payment Gateway Connector | 76 | Online collections |
| F10-003 | SMS Gateway Connector | 39 | SMS provider connectivity |
| F10-004 | Email Service Connector | 39 | Email provider connectivity |
| F10-005 | GIS / Map Services Connector | 72 | Map and geo services |
| F10-006 | Accounting / ERP Connector | 76 | Optional — Phase 3 / if ERP identified |
| F10-007 | Karnataka Treasury Connector | 53 | Optional — if mandated |
| F10-008 | DigiLocker Connector | 43 | Optional — subject to approval |
| F10-009 | Aadhaar eKYC Connector | 58 | Optional — subject to legal approval |
| F10-010 | API Extension Surface & Documentation | 28 | Future system extensions |
|  | Subtotal | 528 |  |

## Module 11: Analytics, Dashboards & Reports

Type: Business    |    Module total: 417 hours    |    10 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F11-001 | Analytics Shell & Drill-down Framework | 39 | Shared MIS framework |
| F11-002 | Property Dashboard | 36 | Occupancy KPIs |
| F11-003 | Revenue Dashboard | 43 | Demand and collection |
| F11-004 | Expenditure Dashboard | 36 | Spend by category |
| F11-005 | Financial Dashboard | 43 | Financial overview |
| F11-006 | Property Health Dashboard | 39 | Trends and lease expiry |
| F11-007 | Standard Property Reports | 49 | Property register reports |
| F11-008 | Standard Tenant & Lease Reports | 47 | Tenant and lease reports |
| F11-009 | Standard Financial Reports | 50 | Financial reports |
| F11-010 | Standard Maintenance Reports | 35 | Maintenance reports |
|  | Subtotal | 417 |  |

# 4. Optional commercial line items

| Feature ID | Feature Name | Hours | Recommendation |
| --- | --- | --- | --- |
| F10-006 | Accounting / ERP Connector | 76 | Phase 3 / if ERP is identified |
| F10-007 | Karnataka Treasury Connector | 53 | If mandated and interface is available |
| F10-008 | DigiLocker Connector | 43 | Subject to BDA / legal approval |
| F10-009 | Aadhaar eKYC Connector | 58 | Subject to legal approval |
|  | Optional subtotal | 230 |  |

The following items are part of the go-live estimate and can be switched off by configuration if not required at launch:

| Feature ID | Feature Name | Hours | Note |
| --- | --- | --- | --- |
| F01-003 | Two-Factor Authentication | 39 | Included; can be disabled by configuration |
| F07-007 | Simple Budget vs Actual | 24 | Included for completeness of scope |

# 5. Effort profile

## Top features by effort (go-live scope)

| Rank | Feature ID | Feature Name | Module | Hours |
| --- | --- | --- | --- | --- |
| 1 | F05-001 | Scheduled Demand Generation | 05 | 78 |
| 2 | F10-002 | Payment Gateway Connector | 10 | 76 |
| 3 | F10-005 | GIS / Map Services Connector | 10 | 72 |
| 4 | F07-002 | Maintenance Work Order & SLA Workflow | 07 | 72 |
| 5 | F04-003 | Lease Creation & Agreement | 04 | 67 |
| 6 | F04-002 | Allocation Application & Approval | 04 | 67 |
| 7 | F04-001 | Tenant Registration & KYC Profile | 04 | 63 |
| 8 | F01-005 | Role & Permission Management | 01 | 62 |
| 9 | F03-001 | Property & Building Register | 03 | 59 |
| 10 | F09-001 | Multi-channel Dispatch Engine | 09 | 57 |
| 11 | F02-004 | Rent Revision Rule Configuration | 02 | 57 |
| 12 | F02-002 | Property Structure & Asset Masters | 02 | 57 |
| 13 | F07-006 | Property Expenditure Management | 07 | 53 |
| 14 | F08-001 | Document Repository Upload & Linkage | 08 | 51 |
| 15 | F07-001 | Complaint Registration & Tracking | 07 | 51 |

## Hours by module type (go-live)

| Type | Features | Hours | % |
| --- | --- | --- | --- |
| Business | 62 | 2,609 | 71.0% |
| Shared | 16 | 565 | 15.4% |
| Technical | 12 | 502 | 13.7% |
| Total | 90 | 3,676 | 100% |

# 6. Indicative delivery phasing

Indicative split for delivery planning; to be finalised in the project plan.

| Phase | Scope | Hours |
| --- | --- | --- |
| Phase 1 — Foundation & Core Revenue | User access, masters, property inventory, tenant & lease, billing & collections, documents, notifications, mandatory integrations, and core dashboards / reports | 2,889 |
| Phase 2 — Operations & Statutory | Utilities, property tax, maintenance, inspections, vendors, expenditure, and remaining analytics | 787 |
| Phase 3 — Optional integrations | ERP, Treasury, DigiLocker and Aadhaar eKYC (if approved) | 230 |
|  | Recommended go-live (Phases 1 + 2) | 3,676 |
|  | All features if optional items are included | 3,906 |

# 7. Items not included in feature hours

| Item | Treatment |
| --- | --- |
| Data migration | Separate commercial / service stream |
| Training, UAT support and hypercare | Project services |
| Warranty / AMC | Post go-live commercial |
| Hosting, DR and third-party licences (SMS, email, maps, payment gateway) | Infrastructure and vendor fees |
| Scanning of physical legacy files | BDA responsibility |
| Native mobile apps, public e-auction engine, full litigation case management, full ERP / GL replacement | Out of scope unless added by change |

# 8. Key planning assumptions

Allotment and leasing are officer-mediated in the baseline scope; a public e-auction bidding engine is not included.

The application is responsive web for officers and tenants; native mobile apps are optional and separate.

Approvals are configurable within the application; a separate BPM product is not assumed.

Manual KYC upload is the baseline; DigiLocker / Aadhaar eKYC are optional add-ons.

English interface is mandatory at go-live; Kannada labels can follow content approval.

— End of Client Estimation Summary —

Estimates are indicative for planning and commercial discussion. Final commercials may vary based on confirmed scope, optional integrations, and separately priced service streams.