Bangalore Development Authority (BDA)

Layout Master & Site Management System (LMS)

Module & Feature-wise Effort Estimate

Client Copy  ·  Effort in person-hours

This summary presents the estimated software implementation effort for the Layout Master & Site Management System. Figures cover application development for the in-scope modules and features, including user interface, server-side processing, data persistence, integrations, testing and documentation. They do not include training, hosting, third-party licences, warranty/AMC, or scanning of physical legacy files.

# 1. Summary totals

| Scope | Features | Hours |
| --- | --- | --- |
| Recommended go-live scope | 84 | 4,545 |
| Optional add-ons (DigiLocker & Aadhaar eKYC) | 2 | 101 |
| All features (including optional add-ons) | 86 | 4,646 |

Recommended go-live includes online payment gateway support for auction EMD / allotment fees. DigiLocker and Aadhaar eKYC are listed separately and may be taken up subject to BDA and legal approval.

# 2. Module-wise summary

| # | Module | Type | Features | Hours | % of go-live |
| --- | --- | --- | --- | --- | --- |
| 01 | User & Role Management | Shared | 8 | 368 | 8.1% |
| 02 | Master Data & System Configuration | Business | 7 | 354 | 7.8% |
| 03 | Layout Management | Business | 6 | 297 | 6.5% |
| 04 | Site Management & Classification | Business | 7 | 398 | 8.8% |
| 05 | Auction Management | Business | 6 | 349 | 7.7% |
| 06 | Allotment Management | Business | 7 | 477 | 10.5% |
| 07 | CA Site Management | Business | 5 | 296 | 6.5% |
| 08 | Land Loser Management | Business | 3 | 177 | 3.9% |
| 09 | GIS & GeoServer Synchronization | Technical | 6 | 544 | 12.0% |
| 10 | Citizen & Public Portal | Shared | 6 | 323 | 7.1% |
| 11 | Notification Service | Technical | 6 | 195 | 4.3% |
| 12 | Integrations | Technical | 5 | 169 (excl. optional) / 270 (all) | 3.7% |
| 13 | Analytics, Dashboards & Reports | Business | 9 | 343 | 7.5% |
| 14 | Data Migration | Shared | 5 | 255 | 5.6% |
|  | Recommended go-live |  | 84 | 4,545 | 100% |
|  | All features (incl. optional) |  | 86 | 4,646 |  |

Percentages are calculated on the recommended go-live total. Module 12 optional connectors are excluded from that percentage base.

# 3. Feature-wise estimation

## Module 01: User & Role Management

Type: Shared    |    Module total: 368 hours    |    8 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F01-001 | Officer User Management | 49 | Officer accounts and assignments |
| F01-002 | Roles & Permission Sets | 49 | Module and action permissions |
| F01-003 | Department & Zone Data Scoping | 49 | Record visibility by organisation scope |
| F01-004 | Authentication, Password & Session | 41 | Secure login and session controls |
| F01-005 | Two-Factor Authentication (Privileged Roles) | 45 | Optional second factor for privileged access |
| F01-006 | Citizen & Applicant Registration / Login | 49 | Public portal identity |
| F01-007 | Login History & Access Audit | 41 | Access and activity trail |
| F01-008 | Segregation of Duties Controls | 45 | Propose vs approve controls |
|  | Subtotal | 368 |  |

## Module 02: Master Data & System Configuration

Type: Business    |    Module total: 354 hours    |    7 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F02-001 | Location & Administrative Masters | 49 | State to zone and department masters |
| F02-002 | Layout, Site, Category & Status Masters | 49 | Core classification and status references |
| F02-003 | Document Type Master | 37 | Document categories for layouts and processes |
| F02-004 | Process Status & Eligibility Parameters | 49 | Auction, allotment, CA and related parameters |
| F02-005 | Notice & Notification Templates | 49 | Circular, SMS and email content templates |
| F02-006 | Approval Workflow Configuration | 80 | Department-wise multi-level approval setup |
| F02-007 | Master Activate, Deactivate & Export | 41 | Controlled retirement with history preserved |
|  | Subtotal | 354 |  |

## Module 03: Layout Management

Type: Business    |    Module total: 297 hours    |    6 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F03-001 | Layout Register | 57 | Create, maintain and view layouts |
| F03-002 | Layout Structure (Block / Sector / Phase) | 45 | Internal layout structure |
| F03-003 | Layout Documents & Photographs | 49 | Plans, GOs and site photographs |
| F03-004 | Layout Publish Approval | 66 | Activation through configured approval |
| F03-005 | Layout Search & Site Summary | 44 | Search with linked site counts |
| F03-006 | Layout Archive | 36 | Archive with retained history |
|  | Subtotal | 297 |  |

## Module 04: Site Management & Classification

Type: Business    |    Module total: 398 hours    |    7 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F04-001 | Site Register | 57 | Authoritative site records under layouts |
| F04-002 | Site Attributes, Legal & Reservation | 57 | Dimensions, reservation and legal flags |
| F04-003 | Site Documents & Photographs | 49 | Site-linked evidence and photos |
| F04-004 | Multi-Category Site Classification | 66 | One or more business categories per site |
| F04-005 | Classification Approval | 66 | Department approval before process use |
| F04-006 | Site Cancellation & Deactivation | 38 | Controlled closure with reason |
| F04-007 | Advanced Layout & Site Search | 65 | Multi-parameter operational search |
|  | Subtotal | 398 |  |

## Module 05: Auction Management

Type: Business    |    Module total: 349 hours    |    6 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F05-001 | Auction Nomination & Eligibility Approval | 66 | Approve sites for auction |
| F05-002 | Auction Case Lifecycle | 66 | Cases, schedule, terms and status |
| F05-003 | Auction Notice Publication | 49 | Public notice release |
| F05-004 | Participant Registration & Results | 66 | Participation and result recording |
| F05-005 | Post-Auction Status & Orders | 49 | Site update and formalities |
| F05-006 | Auction Documents & EMD Linkage | 53 | Case documents and fee/EMD linkage |
|  | Subtotal | 349 |  |

## Module 06: Allotment Management

Type: Business    |    Module total: 477 hours    |    7 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F06-001 | Allotment Schemes, Eligibility & Pools | 73 | Scheme definition and eligible pools |
| F06-002 | Allotment Application Capture | 73 | Officer and citizen application intake |
| F06-003 | Scrutiny, Deficiency & Resubmission | 73 | Checklist and deficiency cycle |
| F06-004 | Selection Method Recording | 69 | Priority, draw or committee record |
| F06-005 | Allotment Approval & Order | 66 | Approval, order and acceptance |
| F06-006 | Possession & Handover | 49 | Possession certificate and status |
| F06-007 | Mutation, Cancellation & Surrender | 74 | Post-allotment controlled changes |
|  | Subtotal | 477 |  |

## Module 07: CA Site Management

Type: Business    |    Module total: 296 hours    |    5 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F07-001 | CA Site Register | 43 | Approved CA site inventory |
| F07-002 | CA Application & Institutional Proposal | 73 | Proposal and scrutiny |
| F07-003 | CA Approval, Order & Agreement | 74 | Terms, approval and execution |
| F07-004 | CA Renewal, Cancellation & Breach | 66 | Ongoing lifecycle controls |
| F07-005 | CA Status Reflection on Site Master | 40 | Master status alignment |
|  | Subtotal | 296 |  |

## Module 08: Land Loser Management

Type: Business    |    Module total: 177 hours    |    3 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F08-001 | Land Loser Propose & Mark | 45 | Proposal with supporting references |
| F08-002 | Land Loser Verification, Approval & Publish | 66 | Approval before site-level effect |
| F08-003 | Land Loser Correction & Cancellation | 66 | Auditable corrective actions |
|  | Subtotal | 177 |  |

## Module 09: GIS & GeoServer Synchronization

Type: Technical    |    Module total: 544 hours    |    6 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F09-001 | GIS Layout & Site Spatial Display | 99 | Boundaries and polygons in application |
| F09-002 | Outbound Sync (LMS to GIS / GeoServer) | 94 | Push creates and updates |
| F09-003 | Inbound Sync (GIS to LMS) | 94 | Pull creates and updates |
| F09-004 | Geometry & Attribute Change Synchronization | 102 | Ongoing spatial/attribute consistency |
| F09-005 | Sync Exception & Retry Management | 102 | Failure queue and resolution |
| F09-006 | Sync Logs & Operational Status | 53 | Operational monitoring |
|  | Subtotal | 544 |  |

## Module 10: Citizen & Public Portal

Type: Shared    |    Module total: 323 hours    |    6 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F10-001 | Citizen Portal Shell & Navigation | 51 | Public channel structure |
| F10-002 | Published Layout & Site Search / View | 63 | Permitted public information only |
| F10-003 | Public Auction Notices | 42 | Published auction information |
| F10-004 | Citizen Allotment Application | 82 | Online application and documents |
| F10-005 | Application Status & Document Download | 42 | Applicant self-service tracking |
| F10-006 | Circulars, Help & Disclosure Controls | 43 | Public content and field restrictions |
|  | Subtotal | 323 |  |

## Module 11: Notification Service

Type: Technical    |    Module total: 195 hours    |    6 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F11-001 | In-app Notification Framework | 30 | Officer work alerts |
| F11-002 | SMS Dispatch | 39 | Transactional SMS |
| F11-003 | Email Dispatch | 39 | Transactional email |
| F11-004 | OTP Notification Flow | 26 | OTP for authentication where enabled |
| F11-005 | Workflow & Process Alerts | 35 | Approval and process notifications |
| F11-006 | Notification Delivery Logging | 26 | Delivery audit trail |
|  | Subtotal | 195 |  |

## Module 12: Integrations

Type: Technical    |    Module total: 270 hours    |    5 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F12-001 | Payment Gateway Connector | 76 | Online EMD / fee collection (if enabled) |
| F12-002 | Layout & Site Data Share with BDA Systems | 46 | Validated master data for other applications |
| F12-003 | Integration Security, Failure Handling & Reconciliation | 47 | Secure exchange and exception handling |
| F12-004 | DigiLocker Connector | 43 | Optional — subject to approval |
| F12-005 | Aadhaar eKYC Connector | 58 | Optional — subject to legal approval |
|  | Subtotal | 270 |  |

## Module 13: Analytics, Dashboards & Reports

Type: Business    |    Module total: 343 hours    |    9 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F13-001 | Analytics Shell & Role-based Views | 33 | Executive and operational MIS shell |
| F13-002 | Layout & Site Inventory Dashboard | 39 | Inventory KPIs |
| F13-003 | Classification & Approval Pendency Dashboard | 39 | Pending approvals by department |
| F13-004 | Auction & Allotment Pipeline Dashboard | 39 | Process pipeline visibility |
| F13-005 | CA & Land Loser Summary Dashboard | 39 | Category summaries |
| F13-006 | GIS Synchronisation Health Dashboard | 39 | Sync success and exceptions |
| F13-007 | Standard Register Reports | 40 | Layout and site registers |
| F13-008 | Process & Operational Reports | 40 | Auction, allotment, CA and related reports |
| F13-009 | PDF & Excel Export | 35 | Standard export for registers and reports |
|  | Subtotal | 343 |  |

## Module 14: Data Migration

Type: Shared    |    Module total: 255 hours    |    5 features

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F14-001 | Migration Templates & Validation Rules | 32 | Structured data templates |
| F14-002 | Layout & Site Bulk Import | 54 | Primary register load |
| F14-003 | Historical Process Flags Import | 54 | Available historical classification / process flags |
| F14-004 | Document Metadata Bulk Linkage | 51 | Link supplied digital files |
| F14-005 | Trial Load, Reconciliation & Cutover | 64 | Counts, exceptions and go-live load |
|  | Subtotal | 255 |  |

# 4. Optional commercial line items

| Feature ID | Feature Name | Hours | Recommendation |
| --- | --- | --- | --- |
| F12-004 | DigiLocker Connector | 43 | Subject to BDA / legal approval |
| F12-005 | Aadhaar eKYC Connector | 58 | Subject to legal approval |
|  | Optional subtotal | 101 |  |

# 5. Effort profile

## Top features by effort (go-live scope)

| Rank | Feature ID | Feature Name | Module | Hours |
| --- | --- | --- | --- | --- |
| 1 | F09-005 | Sync Exception & Retry Management | 09 | 102 |
| 2 | F09-004 | Geometry & Attribute Change Synchronization | 09 | 102 |
| 3 | F09-001 | GIS Layout & Site Spatial Display | 09 | 99 |
| 4 | F09-003 | Inbound Sync (GIS to LMS) | 09 | 94 |
| 5 | F09-002 | Outbound Sync (LMS to GIS / GeoServer) | 09 | 94 |
| 6 | F10-004 | Citizen Allotment Application | 10 | 82 |
| 7 | F02-006 | Approval Workflow Configuration | 02 | 80 |
| 8 | F12-001 | Payment Gateway Connector | 12 | 76 |
| 9 | F07-003 | CA Approval, Order & Agreement | 07 | 74 |
| 10 | F06-007 | Mutation, Cancellation & Surrender | 06 | 74 |
| 11 | F07-002 | CA Application & Institutional Proposal | 07 | 73 |
| 12 | F06-003 | Scrutiny, Deficiency & Resubmission | 06 | 73 |
| 13 | F06-002 | Allotment Application Capture | 06 | 73 |
| 14 | F06-001 | Allotment Schemes, Eligibility & Pools | 06 | 73 |
| 15 | F06-004 | Selection Method Recording | 06 | 69 |

## Hours by module type (go-live)

| Type | Features | Hours | % |
| --- | --- | --- | --- |
| Business | 50 | 2,691 | 59.2% |
| Shared | 19 | 946 | 20.8% |
| Technical | 15 | 908 | 20.0% |
| Total | 84 | 4,545 | 100% |

# 6. Indicative delivery phasing

Aligned to the Statement of Work: full functional scope, including GIS synchronisation and citizen portal, is targeted for the first production release.

| Phase | Scope | Hours |
| --- | --- | --- |
| Phase 1 — Production go-live | Modules 01–14 (recommended go-live scope, including payment gateway; GIS in full) | 4,545 |
| Phase 2 — Optional integrations | DigiLocker and Aadhaar eKYC (if approved) | 101 |
|  | All features if optional items are included | 4,646 |

# 7. Items not included in feature hours

| Item | Treatment |
| --- | --- |
| Training, UAT support and hypercare | Project services (quote separately) |
| Warranty / AMC | Post go-live commercial |
| Hosting, DR and third-party licences (SMS, email, payment, GIS platform) | Infrastructure and vendor fees |
| Scanning of physical legacy files | BDA responsibility; system accepts uploaded digital files |
| Native mobile applications | Out of scope unless added later |
| Full court-case / litigation case management | Out of scope beyond legal status flags and documents |

# 8. Key planning assumptions

Auction operating mode (including any electronic bidding mechanics) will be confirmed with BDA during requirements workshops.

BDA will provide GIS / GeoServer access and counterparts for Phase 1 bidirectional synchronisation.

The citizen portal will display only information fields that BDA authorises for public release.

Legacy data migration depends on data quality and completeness of extracts supplied by BDA.

English interface is mandatory at go-live; Kannada support can be completed as content is approved.

— End of Client Estimation Summary —

Estimates are indicative for planning and commercial discussion. Final commercials may vary based on confirmed scope, optional integrations, and separately priced service streams.