Inventech Info Solutions Pvt. Ltd.

Software Development Life Cycle (SDLC) Policy

# Document control

| Item | Details |
| --- | --- |
| Document title | Software Development Life Cycle (SDLC) Policy |
| Document ID | IIS-POL-SDLC-01 |
| Version | 0.1 (draft for management review) |
| Classification | Internal |
| Document owner | Head of Delivery |
| Approved by | [To be filled] |
| Effective date | Date of approval |
| Next review | 12 months from the effective date |

| Sl. No. | Version | Date | Description of change | Prepared by |
| --- | --- | --- | --- | --- |
| 1 | 0.1 | 9 October 2026 | First draft | [To be filled] |

# 1. Purpose

This policy sets out how the Company plans, builds, tests, secures, releases and maintains software, so that every project delivers working, secure software in a repeatable way.

# 2. Scope

It applies to every application the Company develops or maintains, and to everyone who works on them: employees and contractors.

# 3. Development model

Projects follow an iterative model. Work is planned in sprints of two to three weeks, and each sprint ends with a working build on the UAT server. Government projects also follow the milestones in the SOW.

# 4. SDLC phases

| Sl. No. | Phase | Activities | Output | Approved by |
| --- | --- | --- | --- | --- |
| 1 | Requirements | Gather requirements with the client; prepare the SOW / SRS, feature list and estimate. | Signed SOW / SRS | Client, Project Manager |
| 2 | Design | Architecture, data model, ER diagram and data dictionary, screen designs, roles and permissions, data classification. | Design document, ER diagram, UI designs | Technical Architect; client for UI |
| 3 | Development | Code to the Company's standards on feature branches; every change reviewed through a pull request. | Reviewed code merged to the dev branch | Technical Lead |
| 4 | Testing | Unit tests, functional and regression testing by QA, performance testing where needed. | Test cases, test report, closed defects | QA Lead |
| 5 | User acceptance testing (UAT) | Client tests on the UAT server; defects fixed and retested. | UAT sign-off | Client |
| 6 | Security testing | Security audit by a CERT-In empanelled auditor (VAPT, source code review or both); fixes and revalidation. | Audit report, safe-to-host certificate | Information Security Officer |
| 7 | Release and deployment | Release notes, deployment checklist, database backup before deployment, rollback plan. | Release notes, deployment record | Project Manager, client |
| 8 | Maintenance and support | Defect fixes to the agreed SLA, security patches, change requests. | Support tickets, change log | Project Manager |

# 5. Source code management

| Sl. No. | Branch | Purpose |
| --- | --- | --- |
| 1 | feature/*, bug/* | One branch per feature or fix, created from dev. |
| 2 | dev | Integration branch for the next build. |
| 3 | release/uat | Code deployed to the UAT server. |
| 4 | main / prod | Code deployed to production. |

All code is kept in private repositories in the Company's GitHub organisation.

Every change reaches dev, UAT and production only through a pull request reviewed by at least one person other than the author. Direct pushes to these branches are blocked.

Each production release is tagged with a version number (for example v1.4.0).

Repositories must never contain passwords, keys, production configuration or personal data.

# 6. Secure coding standards

Code is written to avoid the OWASP Top 10 risks.

Every input is validated on the server. Database access uses the ORM with parameterised queries.

Every API requires authentication and role checks, except endpoints that are public by design.

Error messages shown to users never include stack traces or internal details.

Logs never contain passwords, OTPs, tokens or full personal identifiers.

API documentation (Swagger) and debug features are disabled in production.

Dependencies are scanned for known vulnerabilities before each release.

# 7. Testing standards

Business logic has unit tests. The coverage target is agreed at the start of each project.

QA prepares test cases from the SRS and records results in a test report.

Test data is synthetic or masked. Production personal data is never used for testing.

No release goes to production with open critical or high-severity defects.

# 8. Environments

Development, UAT and production are kept separate, each with its own database and credentials.

Only the DevOps team has access to production servers.

Production data is not copied to development or UAT.

# 9. Change management

Every change to agreed scope is raised as a change request, with its impact and estimate.

Work on a change request starts only after the client and the Project Manager approve it.

An emergency fix may be deployed first and approved within two working days. It is recorded in the change log.

# 10. Release and deployment

Builds and deployments use the project's pipeline (for example Jenkins) or a documented deployment script.

The database is backed up before every production deployment.

Database changes are applied through versioned migration scripts.

Every release has a rollback plan and a deployment record (date, version, who deployed, result).

The client is told in advance about any planned downtime.

# 11. Documentation

Each project keeps: SOW / SRS, design document, ER diagram and data dictionary, API documentation, user manual, deployment guide, test reports and release notes.

# 12. Roles and responsibilities

| Sl. No. | Role | Responsibility |
| --- | --- | --- |
| 1 | Head of Delivery | Owns this policy and checks that projects follow it. |
| 2 | Project Manager | Plans the project, manages scope and change requests, and gets client sign-offs. |
| 3 | Technical Architect / Technical Lead | Owns design, code review standards and technical quality. |
| 4 | Developers | Write, test and review code as per this policy. |
| 5 | QA team | Tests each build and reports defects. |
| 6 | DevOps / Infrastructure team | Manages environments, pipelines, deployments and backups. |
| 7 | Information Security Officer | Arranges security audits and approves security exceptions. |

# 13. Training

Developers attend secure coding training once a year.

New joiners are trained on this policy during induction.

Training records are kept for at least three years.

# 14. Compliance, exceptions and review

Breach of this policy may lead to disciplinary action, in line with the Company's HR policy.

Any exception must be approved in writing by the Information Security Officer, with a reason and an expiry date, and recorded in the exceptions register.

This policy is reviewed at least once a year, and also after a major security incident, a change in law or a major change in the Company's systems.

# Approval

| Sl. No. | Role | Name | Designation | Signature | Date |
| --- | --- | --- | --- | --- | --- |
| 1 | Prepared by |  |  |  |  |
| 2 | Reviewed by |  |  |  |  |
| 3 | Approved by |  |  |  |  |