DEPARTMENT OF INFORMATION & PUBLIC RELATIONS

Government of Karnataka

Statement of Work (SOW)

Advertisement Monitoring Tool (AMT)

Document Type: Statement of Work – Design, Development, Deployment & Maintenance

Version: 1.0

Status: RFP-ready (estimation / proposal alignment)

Source: E-Tender DIPR/DD(P)/E-Tender/AMT/2026-27/ dated 28-08-2026; Pre-bid queries (Inventech) on RFP Ref. DIPR/2026-27/SE0027

Issuing Authority: Commissioner, Department of Information & Public Relations, Government of Karnataka

# Table of Contents

Introduction

Project Overview

Project Objectives

In Scope / Out of Scope

Solution Expectations

Consolidated Functional Modules

End-to-End Workflows

Access Control / RBAC

Channels

Integrations

Audit, Compliance & Security

Non-Functional Requirements

Data Migration

Phased Delivery

Deliverables

Acceptance Criteria (Program Level)

Expected Benefits

Assumptions & Dependencies

Vendor Response Expectations

Appendices

# 1. Introduction

This Statement of Work (SOW) defines the functional and delivery scope for design, development, deployment, and maintenance of an Advertisement Monitoring Tool (AMT) for the Department of Information & Public Relations (DIPR), Government of Karnataka.

The engagement is floated through e-procurement as:

E-Tender for Advertisement design, development, deployment, and maintenance of an Advertisement Monitoring Tool through e-procurement

Tender Ref.: DIPR/DD(P)/E-Tender/AMT/2026-27/ (also referenced in pre-bid correspondence as DIPR/2026-27/SE0027)

The successful bidder shall deliver a hosted web application and a companion mobile application (native Android and iOS or Progressive Web App) to manage advertising campaign activities across print, digital, and outdoor media, including campaign lifecycle, asset inventory, proof-of-display (PoD) verification, reporting, analytics, secure access, and integrations.

Document handling and approval workflows are embedded inside campaign, asset, and PoD processes and are not separate bid modules.

This SOW consolidates tender Section I–II functional/technical requirements into estimable modules and feature outlines for RFP response and internal estimation. Commercial, eligibility, EMD, and legal annexure content from the tender remains governed by the official bidding documents; this SOW does not replace KTPP-governed tender terms.

# 2. Project Overview

| Aspect | Description |
| --- | --- |
| Client | Department of Information & Public Relations (DIPR), Government of Karnataka |
| Solution | Advertisement Monitoring Tool (AMT) — web + companion mobile |
| Media domains | Print, digital, outdoor |
| Core outcomes | End-to-end campaign management; centralized creative/outdoor asset inventory with geotagging & versioning; PoD capture & verification; KPI/compliance reporting; RBAC with secure authentication |
| Hosting | Hosted web application; Government hosting preferred for data residency / sovereignty (handover for Government hosting where applicable) |
| Delivery window | 18 weeks from work-order acceptance to production readiness (phased — see Section 14) |
| Maintenance | Minimum maintenance and support period as contracted; SLAs per tender Section V |
| Accessibility | WCAG 2.1 Level AA; multilingual user interfaces |
| Portal | Bids via http://kppp.karnataka.gov.in |

## 2.1 Business context

DIPR manages Government advertising across multiple channels. Today’s monitoring of campaign approvals, creative versions, outdoor placements, and proof-of-display is fragmented. AMT provides a single platform for officials, vendors, and field personnel to plan campaigns, store assets, capture geotagged PoD evidence, verify compliance, and produce audit-ready reports.

## 2.2 Guiding principles

Campaign-first operations — approvals, schedule, budget, and vendor assignment drive downstream PoD and reporting.

Evidence-backed compliance — PoD images/videos carry timestamp, GPS, and device metadata; verification is workflow-controlled.

Field enablement — mobile app supports assigned tasks, checklists, and offline capture with later sync.

Secure Government use — RBAC, optional SSO, MFA, encryption, OWASP-aligned coding, and DIPR data ownership.

Transparent analytics — role-based dashboards, channel-wise spend, compliance reports, and exportable MIS.

# 3. Project Objectives

Deliver end-to-end campaign management (creation, approvals, scheduling, budgeting, vendor assignment, version control).

Maintain a centralized asset inventory for print, digital, and outdoor creatives with metadata, versioning, geotagging (outdoor), and search/filter.

Provide proof-of-display verification via image/video capture with timestamps, GPS, device metadata, batch upload, manual verification, and provision for third-party verification services.

Generate dashboards and reports for campaign KPIs, channel-wise spend, compliance, audit logs, scheduled PDF/CSV exports, and role-based views.

Implement user & access management with RBAC, optional SSO, MFA, and access audit trails.

Expose secure RESTful APIs for data exchange, DIPR system integration, and third-party analytics provisions.

Deliver a secure mobile application for field PoD capture, task management, checklists, and offline synchronization.

Complete testing, documentation, training, deployment, and knowledge transfer within the mandatory 18-week timeline.

Meet security, accessibility (WCAG 2.1 AA), multilingual UI, and Government compliance expectations stated in the tender.

# 4. In Scope / Out of Scope

## 4.1 In Scope

A. Design & Prototype

Requirements analysis and finalization with DIPR

System / solution design (business-level architecture description in proposal)

UI/UX design and working prototype / PoC for major modules

Mapping of modules to tender technical requirements

B. Build & Integrate

Full-stack development of web application

Companion mobile application (Android & iOS native or PWA, as accepted by DIPR)

Secure RESTful APIs; integration with existing DIPR systems (as identified during requirements)

Provisions for third-party analytics and PoD verification services

Database implementation supporting campaign, asset, PoD, and audit data

C. Functional platform (modules in Section 6)

Campaign Management

Creative Asset Inventory

Proof-of-Display Capture & Verification

Reporting & Analytics

User & Access Management

Mobile Field Operations

Notifications supporting approvals, assignments, and PoD outcomes

Integration Hub for DIPR / third-party connectors

D. Testing & Quality

Test plans, test cases, defect tracking

Unit, integration, system, beta, and UAT support with sign-off procedures

E. Security & Compliance

Secure coding; OWASP Top 10 mitigations

Encryption at rest and in transit

Data retention policies; role-wise access logs

Compliance with applicable Government security guidelines

WCAG 2.1 Level AA; multilingual interfaces

F. Documentation, Training & Knowledge Transfer

Architecture documents, user manuals, administrator guides

Training sessions for DIPR staff

Knowledge transfer for operations handover

G. Deployment & Support

Deployment to production (or handover for Government hosting)

Post-deployment stabilization (Weeks 17–18)

Maintenance and support for the contracted period with SLA commitments

## 4.2 Out of Scope (unless added by change / amendment)

Procurement of Government data-centre hardware, network, or cloud tenancy (bidder may host temporarily only if DIPR so directs; preferred model is Government hosting)

Permanent DIPR operational staffing beyond training, handholding, and contracted support

Creative design / media buying of advertisements themselves (platform monitors and manages campaigns; it does not replace media agencies’ creative production unless separately contracted)

Unnamed third-party verification or analytics product licenses until DIPR identifies vendors and license ownership

Historical bulk migration of legacy campaign archives unless DIPR provides structured data and adds migration to scope during requirements

Physical outdoor site construction, media agency field labour, or non-software PoD logistics

# 5. Solution Expectations

| Area | Expectation |
| --- | --- |
| Channels | Staff web portal; field mobile app (Android/iOS or PWA); API consumers |
| Media | Print, digital, outdoor campaign and asset support |
| Access | RBAC; optional SSO; MFA; audit of privileged actions |
| Campaign lifecycle | Create → approve → schedule → assign vendors → track versions → close |
| Assets | Central repository with metadata, versions, outdoor geotags, search/filter |
| PoD | Capture/upload with timestamp, GPS, device metadata; batch; verify; optional third-party |
| Offline | Field capture of PoD / tasks offline with sync and conflict handling when online |
| Reporting | KPI dashboards, channel spend, compliance, audit exports (PDF/CSV), schedules, role views |
| Integrations | REST APIs; DIPR systems; third-party analytics / verification provisions |
| UX | Multilingual UI; WCAG 2.1 AA |
| Availability | Minimum 99.5% uptime excluding scheduled maintenance (tender Section V) |
| Support SLAs | Critical 4h response; High 8 business hours; Medium 2 business days; Low 5 business days |

# 6. Consolidated Functional Modules

Modules are numbered for implementation and estimation. Feature IDs in each Key capabilities table are the official IDs for downstream estimation.

## 01. User & Access Management

Type: Shared

Slug: `user-access-management`

Purpose: Authenticate users and enforce role-based permissions across web, mobile, and APIs, with optional SSO, MFA, and access audit trails.

Functional requirements:

Maintain users, roles, and permission assignments for DIPR staff, vendors (as applicable), and field personnel

Support Role-Based Access Control for all modules

Provide optional Single Sign-On integration with DIPR identity provider (protocol finalized with DIPR)

Enforce multi-factor authentication as configured

Maintain login/session and privilege-change audit trails

Support activation, deactivation, and password / credential lifecycle policies

Acceptance criteria:

Users only see modules and actions permitted by role

MFA and optional SSO behave as configured in UAT

Access changes are auditable

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F01-001 | User account lifecycle | Create, update, activate/deactivate staff, vendor, and field user accounts |
| F01-002 | Role & permission matrix | Define roles and map create/read/update/approve/verify permissions by module |
| F01-003 | Optional SSO integration | Integrate with DIPR IdP (SAML/OIDC/LDAP as confirmed) when enabled |
| F01-004 | Multi-factor authentication | Enforce MFA for configured roles / channels |
| F01-005 | Access audit trail | Record authentication events and permission changes for compliance review |

## 02. Master Data & System Configuration

Type: Business

Slug: `master-data-system-configuration`

Purpose: Provide controlled reference data and system parameters that campaign, asset, PoD, and reporting modules depend on.

Functional requirements:

Maintain masters for media channels (print / digital / outdoor), campaign types, statuses, vendors/agencies, districts/locations, budget heads (as applicable), and PoD verification outcomes

Configure notification templates and system parameters (retention, sync windows, GPS accuracy thresholds once finalized)

Support search, filter, and controlled edit of masters with audit of changes

Multilingual labels for key reference values where required for UI

Acceptance criteria:

Campaigns, assets, and PoD cannot be created without valid master references

Parameter changes apply without code redeploy where designed as configuration

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F02-001 | Media & campaign reference masters | Maintain media types, campaign types, statuses, and related lookups |
| F02-002 | Vendor / agency master | Maintain vendor/agency profiles used in campaign assignment |
| F02-003 | Location & geography masters | Maintain districts / locations used for outdoor geotagging and filters |
| F02-004 | Notification templates & system parameters | Configure email/SMS/in-app templates and operational parameters |
| F02-005 | Master search, filter & change audit | Search/filter masters and retain change history |

## 03. Campaign Management

Type: Business

Slug: `campaign-management`

Purpose: Manage advertising campaigns end-to-end including creation, workflows, approvals, scheduling, budget tracking, vendor assignment, and version control.

Functional requirements:

Create and maintain campaigns across print, digital, and outdoor

Embedded approval workflow with configurable stages and roles

Schedule campaign windows and milestones

Track budgets / spend against campaign (channel-wise attribution where data exists)

Assign vendors/agencies and track assignment history

Version-control campaign briefs / creative packages linked to assets

Link campaigns to PoD tasks and compliance status

Acceptance criteria:

A campaign cannot proceed past approval gates without authorized action

Schedule, budget, vendor, and version history are visible to entitled roles

Campaign status drives field task eligibility

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F03-001 | Campaign create & maintain | Create/edit campaign profiles across print, digital, outdoor with media attributes |
| F03-002 | Campaign approval workflow | Embedded multi-stage approval with comments, reject/resubmit, and status trail |
| F03-003 | Scheduling & milestones | Define campaign calendar windows and key milestones |
| F03-004 | Budget & spend tracking | Record planned budget and track channel-wise spend against campaign |
| F03-005 | Vendor assignment | Assign vendors/agencies to campaigns and maintain assignment history |
| F03-006 | Campaign version control | Version campaign packages/briefs and link to asset versions |
| F03-007 | Campaign–PoD linkage | Link campaigns to field PoD tasks and roll up verification status |

## 04. Creative Asset Inventory

Type: Business

Slug: `creative-asset-inventory`

Purpose: Central repository for creative and outdoor assets with metadata, versioning, geotagging, and search.

Functional requirements:

Upload and store creatives (images, videos, documents as applicable) linked to campaigns

Capture metadata (channel, format, language, validity dates, ownership)

Version assets and retain prior versions

Geotag outdoor assets / sites

Search, filter, and browse inventory with role-based access

Support controlled download / preview for entitled users

Acceptance criteria:

Assets are findable by campaign, channel, location, and version

Outdoor assets show geotag where required

Unauthorized users cannot access restricted assets

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F04-001 | Asset upload & metadata | Upload creatives and capture channel, format, language, validity, and ownership metadata |
| F04-002 | Asset versioning | Maintain version history and current-version designation |
| F04-003 | Outdoor geotagging | Capture and display geotags for outdoor assets / sites |
| F04-004 | Inventory search & filter | Search/filter assets by campaign, channel, location, status, and metadata |
| F04-005 | Asset access & preview | Role-based preview/download of assets with access logging |

## 05. Proof-of-Display Capture & Verification

Type: Business

Slug: `proof-of-display-verification`

Purpose: Capture, store, and verify proof-of-display evidence with timestamps, GPS, device metadata, batch handling, and optional third-party verification.

Functional requirements:

Capture/upload images and videos as PoD against campaign / site / task

Stamp timestamp, GPS coordinates, and device metadata

Support batch upload and bulk association to campaigns/sites

Manual verification workflow (accept / reject / rework) with comments

Provision connectors for third-party verification services (when DIPR names the service)

Retain verification history for audit and compliance reports

Acceptance criteria:

PoD records without mandatory metadata (as finalized in requirements) are flagged or rejected

Verification decisions are role-controlled and auditable

Third-party verification path is available when credentials/APIs are provided

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F05-001 | PoD capture & metadata stamp | Capture/upload image/video with timestamp, GPS, and device metadata |
| F05-002 | Batch PoD upload | Upload and associate multiple PoD items to campaigns/sites in batch |
| F05-003 | Manual verification workflow | Accept/reject/rework PoD with comments and status history |
| F05-004 | PoD validation rules engine | Apply DIPR-confirmed GPS accuracy, timestamp source, and tamper/validation rules |
| F05-005 | Third-party verification provision | Integrate optional third-party verification when DIPR provides APIs/credentials |
| F05-006 | PoD evidence register | Searchable register of PoD evidence with campaign, site, and verification status |

## 06. Mobile Field Application

Type: Business

Slug: `mobile-field-application`

Purpose: Secure mobile experience for field personnel to manage assigned tasks/checklists and capture PoD, including offline mode with synchronization.

Functional requirements:

Authenticated mobile access for field roles

View assigned campaigns/tasks and checklists

Capture PoD (camera/gallery as allowed) with metadata while on site

Operate offline for designated capture and task-update functions

Synchronize queued data when connectivity returns, with conflict resolution

Notify field users of new assignments and verification outcomes (via notification module)

Acceptance criteria:

Field users can complete assigned PoD capture without continuous connectivity

Synced data appears correctly on web for verification

Conflicts are resolved per defined rules without silent data loss

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F06-001 | Field task & checklist inbox | View and update assigned field tasks and checklists on mobile |
| F06-002 | Mobile PoD capture | Capture PoD from mobile with GPS/timestamp/device metadata |
| F06-003 | Offline mode & local queue | Queue PoD and task updates while offline |
| F06-004 | Sync & conflict resolution | Synchronize queued items when online and resolve conflicts per rules |
| F06-005 | Mobile secure session | Secure login/session handling for field devices aligned to access policy |

## 07. Reporting & Analytics

Type: Business

Slug: `reporting-analytics`

Purpose: Provide dashboards, KPI views, compliance and spend reports, audit exports, scheduling, and role-based report access.

Functional requirements:

Dashboards for campaign KPIs (definitions finalized with DIPR)

Channel-wise spend views

Compliance reports based on PoD verification outcomes

Audit log reports / exports

Export to PDF/CSV; schedule recurring reports

Role-based dashboard and report visibility

Acceptance criteria:

Entitled roles see only authorized views

Scheduled reports deliver to configured recipients

Figures reconcile to campaign/PoD source data for UAT sample sets

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F07-001 | Campaign KPI dashboards | Role-based dashboards for campaign progress, PoD completion, and status KPIs |
| F07-002 | Channel-wise spend analytics | Views and reports of spend by print/digital/outdoor and campaign |
| F07-003 | Compliance & PoD reports | Reports of verification outcomes, exceptions, and compliance posture |
| F07-004 | Audit log export | Exportable audit reports for access and key operational events |
| F07-005 | Scheduled & exportable reports | PDF/CSV export and scheduled delivery of standard reports |
| F07-006 | Role-based report views | Restrict dashboards/reports by role and organisational scope |

## 08. Notifications & Alerts

Type: Shared

Slug: `notifications-alerts`

Purpose: Deliver in-app, email, and (where integrated) SMS alerts for approvals, assignments, PoD outcomes, and operational reminders.

Functional requirements:

Trigger notifications on campaign approval actions, vendor/field assignments, PoD verification outcomes, and SLA-style reminders where configured

Support in-app notification centre on web; push/in-app on mobile where platform supports

Use configurable templates from masters

Respect user/role notification preferences within policy

Acceptance criteria:

Key workflow events generate notifications to correct recipients in UAT

Failed deliveries are logged for support

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F08-001 | In-app notification centre | Web/mobile in-app notifications for workflow and assignment events |
| F08-002 | Email notification dispatch | Email alerts using templates for approvals, assignments, and PoD outcomes |
| F08-003 | SMS notification provision | Optional SMS alerts when gateway credentials are provided by DIPR |
| F08-004 | Notification preference & delivery log | User/role preferences within policy and delivery/failure logs |

## 09. Integration Hub

Type: Technical

Slug: `integration-hub`

Purpose: Provide secure RESTful APIs and connector framework for DIPR systems, third-party analytics, and verification services.

Functional requirements:

Publish secure REST APIs for authorized data exchange (campaigns, assets, PoD status, masters as agreed)

Integrate with existing DIPR systems identified during requirements (list pending DIPR clarification)

Provide connector stubs/provisions for third-party analytics and PoD verification

Authentication, authorization, retry, and reconciliation for integrations

Sandbox/test support when DIPR provides environments

Acceptance criteria:

Documented APIs authenticate and authorize correctly

At least one DIPR or mock integration path demonstrable in UAT

Failures are logged and recoverable per retry policy

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F09-001 | Secure REST API gateway | Authenticated REST APIs for agreed AMT data exchange |
| F09-002 | DIPR system connectors | Connectors for DIPR systems identified in requirements (mapping + auth + retry) |
| F09-003 | Third-party analytics provision | Provisioned connector for third-party analytics when named by DIPR |
| F09-004 | Integration auth, failure & reconciliation | Auth handling, failure queues, retries, and reconciliation reports |

## 10. Platform Security & Compliance Controls

Type: Technical

Slug: `platform-security-compliance`

Purpose: Implement cross-cutting security, retention, encryption, and compliance controls required by the tender beyond module-local features.

Functional requirements:

Apply secure coding practices and OWASP Top 10 mitigations across the platform

Encryption in transit and at rest for sensitive data and media stores

Data retention, archival, and disposal policies configurable to DIPR rules

Support Government security guideline controls as specified by DIPR

Accessibility (WCAG 2.1 AA) and multilingual UI framework support

Facilitate VAPT / security testing remediation within engagement

Acceptance criteria:

Security checklist items agreed in UAT are closed or risk-accepted by DIPR

Retention policy behaves as configured on sample data

Critical accessibility defects for agreed journeys are remediated

### Key capabilities (feature outline)

| Feature ID | Capability | Description |
| --- | --- | --- |
| F10-001 | Encryption & secure storage controls | Enforce encryption in transit/at rest for application data and media |
| F10-002 | Data retention & archival policy | Configure and enforce retention/archival/disposal for AMT data |
| F10-003 | Security hardening & OWASP controls | Platform hardening aligned to OWASP Top 10 and DIPR security guidelines |
| F10-004 | Accessibility & multilingual framework | WCAG 2.1 AA enablement and multilingual UI framework for AMT screens |
| F10-005 | VAPT remediation support | Remediate findings from agreed VAPT / security assessment cycles |

# 7. End-to-End Workflows

## 7.1 Campaign launch

Authorized user creates campaign (media type, schedule, budget, vendors).

Campaign enters embedded approval workflow.

On approval, creatives are uploaded/versioned in asset inventory.

Outdoor sites geotagged as required.

Field PoD tasks generated / assigned to field personnel.

## 7.2 Field PoD capture

Field user receives assignment on mobile.

Captures PoD on site (online or offline).

Data syncs to platform with metadata.

Verifier reviews PoD; accepts, rejects, or requests rework.

Optional third-party verification invoked when configured.

Campaign compliance status updates; reports refresh.

## 7.3 Reporting & audit

Managers open role-based dashboards.

Compliance / spend / KPI reports exported or scheduled.

Audit logs exported for internal review.

# 8. Access Control / RBAC

Access model (from tender): User → Role → Permissions (RBAC), with optional SSO and MFA.

Indicative roles (final list confirmed during requirements):

| Role | Typical responsibilities |
| --- | --- |
| DIPR Administrator | Users, roles, masters, system parameters |
| Campaign Officer | Create/edit campaigns, submit for approval |
| Approver / Manager | Approve/reject campaigns and escalations |
| Asset Manager | Upload/version assets, geotag outdoor inventory |
| PoD Verifier | Verify PoD evidence; request rework |
| Field Personnel | Mobile tasks, checklists, PoD capture |
| Vendor User (optional) | Limited campaign/assignment visibility if DIPR enables |
| Auditor / Viewer | Read-only dashboards and audit exports |

Org-unit or district scoping may be applied for location-sensitive outdoor campaigns if DIPR requires it during FRS finalization.

# 9. Channels

| Channel | Users | Primary functions |
| --- | --- | --- |
| Web application | DIPR staff, verifiers, managers, admins | Campaigns, assets, verification, reports, masters, access admin |
| Mobile application (Android/iOS or PWA) | Field personnel | Tasks, checklists, PoD capture, offline sync |
| APIs | DIPR / authorized systems | Data exchange, analytics, verification hooks |

Citizen/public portal is not in scope unless DIPR later expands scope.

# 10. Integrations

| Integration | Purpose | Status |
| --- | --- | --- |
| Existing DIPR systems | Data exchange with department systems | List, APIs, auth, formats, and sandbox to be provided by DIPR (pre-bid open item) |
| Identity provider (SSO) | Optional SSO | IdP and protocol (SAML/OIDC/LDAP etc.) to be confirmed |
| Third-party PoD verification | External verification services | Vendor, APIs, credentials, licensing ownership TBD by DIPR |
| Third-party analytics | Analytics interchange | Provisioned; vendor TBD |
| Email gateway | Transactional email notifications | DIPR-provided or approved gateway |
| SMS gateway (optional) | SMS alerts | If DIPR provides gateway/credentials |
| Government hosting / infra | Deployment target | Preferred; specs from DIPR when Government hosting applies |

# 11. Audit, Compliance & Security

Role-wise access logs and operational audit trails

OWASP Top 10 mitigations; secure coding

Encryption at rest and in transit

Data ownership and sovereignty with DIPR; Government hosting preferred

DIPR right to audit systems, processes, and records

Compliance with applicable Government security guidelines (exact standards to be named by DIPR)

NDA / confidentiality obligations per contract

IPR: DIPR owns deliverables and data; third-party components declared with valid Government-use licenses

# 12. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Availability | ≥ 99.5% uptime excluding scheduled maintenance |
| Performance | Interactive web/mobile journeys responsive under agreed UAT load (thresholds finalized in test plan) |
| Scalability | Support concurrent DIPR users and field sync bursts for campaign peaks |
| Accessibility | WCAG 2.1 Level AA |
| Language | Multilingual user interfaces |
| Security | MFA, optional SSO, encryption, OWASP controls, VAPT remediation as agreed |
| Offline | Mobile offline capture with reliable sync |
| Support | Critical ≤4h response; High ≤8 business hours; Medium ≤2 business days; Low ≤5 business days |
| Penalty | Technical issues not resolved timely may attract ₹1,000/day as per tender Article 12 (contractual) |

# 13. Data Migration

Default: Structured legacy bulk migration is out of scope unless DIPR provides data extracts and formally includes migration during requirements.

In scope as baseline:

Seed masters (channels, statuses, vendors, locations)

Create initial admin users and roles

Optional one-time import of limited campaign/asset lists if DIPR supplies clean templates during Week 1–3

# 14. Phased Delivery

Mandatory end-to-end completion within 18 weeks from work-order acceptance:

| Phase | Weeks | Focus |
| --- | --- | --- |
| Phase 1 | 1–3 | Requirement finalization and prototype delivery |
| Phase 2 | 4–10 | Development of core modules and integration |
| Phase 3 | 11–14 | System testing, bug fixes, UAT |
| Phase 4 | 15–16 | Production deployment (or Government hosting handover) and training |
| Phase 5 | 17–18 | Post-deployment support and stabilization |

Timeline depends on timely DIPR availability of APIs, infrastructure, credentials, test data, decisions, and UAT participation (see Assumptions).

# 15. Deliverables

Requirements / design documentation and working prototype

Web application (production-ready)

Companion mobile application (Android & iOS or accepted PWA)

Source code, deployment artefacts, and configuration guides (per contract)

Secure APIs and integration connectors as scoped

Test plans, test cases, defect logs, UAT evidence

Security compliance evidence / VAPT remediation records as agreed

User manuals, administrator guides, training sessions, knowledge transfer

Deployment on agreed environment / handover for Government hosting

Post-go-live stabilization support (Weeks 17–18) and contracted maintenance

# 16. Acceptance Criteria (Program Level)

Prototype covering major modules demonstrated and accepted in Phase 1.

All Section 6 modules delivered to UAT with traceability to tender technical requirements.

UAT sign-off on functional, performance (agreed thresholds), and security checklist items.

Web + mobile (or accepted PWA) deployed to agreed environment.

Training completed for nominated DIPR users; manuals handed over.

SLA monitoring approach agreed for 99.5% availability measurement.

Open critical/high defects closed or waived in writing by DIPR.

# 17. Expected Benefits

Single system of record for Government advertisement campaigns across print, digital, and outdoor

Faster approvals and clearer vendor/field accountability

Geotagged, time-stamped PoD evidence for compliance and audit

Management visibility via KPI, spend, and compliance dashboards

Secure, role-based, multilingual, accessible platform aligned to Government expectations

# 18. Assumptions & Dependencies

Project code / naming: Project code AMT; output under `Projects/DIPR_AMT/`.

SOW purpose: RFP-ready business SOW for estimation and proposal alignment.

Mobile form factor: Tender allows Android & iOS or PWA; estimate assumes cross-platform / PWA-capable field app unless DIPR mandates fully native separate codebases (delta via change request).

Hosting: Government hosting preferred; bidder prepares deployment packages and supports handover. Infra sizing and environment access are DIPR dependencies.

DIPR system list: Complete list of systems, API specs, auth, formats, and sandbox are pending DIPR clarification; Integration Hub estimated with configurable connector capacity for identified systems.

SSO: Optional; IdP/protocol TBD — feature included as optional enablement.

PoD rules: GPS accuracy, timestamp source, device metadata, and tamper detection rules finalized in Phase 1; validation engine parameterized accordingly.

Third-party verification/analytics: Estimated as provisioned connectors; product licenses and sandbox supplied by DIPR or called out as optional commercial lines.

KPI definitions: Mandatory KPIs and calculation rules finalized with DIPR in Phase 1.

SMS: Optional pending gateway; email notifications assumed available.

Access model: User → Role → Permissions; district/org scoping only if DIPR confirms.

Document/workflow: Embedded in Campaign, Asset, and PoD modules — not separate modules.

Data migration: No large legacy migration unless added; masters seeded.

Security standards: Exact Government guideline names (CERT-In, MeitY, state circulars) to be confirmed by DIPR; OWASP + encryption baseline assumed.

Availability metric: Tender states 99.5% (pre-bid text referenced 99.9% — SOW follows tender 99.5% unless corrigendum).

18-week plan: Contingent on DIPR readiness; delay handling per contract / KTPP.

Tech stack: Bidder-proposed, subject to tender compliance and DIPR acceptance.

Pre-bid answers: Where DIPR has not yet answered Inventech pre-bid queries, this SOW records open items as assumptions rather than inventing DIPR policy.

# 19. Vendor Response Expectations

Vendors should provide (aligned to Annexure-I / II of the tender):

Company profile and legal status

Solution architecture, technology stack, data approach, APIs, and integration approach (proposal-level; not a substitute for this SOW’s business scope)

Module-wise functional mapping to this SOW / tender Section II

Prototype / PoC evidence and demonstration schedule

Implementation plan mapped to the 18-week phases

Testing & QA plan; security & compliance approach

Training & documentation plan; team CVs

Commercial proposal: lump-sum development, prototype, hosting/licensing/support (if any), training/KT, optional third-party lines, taxes separated

Eligibility proofs, WCC, financials, Annexure-III / IV declarations as required on e-portal

# 20. Appendices

## Appendix A — Module & Feature Index

| Module | Module Name | Type | Feature IDs (count) |
| --- | --- | --- | --- |
| 01 | User & Access Management | Shared | F01-001 … F01-005 (5) |
| 02 | Master Data & System Configuration | Business | F02-001 … F02-005 (5) |
| 03 | Campaign Management | Business | F03-001 … F03-007 (7) |
| 04 | Creative Asset Inventory | Business | F04-001 … F04-005 (5) |
| 05 | Proof-of-Display Capture & Verification | Business | F05-001 … F05-006 (6) |
| 06 | Mobile Field Application | Business | F06-001 … F06-005 (5) |
| 07 | Reporting & Analytics | Business | F07-001 … F07-006 (6) |
| 08 | Notifications & Alerts | Shared | F08-001 … F08-004 (4) |
| 09 | Integration Hub | Technical | F09-001 … F09-004 (4) |
| 10 | Platform Security & Compliance Controls | Technical | F10-001 … F10-005 (5) |

Total outline features: 52

## Appendix B — Tender requirement consolidation map

| Tender Section II item | SOW module(s) |
| --- | --- |
| Campaign Management | 03 |
| Asset Inventory | 04 |
| Proof-of-Display (PoD) | 05, 06 |
| Reporting & Analytics | 07 |
| User & Access Management | 01 |
| APIs & Integrations | 09 |
| Mobile Application | 06 |
| Testing & QA | Delivery process (Section 15–16), not a software module |
| Documentation & Training | Deliverables (Section 15) |
| Security & Compliance | 10 (+ cross-cutting in 01) |

## Appendix C — Source artefacts

| Artefact | Location |
| --- | --- |
| Tender PDF | `Projects/DIPR_AMT/Advertisment Monitoring Tool Tender.pdf` |
| Pre-bid queries (Inventech) | `Projects/DIPR_AMT/pre_bid_queries_DIPR_inventech 1.docx` |

## Appendix D — Open clarifications (from pre-bid; pending DIPR)

Complete DIPR systems integration list and API/sandbox details

Mandatory PoD validation rules and tamper-detection expectation

Named third-party verification services and license ownership

Offline function set and conflict-resolution rules (baseline assumed in Module 06)

SSO IdP and MFA mechanism specifics

Mandatory KPI dictionary

Exact Government security standards list; VAPT certification expectations

Native vs PWA final preference

Government hosting inventory and constraints

UAT defect-closure thresholds; availability measurement methodology

Data residency, DR, backup, retention specifics beyond DIPR ownership principle