Garrison Website & Moulding Catalogue — Estimate Options

Client: Garrison Industries

Date: 2026-10-07

We have prepared three options for Garrison's new website and moulding catalogue. All three include a new website design. They differ in how the product catalogue is set up and looked after once the website is live.

# 1. Summary of Options

| Sl. No. |  | Option 1: New website + products | Option 2: Option 1 + AI pictures | Option 3: Premium, Garrison manages the catalogue |
| --- | --- | --- | --- | --- |
| 1 | Number of features | 23 | 29 | 59 |
| 2 | Building the website and its features (hours) | 690 | 864 | 3,476 |
| 3 | Setting up products, pages and pictures (hours) | 88 | 228 | 18 |
|  | Total effort (hours) | 778 | 1,092 | 3,494 |
| 4 | AI picture service fees (paid at cost, on top of the hours) | — | USD 162–532 (cap USD 600) | — |
| 5 | Estimated time to complete | About 7 weeks with 3 people | About 10 weeks with 3 people | About 15–18 weeks with 5–6 people |

# 2. Options Matrix

All three options give Garrison the same new website. The difference is how the product catalogue is looked after once the website is live:

Options 1 and 2: we set up the products once. If anything needs to change later, our developer makes the change.

Option 3: Garrison gets its own easy-to-use control panel. Its staff can add, change, check and publish products themselves, and the product pages show much more detail.

| Sl. No. | What you get | Option 1: New website + products | Option 2: Option 1 + AI pictures | Option 3: Premium, Garrison manages the catalogue |
| --- | --- | --- | --- | --- |
| Website |  | 284 h | 284 h | 248 h |
| 1 | New website design with home page and company pages | Yes | Yes | Yes (same as Options 1 and 2) |
| 2 | Content from the current website moved across | Yes | Yes | Yes |
| 3 | Contact form | Yes, sends an email to Garrison | Yes, sends an email to Garrison | Yes, sends each enquiry to the right person and keeps a list of all enquiries |
| What visitors see |  | 142 h | 142 h | 685 h |
| 4 | Product page | Code, size, style, wood type and one picture | Same as Option 1 | Everything in Option 1, plus description, profile drawing visitors can zoom into, finish colours, available lengths, more pictures and downloadable product sheets |
| 5 | Narrowing down products | By style, thickness, width and wood type | Same as Option 1 | More choices (finish, use, collection, height) and Garrison can change them itself |
| 6 | Searching | Search by code, type, style or size | Same as Option 1 | Same, plus suggestions while typing |
| 7 | Related products | Shows similar sizes automatically | Same as Option 1 | Garrison chooses matching products (for example the casing that goes with a crown) |
| 8 | Trim combinations (several mouldings shown together) | No | No | Included, with each part linked to its own product |
| 9 | Product groups chosen by Garrison | No | No | Yes. Garrison can make its own groups of products and show each group as a page, for example 'Best sellers', 'Colonial look' (a crown, casing and baseboard that go together) or 'In stock in Cayman' |
| Products and pictures |  | 233 h | 547 h | 219 h |
| 10 | Setting up the products at the start | We copy them across once; Garrison approves the list in a spreadsheet | Same as Option 1 | Garrison can upload products from a spreadsheet itself, now and later |
| 11 | Product pictures | Brenlo's pictures (Brenlo's permission needed) | New pictures created with AI. Each of the 350 products is drawn to its exact shape, given a realistic finish with AI and checked by hand, so the pictures are accurate. Also includes room and banner pictures for the website | Brenlo's or Garrison's own pictures, several per product, uploaded by Garrison |
| 12 | Product sheets and installation guides (PDF) | No | No | Yes |
| 13 | Adding a new type of product (for example doors) | New development work needed | New development work needed | Garrison sets it up itself, no development needed |
|  | Managing the catalogue (behind the scenes) | — | — | 1,950 h |
| 14 | Who makes changes after go-live | Our developer, when Garrison asks | Our developer, when Garrison asks | Garrison's own staff, any time |
| 15 | Staff logins | None | None | Yes, with different access levels (for example: can edit, can approve) |
| 16 | Checking before a product goes live | Garrison checks the spreadsheet once | Garrison checks the spreadsheet once | A manager can check and approve changes before they go live |
| 17 | Showing or hiding a product | Our developer does it | Our developer does it | Garrison does it with one click |
| 18 | Record of who changed what | No | No | Yes, full history of every change |
| 19 | Permission to use Brenlo's content | Garrison confirms once | Garrison confirms once; record kept of how each AI picture was made | Recorded for each product; the system stops anything without permission from going live |
| Going live and running the website |  | 119 h | 119 h | 392 h |
| 20 | Found on Google | Yes, set up at launch | Same as Option 1 | Yes, and it updates itself when products change |
| 21 | Visitor reports | Pages and products viewed, enquiries | Same as Option 1 | More detail, for example what visitors searched for but could not find |
| 22 | Running the website | Simple and low cost to host | Same as Option 1 | Higher hosting cost; includes automatic backups, monitoring and extra security |
| 23 | Cost of changes after go-live | Developer time for each change | Developer time for each change, plus AI cost for new pictures | No developer needed for product changes |
| Total effort (hours) |  | 778 | 1,092 | 3,494 |

The hours on each heading row are the work needed for that part.

# 3. Important Notes

Hours are the work needed from our team. They are based on about 350 moulding products and about 15 pages on the current website; more products or pages are charged at the same rate.

Not included in any option: project management, hosting and domain fees, other third-party fees, writing new text and photography.

Garrison needs written permission from Brenlo to use its product information (and in Options 1 and 3, its pictures).

Garrison provides access to its domain settings so the new website can go live; company email keeps working throughout.

In Option 2, the AI picture service is paid at cost, within the agreed limit shown above.

These estimates are indicative and will be confirmed once the final product and page counts are known.