Estimation Options

Garrison Website & Moulding Catalogue

Prepared for Garrison Industries · Effort in person-hours

Date: 2026-10-07

# 1. Background

Garrison has advised that products change rarely, so catalogue set-up is a one-time activity. Options 1 and 2 therefore have no administration portal; Option 3 is the full platform with self-service administration.

# 2. Options at a Glance

|  | Option 1: Design + Migration | Option 2: + AI Images | Option 3: Premium Platform |
| --- | --- | --- | --- |
| Software effort (go-live features) | 862 | 1078 | 4057 |
| Volume-based effort (products, pages, images) | 111 | 286 | Population by Garrison via admin portal |
| Total go-live effort (hours) | 973 | 1364 | 4057 |
| Optional features (hours) | 70 | 91 | 68 |
| AI service fees (pass-through) | — | USD 162–532 (cap USD 600) | — |
| New website design included | Yes | Yes | No (design phase excluded from estimate) |
| Admin portal and roles | No | No | Yes |
| Product images | Source images (permission needed) | Original AI-assisted images | Source or Garrison images, rights tracked |
| Later product changes | Developer | Developer | Garrison self-service |
| Indicative duration | About 9 weeks with 3 people, or 7 weeks with 4 | About 12 weeks with 3 people, or 9 weeks with 4 | 17–20 weeks (5–6 people) |

# 3. What Each Option Delivers

Option 1 — Website design and product migration. New website design and build (home, company pages, contact form, catalogue pages with filters and search), one-time migration of moulding products with their details and images from the Brenlo catalogue, SEO, hosting and launch. No admin portal.

Option 2 — Option 1 plus AI product images. As Option 1, but product images are original AI-assisted renders built from dimension-accurate outlines instead of copied photographs, plus AI lifestyle and banner images. AI service fees are pass-through.

Option 3 — Premium online catalogue platform. Admin portal with roles, configurable categories and attributes, publishing workflow, content rights tracking, bulk import and advanced search. Excludes the UX/UI design phase and project management.

# 4. Legal Note

All options use Brenlo's product data; Garrison should hold Brenlo's written permission. Option 2 avoids publishing Brenlo photographs but the profiles shown remain Brenlo designs, and AI images carry their own considerations (accuracy, ownership, provider terms). Garrison's counsel should review before go-live. This is not legal advice.

# 5. Detailed Estimates

Option 1: Website Design & Product Catalogue Migration — detailed effort estimate (separate document)

Option 2: Website Design, Product Catalogue Migration & AI Product Imagery — detailed effort estimate (separate document)

Option 3: Online Moulding Catalogue Platform — detailed effort estimate (separate document)