TECHNICAL PROPOSAL

Online Moulding Catalogue Platform

Prepared for Garrison Industries

Prepared by: InvenTech Info Solutions

Document type: Technical Proposal

Version: 1.0 (Draft for review)

Date: [DD Month YYYY]

Proposal reference: [INV-GAR-YYYY-NNN]

Classification: Confidential, for evaluation by Garrison Industries only

# Table of Contents

Executive Summary

Understanding of the Requirement

Project Objectives

Proposed Solution Overview

Catalogue Experience

Product Information Framework

Dynamic Attribute & Dimension Framework

Categories, Styles & Collections

Search & Filtering

Product Detail Experience

Combinations & Product Relationships

Catalogue Administration & Publishing

Initial Catalogue Population

External Catalogue Sources & Content Rights

UX/UI Approach

Technical Architecture

Logical Data Model

Functional Requirements Matrix

Non-Functional Requirements

User Roles & Permissions

SEO & Website Integration

Security

Testing & Quality Assurance

Implementation Methodology

Project Timeline

Deliverables

Roles & Responsibilities

Assumptions

Dependencies

Risks & Mitigation

Conclusion

# 1. Executive Summary

Garrison Industries intends to modernise its website by replacing the current mouldings page with a comprehensive, structured and user-friendly online moulding catalogue.

InvenTech Info Solutions proposes to design and develop a reusable, scalable Online Moulding Catalogue Framework for Garrison Industries, together with an initial populated catalogue ready for immediate use.

The solution is not a collection of static product pages. Every moulding profile will be maintained as a structured product record capturing category, style, product code, technical profile drawings, dimensions, materials, finishes, available lengths, descriptions, images, related products and moulding combinations. The level of detail will be comparable to leading industry catalogues such as Brenlo, which Garrison has identified as a benchmark.

The framework will be populated initially with Garrison’s existing moulding range and with approved additional profiles identified from publicly available industry sources. A secure administration interface will allow authorised Garrison users to add, modify, review, publish and maintain future moulding profiles using the same standardised product structure, without software development changes.

Key outcomes for Garrison:

| Outcome | Benefit |
| --- | --- |
| Structured, searchable catalogue | Customers find profiles by category, style, code or dimension |
| Configurable product framework | New categories and products added without redesign or code changes |
| Initial populated dataset | Catalogue is useful from launch day |
| Self-service administration | Garrison controls content, publishing and growth |
| Content provenance and rights control | External references are tracked and published only with confirmed rights |
| SEO-ready product pages | Every profile is discoverable through search engines |

Figure 1: Solution at a glance

# 2. Understanding of the Requirement

We understand the requirement as two related deliverables.

### 2.1 Reusable Catalogue Framework

A flexible platform through which Garrison can continuously maintain its moulding catalogue, covering categories, product profiles, technical attributes, dimensions, images and drawings, materials, finishes, combinations, related products, search and filters, and publishing.

### 2.2 Initial Populated Catalogue

The framework will initially be populated with:

- Existing Garrison moulding profiles

- Relevant profile information from approved public sources

- Additional moulding profiles identified during the catalogue discovery exercise

- Structured product information prepared according to the new catalogue template

The project is therefore more than a catalogue website. It is to build the catalogue engine and populate it with a high-quality initial dataset.

### 2.3 Source Material

The existing Garrison catalogue (approximately 38 pages) is a primary source for the initial population. It includes technical profile information, codes, dimensions, architectural installation photographs and combinations across the following categories:

Casings, Back Bands, Plinth and Corner Blocks, Baseboards, Crown Moulds, Chair Rails, Door Stops, Panel Moulds, Quarter / Half Rounds, Brick Moulds, Window Stool, Tongue & Groove Paneling and Combinations.

### 2.4 Scope Interpretation

Garrison’s requirement refers to the “full range of publicly available moulding profiles”. Because this is an open-ended and continually changing set, we propose to define the scope as:

“A comprehensive range of moulding profiles drawn from Garrison’s existing portfolio and approved publicly available industry sources, with Garrison determining the final products and content to be published.”

This keeps the platform scope fixed and makes the catalogue population effort measurable against an agreed product count.

# 3. Project Objectives

- Replace the existing mouldings page with a modern, structured online catalogue integrated with the Garrison website.

- Represent every moulding as a structured product record with technical detail comparable to leading industry catalogues.

- Support both discovery-oriented browsing and specification-oriented searching.

- Allow Garrison to add new categories, attributes and products without database redesign or code changes.

- Deliver an initial catalogue populated with Garrison’s range and approved additional profiles.

- Maintain source and content-rights information for externally referenced products.

- Provide SEO-friendly product and category pages that improve organic discovery.

- Provide a controlled review and publishing workflow for catalogue content.

# 4. Proposed Solution Overview

The solution comprises a public-facing catalogue, an administration portal, and a structured catalogue data layer.

| Layer | Purpose |
| --- | --- |
| Online Catalogue (public) | Browse, search, filter, view product and combination pages, submit enquiries |
| Administration Portal | Manage products, taxonomy, attributes, media, relationships, sources and publishing |
| Catalogue Services | Product, search, media and enquiry services exposed through a catalogue API |
| Catalogue Data | Products, categories, attribute templates, dimensions, media, combinations, sources |

Figure 2: Catalogue framework capability map

# 5. Catalogue Experience

### 5.1 Customer Journey

Figure 3: Customer journey

### 5.2 Two Ways to Find a Profile

| Mode | Example need | How the catalogue supports it |
| --- | --- | --- |
| Discovery-oriented browsing | “I need a crown moulding.” | Category and style navigation, curated collections, imagery |
| Specification-oriented searching | “I need a moulding about 3/4 inch thick and 5 inches wide.” | Structured dimension attributes, numeric filters, code search |

Structured product attributes make specification-oriented search possible. This is a core reason for the structured product model described in Section 6.

### 5.3 Responsive Experience

| Device | Experience focus |
| --- | --- |
| Desktop | Rich filtering, side-by-side detail, technical drawings at full size |
| Tablet | Optimised browsing and readable technical information |
| Mobile | Search-first and filter-first discovery, with tap-to-enquire |

The catalogue will match the visual identity of the existing Garrison website while providing a modern product-discovery experience.

# 6. Product Information Framework

Every moulding is represented as a structured Product Profile.

### 6.1 Core Product Information

| Field | Description |
| --- | --- |
| Product ID | Internal unique identifier |
| Product Code | Garrison or source profile number |
| Product Name | Display name |
| Category | Casing, Crown, Baseboard, etc. |
| Sub-category | Optional classification |
| Collection / Style | Classic, Modern, Transitional, etc. |
| Status | Draft / In Review / Approved / Published / Archived |
| Short Description | Catalogue summary |
| Detailed Description | Full description |
| Featured Product | Yes / No |

### 6.2 Technical Profile Information

The existing Garrison catalogue presents products primarily through technical profile drawings and dimensions, not product photographs alone. Each product therefore supports:

Profile drawing and profile image

Cross-sectional illustration

Dimension drawing

Technical document (PDF)

High-resolution image

Additional product images

### 6.3 Media Structure

| Media type | Use |
| --- | --- |
| Primary image | Listing and hero display |
| Profile drawing | Technical cross-section |
| Dimension drawing | Annotated measurements |
| Installed / application image | Design inspiration |
| Gallery images | Additional views |
| Technical PDF | Downloadable specification |
| Additional documents | Supporting material |

This allows the catalogue to provide both technical information and design inspiration, as the existing Garrison catalogue does by combining installation photographs with profile drawings.

Figure 4: Product profile anatomy

# 7. Dynamic Attribute & Dimension Framework

### 7.1 Why Dimensions Must Be Configurable

Different moulding categories are measured differently. A single hard-coded dimension model would force irrelevant fields onto products and block future categories.

| Category | Typical dimensions |
| --- | --- |
| Casing | Width, Height / Thickness, Projection |
| Crown | Projection, Height, Thickness |
| Panel Mould | Width, Thickness, Projection |
| Half Round | Diameter, Length |

### 7.2 How It Works

Category → Category Attribute Template → Product → Applicable Dimensions & Attributes

Each category carries an attribute template defining which attributes apply, which are mandatory, their units and permitted values. When an administrator creates a product, the system presents only the fields relevant to the selected category.

This allows Garrison to introduce a new product category in future without database redesign or application code changes.

Figure 5: Dynamic attribute and dimension framework

### 7.3 Attribute Groups

| Group | Attributes |
| --- | --- |
| Classification | Category, Sub-category, Style, Collection |
| Technical | Width, Height, Thickness, Projection, Diameter, Length, other category-specific dimensions |
| Material | Species, Wood type, Engineered material, MDF, Other |
| Finish | Natural, Primed, Painted, Custom, Other approved finishes |
| Commercial / Availability | Available length, Standard / random length, Minimum quantity, Special-order indicator |

Not every attribute applies to every product. The catalogue shows only the attributes configured for each category.

# 8. Categories, Styles & Collections

### 8.1 Categories

Initial categories will be based on the existing Garrison catalogue: Casings, Back Bands, Plinth Blocks, Corner Blocks, Baseboards, Crown Moulds, Chair Rails, Door Stops, Panel Moulds, Quarter Rounds, Half Rounds, Brick Moulds, Window Stool, Tongue & Groove Paneling and Combinations.

Categories are configurable, so Garrison can add, rename, reorder or retire them through the administration portal.

### 8.2 Styles and Collections

Style and collection form a separate classification layer from category and material. Examples include Classic, Modern, Transitional and other Garrison-defined styles.

| Dimension of classification | Example value |
| --- | --- |
| Category | Crown |
| Style | Traditional |
| Collection | Heritage |
| Material | Oak |

Keeping these separate means “Traditional”, “Crown” and “Oak” are never treated as the same kind of data. This keeps filtering accurate and the taxonomy easy to maintain.

# 9. Search & Filtering

### 9.1 Global Search

Visitors can search by product code, product name, category, style, material, dimensions and keywords, for example “2051” or “5 inch crown”. The exact search behaviour, such as ranking, partial matches and unit handling, will be refined during UX design.

### 9.2 Advanced Filtering

Filters are driven by catalogue configuration, so new attributes can become filters without development.

| Filter | Example options |
| --- | --- |
| Category | Crown, Casing, Baseboard, Chair Rail |
| Style | Classic, Modern, Transitional |
| Material | Oak, Maple, Pine, MDF |
| Thickness | 1/2", 3/4", 7/8" |
| Width | 3", 4", 5", 6" |

Figure 6: Catalogue listing page concept (indicative)

# 10. Product Detail Experience

Each published product has its own detail page. The indicative content order is:

- Product name, product code, category and style

- Profile / technical drawing

- Dimensions (width, height, thickness and projection, as applicable)

- Description

- Material / species

- Finish options

- Available lengths

- Applications

- Related products

- Combinations in which the profile is used

- Request Information button

Figure 7: Product detail page concept (indicative)

# 11. Combinations & Product Relationships

### 11.1 Product Relationships

The catalogue supports typed relationships between profiles:

| Relationship type | Example use |
| --- | --- |
| Related product | General cross-sell |
| Matching casing / matching crown | Coordinated room trim |
| Alternative profile | Substitute when unavailable |
| Similar product | Visually comparable profile |
| Component of combination | Profile used inside a combination |

### 11.2 Combination Catalogue

The existing Garrison catalogue includes dedicated combination sections where several profiles are assembled together. Combinations will be managed as a separate catalogue entity, not as free-text descriptions.

A combination page shows the combination image or drawing, its name and code, the component profiles with links, the overall dimensions and a description.

Figure 8: Combination structure

# 12. Catalogue Administration & Publishing

### 12.1 Administration Functions

| Area | Functions |
| --- | --- |
| Products | Add, edit, duplicate, archive, preview, publish / unpublish |
| Taxonomy | Manage categories, sub-categories, styles, collections |
| Masters | Manage materials, finishes, attributes and attribute templates |
| Relationships | Manage related products and combinations |
| Media | Manage images, drawings and technical documents |
| Sources | Record external source and content-rights status |
| Governance | Review queue, approval history, audit log |

### 12.2 Adding a New Moulding

- Select category

- The system loads the category template

- Enter product information

- Enter applicable dimensions

- Upload profile drawing

- Add images

- Select material(s)

- Select finish(es)

- Add related products / combinations

- Add source information (for external references)

- Preview

- Submit for review, then publish

Garrison can add product 001 today, product 500 next year and product 2,000 later using the same framework.

Figure 9: Add new moulding workflow

### 12.3 Review & Publishing Workflow

Draft → In Review → Approved → Published (with Changes Requested returning to Draft, and Archived for retired products).

This is particularly valuable when several people are preparing catalogue data.

Figure 10: Content publishing lifecycle

### 12.4 Product Data Quality Rules

Mandatory baseline

| Information | Requirement |
| --- | --- |
| Product Code | Mandatory |
| Product Name | Mandatory |
| Category | Mandatory |
| Profile Image / Drawing | Mandatory where available |
| Description | Mandatory |
| Applicable Dimensions | Mandatory (per category template) |
| Source | Mandatory for external products |
| Source Reference | Mandatory for external products |

Conditional: material, finish, length, applications, related products and technical documents become mandatory where the category template requires them.

Products failing completeness rules cannot be submitted for review.

# 13. Initial Catalogue Population

Initial catalogue population is delivered as a dedicated workstream, running in parallel with platform development.

### 13.1 Sources

| Source | Content |
| --- | --- |
| Existing Garrison catalogue | Profile codes, categories, technical drawings, dimensions, combinations, general information |
| Approved external catalogues | Additional profiles identified for inclusion (for example, Brenlo), subject to Section 14 |

### 13.2 Data Preparation Process

Source Catalogue → Profile Identification → Data Extraction → Data Normalisation → Category Mapping → Attribute Mapping → Image / Drawing Preparation → Quality Review → Garrison Approval → Catalogue Import

Figure 11: Catalogue data population pipeline

### 13.3 Population Phases

| Phase | Activity |
| --- | --- |
| 1. Existing Garrison data | Convert the current catalogue into structured records |
| 2. Catalogue expansion | Identify additional relevant profiles from approved sources |
| 3. Data standardisation | Normalise categories, codes, dimensions, units, materials, styles and terminology |
| 4. Quality review | Garrison reviews and approves the initial dataset |
| 5. Publishing | Approved records are published |

The number of products in the initial population will be agreed during discovery. This number will form the basis of the commercial estimate for catalogue population.

# 14. External Catalogue Sources & Content Rights

### 14.1 Third-Party Catalogue and External Content Clarification

Garrison Industries has indicated that the new catalogue should include relevant moulding profiles and information available through publicly accessible external catalogues, including Brenlo.

Such external catalogues will be treated as reference sources for product discovery, industry classification, catalogue structure, technical attributes and user-experience benchmarking. The solution will maintain source and provenance information for every externally referenced product.

Public accessibility of a website or catalogue does not, by itself, establish rights to reproduce or redistribute its proprietary product descriptions, photographs, technical drawings, profile artwork, catalogue graphics or other protected content. Accordingly, reproduction of third-party content within the Garrison catalogue will be subject to Garrison confirming the appropriate rights, permissions or licences. Where such rights are not available, the source may be used for research and classification purposes only, or alternative Garrison-owned content may be created or provided.

Final inclusion of third-party products and associated content is subject to Garrison’s approval and confirmation of applicable usage rights.

### 14.2 Reference Use versus Content Reproduction

| Reference / research (in scope) | Content reproduction (requires confirmed rights) |
| --- | --- |
| Identify moulding categories and common profile types | Product descriptions |
| Understand industry classification | Product photographs |
| Identify technical attributes | Technical drawings and profile images |
| Benchmark catalogue UX | Catalogue graphics and artwork |
| Determine useful filters and search criteria | Proprietary product data |

Where rights are not available, the team can use the source as reference only, capture generic product attributes where legally permissible, create Garrison-owned representations, link to the original source where appropriate, or exclude restricted content until authorisation is obtained.

### 14.3 Provenance Captured per External Product

| Field | Purpose |
| --- | --- |
| Source Name | For example, Brenlo |
| Source URL | Original public source |
| Source Catalogue | Catalogue / series name |
| Original Product Code | Source identifier |
| Source Category | Original classification |
| Data Usage Status | Approved / Pending / Restricted |
| Content Rights Status | Confirmed / To be confirmed |
| Date Verified | Last verification date |
| Garrison Product Status | Reference / Garrison / Other |

Products with a rights status of “To be confirmed” or a usage status of “Restricted” cannot be published with third-party media.

Figure 12: External content governance decision flow

# 15. UX/UI Approach

Discovery & benchmarking: review the current Garrison site, existing catalogue and benchmark catalogues (including Brenlo) for navigation, filtering and profile presentation patterns.

Information architecture: confirm taxonomy, navigation, filter set and page templates with Garrison.

Wireframes: catalogue home, category listing, search results, product detail, combination detail, enquiry and key admin screens.

Visual design: apply Garrison branding and produce high-fidelity designs for desktop and mobile.

Design approval: Garrison signs off the designs before the public catalogue is built.

Benchmark catalogues inform structure and usability principles only. Data, design, terminology and branding remain Garrison’s own.

# 16. Technical Architecture

The architecture is technology-neutral at this proposal stage. The final technology stack will be aligned with Garrison’s existing website and hosting environment after technical discovery.

| Component | Responsibility |
| --- | --- |
| Online Catalogue UI | Public browsing, search, filters, product and combination pages |
| Admin Portal | Catalogue management, workflow, sources, media |
| Catalogue API | Single access layer for UI and admin |
| Product Service | Products, taxonomy, attributes, relationships, combinations |
| Search Service & Index | Fast keyword, code and attribute search with faceted filters |
| Media Store / CDN | Optimised images, drawings and documents |
| Product Database | Structured catalogue data and audit history |
| Enquiry handling | Capture and route product enquiries to Garrison |

Architecture principles: content-driven (no developer effort per product), configurable taxonomy and attributes, search-optimised, media-optimised, secure administration, and integration with the existing Garrison website.

Figure 13: Solution architecture (logical)

# 17. Logical Data Model

The logical model centres on Category, Product and Attribute Template.

| Entity group | Entities |
| --- | --- |
| Taxonomy | Category, SubCategory, Collection, Style |
| Product | Product, Attribute Template, Attribute, AttributeValue, ProductAttribute |
| Masters | Material, Finish |
| Content | Media, Document |
| Relationships | ProductRelationship, Combination, CombinationComponent |
| Provenance | Source, CatalogueReference |
| Engagement | Enquiry |
| Administration | User, Role, AuditLog |

Figure 14: Logical data model

# 18. Functional Requirements Matrix

| Ref | Module | Requirement |
| --- | --- | --- |
| FR-01 | Catalogue Home | Catalogue landing page with category entry points and featured products |
| FR-02 | Category Management | Configure categories and sub-categories with ordering and status |
| FR-03 | Product Management | Create, edit, duplicate, archive and preview product profiles |
| FR-04 | Attribute Management | Configure attributes and category attribute templates |
| FR-05 | Dimension Management | Capture category-specific technical dimensions with units |
| FR-06 | Media Management | Upload, optimise and order images, drawings and documents |
| FR-07 | Material Management | Maintain material / species master |
| FR-08 | Finish Management | Maintain finish master |
| FR-09 | Combination Management | Create combinations with linked component profiles |
| FR-10 | Relationship Management | Define typed product relationships |
| FR-11 | Search | Search by code, name, category, style, material, dimensions and keywords |
| FR-12 | Filters | Configurable attribute-based faceted filters |
| FR-13 | Product Details | Detailed product and combination pages |
| FR-14 | Admin Portal | Secure role-based catalogue administration |
| FR-15 | Publishing | Draft → Review → Approve → Publish workflow with history |
| FR-16 | External Source Management | Capture source, provenance and content-rights status |
| FR-17 | Enquiry | Product enquiry form routed to Garrison |
| FR-18 | SEO | SEO-friendly URLs, metadata, sitemap, structured data |
| FR-19 | Analytics | Catalogue usage tracking via website analytics |
| FR-20 | Audit | Track administrative changes with user and timestamp |
| FR-21 | Data Quality | Enforce mandatory and conditional completeness rules |
| FR-22 | Data Import | Import prepared initial catalogue records |

# 19. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Performance | Fast catalogue loading, optimised images, pagination or lazy loading, and search optimised for large volumes |
| Scalability | Growth from about 100 to 1,000 and then 10,000+ products without redesigning the product model |
| Availability | Production deployment suited to Garrison’s hosting environment, with a backup strategy, monitoring and error logging |
| Usability | Responsive across desktop, tablet and mobile, and consistent with Garrison branding |
| Accessibility | Designed with reference to WCAG 2.1 AA good practice (alt text, contrast, keyboard navigation) |
| Maintainability | Content-driven, with no developer effort needed to add products, categories or attributes |
| Browser support | Current versions of Chrome, Edge, Safari and Firefox |

# 20. User Roles & Permissions

| Capability | Super Administrator | Catalogue Administrator | Catalogue Reviewer | Content Administrator |
| --- | --- | --- | --- | --- |
| Create / edit products | ✓ | ✓ | — | Content fields |
| Manage categories & attributes | ✓ | ✓ | — | — |
| Manage images, documents, SEO content | ✓ | ✓ | — | ✓ |
| Review / approve / request changes | ✓ | — | ✓ | — |
| Publish / unpublish | ✓ | ✓ | — | — |
| Manage sources & rights status | ✓ | ✓ | View | — |
| Manage users & roles | ✓ | — | — | — |
| View audit log | ✓ | View | View | — |

Role permissions are configurable and will be confirmed during discovery.

# 21. SEO & Website Integration

### 21.1 SEO Foundation

SEO-friendly URLs, for example /mouldings/crown/CM-001 and /mouldings/casing/C-123

Editable page titles and meta descriptions

Product structured data where appropriate

Category page SEO content

Search-engine-readable product information

XML sitemap integration and canonical URLs

Image alt text

Social sharing metadata

### 21.2 Website Integration

The catalogue will be integrated into the existing Garrison website navigation (replacing the current mouldings page), using consistent header, footer and branding. The integration method (sub-path, sub-domain or embedded module) will be confirmed after technical discovery of the current website platform.

# 22. Security

Secure administrator authentication with strong password policy

Role-based access control for all administration functions

HTTPS for all public and admin traffic

Input validation and protection against common web vulnerabilities (OWASP Top 10)

File-upload validation (type, size, content checks)

Audit logging of administrative changes

Spam protection on the enquiry form

Regular backups and controlled restore procedure

# 23. Testing & Quality Assurance

| Test type | Scope |
| --- | --- |
| Functional testing | All functional requirements in Section 18 |
| Data validation | Completeness rules, unit normalisation, duplicate detection on imported records |
| Responsive & browser testing | Desktop, tablet, mobile across supported browsers |
| Performance testing | Listing, search and product page response with representative data volume |
| Security testing | Authentication, authorisation, input and upload validation |
| SEO checks | URLs, metadata, sitemap, canonical tags |
| User Acceptance Testing | Garrison-led UAT with agreed scenarios and sign-off |

Defects are logged, prioritised and resolved before go-live. Release takes place only after UAT sign-off.

# 24. Implementation Methodology

The project follows a phased, iterative approach with Garrison review points at each stage.

| Stage | Key activities | Garrison checkpoint |
| --- | --- | --- |
| Discovery | Requirements confirmation, catalogue analysis, taxonomy draft, product count, hosting review | Discovery sign-off |
| Design | Information architecture, wireframes, visual design | Design approval |
| Build | Framework, admin, catalogue UI, search & filters in iterative sprints | Sprint demos |
| Populate | Data extraction, normalisation and review in parallel with build | Dataset approval |
| Integrate | Website integration and SEO | Staging review |
| Test | QA and UAT | UAT sign-off |
| Launch | Production deployment and handover | Go-live approval |

Figure 15: Delivery approach

# 25. Project Timeline

Indicative duration: 10–12 weeks, subject to the confirmed initial product count and external data volume.

| Phase | Indicative duration | Indicative weeks |
| --- | --- | --- |
| Discovery & catalogue analysis | 1 week | Week 1 |
| UX/UI design | 1–2 weeks | Weeks 2–3 |
| Catalogue framework & data model | 1 week | Weeks 3–4 |
| Admin & catalogue development | 3 weeks | Weeks 4–6 |
| Search & filtering | 1 week | Week 7 |
| Product & combination experience | 1 week | Week 8 |
| Initial data population (parallel) | 2–4 weeks | Weeks 4–9 |
| Website integration & SEO | 1 week | Week 9 |
| Testing & UAT | 1–2 weeks | Weeks 10–11 |
| Production deployment | 2–3 days | Week 12 |

Software development and catalogue population are scheduled as separate, parallel workstreams so content preparation does not delay platform build.

# 26. Deliverables

Platform

Responsive online catalogue integrated with the Garrison website

Catalogue database and dynamic attribute framework

Product, category, material, finish and attribute management

Search and configurable filtering

Product detail and combination pages

Related-product management

Media management

Administration portal with review and publishing workflow

External source and provenance management

Product enquiry capability

SEO foundation

Data

Existing Garrison catalogue converted into structured records

Approved additional profiles populated (up to the agreed quantity)

Categories, attributes and templates configured

Product relationships and combinations configured

Source / provenance information captured

Documentation

Technical architecture document

Catalogue data model document

Administrator / user guide

Deployment documentation

Basic maintenance documentation

# 27. Roles & Responsibilities

| Activity | InvenTech | Garrison |
| --- | --- | --- |
| Confirm final catalogue scope and product count | Support | Owner |
| Provide / approve Garrison product information | Support | Owner |
| Confirm naming, taxonomy and classification | Propose | Approve |
| Approve external products for inclusion | Propose | Approve |
| Confirm third-party content rights / permissions | — | Owner |
| Build catalogue framework, admin and data model | Owner | Review |
| Configure categories and attributes | Owner | Approve |
| Perform agreed initial data population and normalisation | Owner | Review |
| Develop search, filters, product pages and responsive UI | Owner | Review |
| Provide brand assets | — | Owner |
| Provide website and hosting access | — | Owner |
| Website integration and deployment | Owner | Support |
| Testing | Owner | UAT |
| Review and approve populated catalogue | Support | Owner |

# 28. Assumptions

- The initial objective is a digital product catalogue, not a transactional e-commerce platform.

- Garrison will provide access to its existing website and hosting environment.

- Garrison will approve the final product and category taxonomy.

- Garrison will approve which external profiles are included.

- Garrison will confirm rights / permissions for third-party content where required.

- Product information supplied by Garrison or approved sources will be available in a usable form.

- The number of initial catalogue products will be finalised during discovery.

- Initial data population effort will be based on the confirmed product count.

- Hosting and infrastructure requirements will be finalised after technical discovery.

- Payment, inventory and ERP functionality are outside the current scope.

- Content will be prepared in a single language (English) unless otherwise agreed.

- Garrison will nominate a single point of contact and provide timely reviews and approvals.

# 29. Dependencies

| Dependency | Needed by |
| --- | --- |
| Access to existing website platform and hosting | Discovery (Week 1) |
| Existing catalogue in highest available quality (PDF / source files) | Population start (Week 4) |
| Brand guidelines and assets | Design (Week 2) |
| Confirmed initial product count and external source list | End of Discovery |
| Content-rights confirmation for external material | Before publication of external content |
| Timely Garrison reviews at each checkpoint | Throughout |
| Enquiry routing details (recipients / email) | Build phase |

Delays in dependencies may affect the timeline. Any impact will be raised promptly and agreed with Garrison.

# 30. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Large number of external profiles | Population effort and timeline grow | Confirm the product count before commercial commitment, with a per-product rate beyond the agreed quantity |
| Third-party content rights | Content cannot be published | Garrison confirms permissions, with provenance tracking and Garrison-owned alternatives |
| Inconsistent source data | Poor catalogue quality | Data normalisation rules and unit standards |
| Different dimension models | Rigid, confusing product data | Dynamic attribute framework |
| Future catalogue growth | Performance or redesign needs | Scalable product architecture and search index |
| Poor product data quality | Incomplete product pages | Mandatory / conditional completeness rules |
| Duplicate profiles | Confusing catalogue | Product matching and duplicate validation |
| Unclear categorisation | Inconsistent navigation | Garrison-approved taxonomy at discovery |
| Large images and drawings | Slow pages | Media optimisation and CDN / storage strategy |
| Ongoing maintenance burden | Dependence on developers | Admin-driven catalogue management |

# 31. Conclusion

InvenTech Info Solutions will deliver both a populated online moulding catalogue for immediate use and a reusable catalogue management platform that enables Garrison Industries to expand and maintain its moulding portfolio independently.

By combining a configurable product framework, structured technical data, controlled publishing, content-rights governance and an SEO-ready customer experience, the solution positions Garrison’s catalogue alongside leading industry catalogues while keeping full ownership of its data, design and brand.

We welcome the opportunity to discuss this proposal and to begin discovery at Garrison’s convenience.

Contact

| Name | [Name] |
| --- | --- |
| Designation | [Designation] |
| Email | [email@inventech.example] |
| Phone | [+00 00000 00000] |

InvenTech Info Solutions | Confidential