SPECIAL OFFICER & COMPETENT AUTHORITY (SPLOCA)

Government of Karnataka

Module & Feature-wise Effort Estimate

GIS Field Valuation (eValueI / eValueM)

Client Copy · Effort in person-hours

# 1. Purpose

This estimate sets out indicative person-hours to design, build, test and document GIS Field Valuation (eValueI / eValueM) as specified in the Statement of Work. Hours cover application software for the modules listed below. They do not cover hosting infrastructure, annual maintenance, scanning bureau operations, or classroom training unless those items are ordered separately.

# 2. Summary totals

| Item | Person-hours |
| --- | --- |
| Recommended go-live | 2,680 |
| Optional / conditional | 0 |
| All-in (this baseline) | 2,680 |
| Features | 64 |
| Modules | 9 |

# 3. Module-wise summary

| Module | Type | Features | Hours | % of go-live |
| --- | --- | --- | --- | --- |
| 01. Shared User & Access Control (consumed) | Shared | 5 | 171 | 6.4% |
| 02. Valuation Masters, Property Coding & References | Shared | 8 | 312 | 11.6% |
| 03. Immovable Asset Register (3(2) & Office Capture) | Business | 9 | 304 | 11.3% |
| 04. Valuer Assignment & GIS Field Capture (Data Capturing – I) | Business | 8 | 377 | 14.1% |
| 05. Immovable Valuation Methods & Statutory Forms (Data Capturing – II) | Business | 10 | 483 | 18.0% |
| 06. Movables QR Coding & Valuation (eValueM) | Business | 8 | 338 | 12.6% |
| 07. CA Assessment, MIS Reports & Auction-Display Photos | Business | 7 | 253 | 9.4% |
| 08. Valuer Billing | Business | 3 | 90 | 3.4% |
| 09. Valuation Android Application (Approved Valuers) | Business | 6 | 352 | 13.1% |
| Total |  | 64 | 2,680 | 100% |

# 4. Feature-wise estimate

## 01. Shared User & Access Control (consumed) — 171 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F01-001 | Consume shared Person–Post–Role identity | 31 | Wiring to Claim Module 01; not a second Person master |
| F01-002 | Valuation Posts on the shared component | 30 | Configure Office user / Valuer / CA Posts on shared IAM |
| F01-003 | Assignment and need-to-know on valuation documents | 39 | Valuer sees only assigned asset deeds, photos and reports |
| F01-004 | Valuation web and Android on shared identity | 43 | Same Person credentials and 2FA on web and Android |
| F01-005 | In-app training and FAQ for valuation | 28 | Per-module Help/FAQ on web and Android; not classroom scheduling |

## 02. Valuation Masters, Property Coding & References — 312 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F02-001 | Approved valuer professional master | 43 | Rates, order, category linked to shared Person; not a password store |
| F02-002 | Immovable asset category master | 18 | Land, Property, Building, Lease Holding, Other — extendable |
| F02-003 | Unique seized-property code with Google location | 32 | Property code bound to Google location; not FE unique code |
| F02-004 | Movable category and sub-code catalogue | 34 | eValueM tree AC/PCP/VEH and children for QR consistency |
| F02-005 | FE and CA identity reference | 42 | Select FE/CA from Claim/FE programme reference; no new FE dossier |
| F02-006 | Central static masters for valuation | 22 | Locality HIG/MIG/LIG, zone types, condition grades |
| F02-007 | Certified structure-classification master | 29 | Specification class, economic life, residual/scrap for depreciation |
| F02-008 | Geocoding, reverse geocoding and map markers | 92 | Address ↔ coordinates/Place ID; reverse geocode; map markers on web and Android |

## 03. Immovable Asset Register (3(2) & Office Capture) — 304 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F03-001 | Create immovable asset (office web) | 51 | Office 3(2) create with allotted FE, location, IO/7(1)/guidance values |
| F03-002 | Asset particulars, boundaries and registration | 32 | Name, type, N/S/E/W, measure, parties, stamp duty, category |
| F03-003 | Upload court order and sale deeds | 28 | Office uploads the files the valuer later opens with View |
| F03-004 | 3(2) preparation, photograph and office location link | 38 | 3(2) prepared gate; unique code; office photo and location; assignment eligibility |
| F03-005 | Search and update rights / physical status | 34 | Search within allotted FEs; rights/status history for CA |
| F03-006 | CAD / layout upload for maintenance and security | 22 | Digital layout/CAD on the asset for officers and CA review |
| F03-007 | Link to Claim attached-asset record | 39 | Select existing Claim Module 03 row; no re-type; auction stays in Claim |
| F03-008 | Allotted-FE scope for the office user | 37 | Office create/search limited to allotted FEs; CA/admin override |
| F03-009 | Deactivate or delete asset | 23 | History-logged deactivate; blocks new assignment; login delete stays on Claim 01 |

## 04. Valuer Assignment & GIS Field Capture (Data Capturing – I) — 377 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F04-001 | Assign asset to approved valuer | 30 | Assignment number/date; eligible 3(2) only; reassign drops previous valuer |
| F04-002 | Display office-entered basics to the assigned valuer | 18 | Assigned-asset dropdown; office basics read-only; remaining fields in Module 05 |
| F04-003 | View sale deeds and court order | 22 | Valuer View opens office-uploaded files; gap recorded if missing |
| F04-004 | Preliminary site inspection — location and boundaries | 35 | Location pack: asset no, road, landmark, N/S/E/W with valuer identity and time |
| F04-005 | Nearby amenities, Map link and QR | 84 | Auto distances including V-1 civic/transport rows; Map link, QR, marker |
| F04-006 | GIS-tagged photographs and video | 92 | Min 4 photos, each ≥5MB, GIS tag, date on photo; video; captured date/time |
| F04-007 | Valuer live location, negative factors, remarks and approved sources | 55 | Live GIS + reverse-geocode address; remarks; named approved sources; no generative AI |
| F04-008 | Visit date, allotted valuer team and stage of valuation | 41 | Date of Visit, team names/mobiles, stage history; feeds CA Time Taken |

## 05. Immovable Valuation Methods & Statutory Forms (Data Capturing – II) — 483 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F05-001 | Select format and method; populate by asset code | 26 | Format/method select; populate assigned asset only; then method fields |
| F05-002 | Cost of construction — Accounts method | 54 | Materials/labour, dates, depreciation from F02-007, likely MV, accounts certificate |
| F05-003 | Comparable method for built-up properties | 39 | Flats/shops/offices comparables and adjustment factors; reason if below minimum |
| F05-004 | Floor-disposition weightage for FMV | 29 | FRS floor table; Bangalore reverse-trend requires explicit confirm/replace |
| F05-005 | Land and Building method with adjustments and depreciation | 64 | Applicability tests; min 3 comparables; FRS factors; PWD-PAR; Le and Q; value A+E |
| F05-006 | Property specification proforma | 35 | Foundation through facilities, floor by floor; empty mandatory blocks block form issue |
| F05-007 | Form V-1 immovable report and declaration | 58 | Full V-1 including Part II/III; digital sign via F05-010; V-5 not offered |
| F05-008 | Forms V-2, V-3 and V-4 | 66 | Agri V-2, forests/plantations V-3, mines/quarries V-4; no V-5; digital sign F05-010 |
| F05-009 | Tag photos and videos into the valuation library | 32 | Tag Module 04 media into report library; untagged excluded from CA photo-picker |
| F05-010 | Expert Valuer assignment and digital declaration | 80 | Optional Expert Valuer; digital sign on V-1–V-8; unsigned cannot go to CA |

## 06. Movables QR Coding & Valuation (eValueM) — 338 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F06-001 | Classify and register a movable | 34 | eValueM code tree; location, model, likely purchase date/price, bank/account |
| F06-002 | Tabulate condition and value attributes | 24 | Serials, material/colour, rating, condition grades, appreciating/depreciating |
| F06-003 | Tagging sticker / label | 22 | Sticker dataset: category, name, serial, condition; required for inspection-complete |
| F06-004 | Group and sample photographs | 49 | Group of similar items plus sample photos; Android GIS/date rules via Module 09 |
| F06-005 | Form V-6 — equipment, furniture, machinery and plant | 43 | V-6 line-wise codes, prices, depreciation; digital sign F05-010 |
| F06-006 | Form V-7 — gemstones, precious metals and jewellery | 62 | Weights, stone/metal values, purity-testing methods, Sub-Annexures I–II, digital sign |
| F06-007 | Form V-8 — art and handicrafts | 44 | Base value plus hand-crafted, antiquity and rarity additions; digital sign |
| F06-008 | Cash and foreign currency handover; RBI damaged-note application | 60 | Quantity, value, damage at handover; RBI application from stored format; no generative draft |

## 07. CA Assessment, MIS Reports & Auction-Display Photos — 253 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F07-001 | Valuation MIS report from valuer data | 52 | Generate from valuer-entered data; tagged media; version history on regenerate |
| F07-002 | CA assessment on key parameters | 39 | Time Taken shown from F07-006; category, method, factors, 7(1), guidance |
| F07-003 | Select photographs for auction display | 30 | CA marks tagged photos for auction display; does not run the auction |
| F07-004 | Accept, reject, revaluation or SCN | 41 | Accept unlocks billing and Claim release; revaluation resets stage; SCN on valuer master |
| F07-005 | CAD / layout available during CA review | 14 | Open F03-006 CAD in CA context; absence visible; not an automatic Accept block |
| F07-006 | Compute Time Taken from assignment, visit and submit | 26 | Elapsed from Assignment Date, Date of Visit, submit timestamp; CA cannot silently overwrite |
| F07-007 | Release accepted valuation pack to Claim for auction | 51 | After Accept only: code, report, selected photos, Claim link; no auction sale/deposit |

## 08. Valuer Billing — 90 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F08-001 | Open billing only after CA acceptance | 25 | Valuer Code populate; billing window blocked unless CA Accept |
| F08-002 | Prepare bill and voucher from approved particulars | 39 | Rates/incidental from F02-001; rate change on bill needs reason; does not rewrite master |
| F08-003 | Submit bill online and file signed hard copy | 26 | Both online submit and signed scan required; payment execution out of scope |

## 09. Valuation Android Application (Approved Valuers) — 352 hours

| Feature ID | Feature Name | Hours | Notes |
| --- | --- | --- | --- |
| F09-001 | Android login on shared identity | 41 | Official app sign-in with shared Person + 2FA; assigned work only; deactivation blocks |
| F09-002 | Retrieve assigned assets and office documents | 51 | Assigned assets + View deeds/orders on device; no re-type of FE/CA/asset identity |
| F09-003 | Device GIS photo, video and live location | 92 | Device capture of min 4 photos ≥5MB, GIS tag, date on photo, video, live GIS reverse-geocode |
| F09-004 | Method-specific remaining entry on Android | 60 | Method/format remaining fields including eValueM; approved sources; no generative AI |
| F09-005 | Submit field package to web for CA | 65 | Submit inspection/valuation working; retry state; drafts attributable; feeds Time Taken |
| F09-006 | Distribution and Play Store licensing | 43 | Secure distribution; Play Store only if SPLOCA approves; IP with SPLOCA; not speculative |

# 5. Effort profile

| Type | Hours |
| --- | --- |
| Shared | 483 |
| Business | 2,197 |
| Total | 2,680 |

Largest features (indicative)

| Feature ID | Feature Name | Hours |
| --- | --- | --- |
| F09-003 | Device GIS photo, video and live location | 92 |
| F04-006 | GIS-tagged photographs and video | 92 |
| F02-008 | Geocoding, reverse geocoding and map markers | 92 |
| F04-005 | Nearby amenities, Map link and QR | 84 |
| F05-010 | Expert Valuer assignment and digital declaration | 80 |
| F05-008 | Forms V-2, V-3 and V-4 | 66 |
| F09-005 | Submit field package to web for CA | 65 |
| F05-005 | Land and Building method with adjustments and depreciation | 64 |

# 6. Indicative delivery phasing

| Phase | Primary modules |
| --- | --- |
| P1 — Identity and masters | 01, 02 |
| P2 — Office asset register | 03 |
| P3 — Field capture and methods | 04, 05 |
| P4 — Movables and cash | 06 |
| P5 — CA, billing, Android | 07, 08, 09 |

Phasing is indicative for planning. Exact go-live grouping is a commercial and Authority decision.

# 7. Items not included in feature hours

Rebuild of user management (Claim Management Module 01)

Claim settlement, auction sale and recovered-fund deposit

Legal Management Application

Form V-5

Office IT inventory and maintenance tickets

Generative AI

Hardware and hosting AMC

# 8. Planning assumptions

1. Feature IDs match the GIS Field Valuation Statement of Work.

2. User management is consumed from Claim Management Module 01; these hours cover valuation wiring, Posts, assignment rights and FAQ — not a second identity product.

3. Auction sale and recovered-fund deposit remain in Claim Management; this estimate includes release of the accepted valuation pack and auction-display photographs.

4. Form V-5 and office IT inventory are out of scope.

5. Hours are indicative person-hours for planning and commercial discussion. Hosting, AMC and Play Store fees (if any) are not included unless separately ordered.

# 9. Disclaimer

These figures are indicative person-hours for planning and commercial discussion. They assume a production-quality build with validation, error handling, logging, security and unit testing. They are not a fixed-price quotation until commercials, staffing mix and delivery window are agreed.